Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Sprint Backlogs

Virtual Advance Academy

SP20-Team04-Virtual Advance Academy

Team Members: Christopher Rodriguez, Carolina Uribe-Gosselin

Product Owner(s): Monique Ross

Mentor(s): Monique Ross

Instructor: Masoud Sadjadi

SP20-Team04-Virtual Advance Academy Standup  Grooming 1/22/2019 2:00PM-2:30PM

- Monique Ross, Christopher Rodriquez, Carolina Uribe-Gosselin

- As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

  - Acceptance criteria:

  - Able to navigate to the homepage with essential, basic information

- As a developer, I would like to have my production server set up so I can serve the website

  - Acceptance criteria:
Access the project from a machine that is not my computer

- As a user, I would like to see an overview of the modules offered so I can see if the website will benefit me

  - Acceptance criteria:
List of modules

- Summary of other stuff discussed.

  - Catching up on progress, fortunately no hurdles yet, mostly setting up and familiarizing ourselves with the tech

SP20-Team04-Virtual Advance Academy Backlog Grooming 2/4/2020 2:00PM-3:00PM

- Christopher Rodriguez, Carolina Uribe-Gosselin, Monique Ross (virtually)

- Product Backlog:

- User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website (L)

- User Story 6: As a user, I would like to see an overview of the modules offered so I can see if the website will benefit me (L)

- User Story 9: As a developer, I would like to decide on what kind of information I am storing as a user (S)

- Summary of other stuff discussed:

  - Started to briefly discuss new stories we could add for the next sprint

SP20-Team04-Virtual Advance Academy Grooming 2/20/2020 2:00PM-2:45PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Product Backlog:

- User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

- User Story 6: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

- User Story 20: As a developer, I would like a wireframe design of the basic styling of how each module would look

- User Story 18: As a user, I would like the option to have a 'login' button so I can continue my progress

- User Story 21: As a developer, I'd like to extend the information I'm storing for a user

- Summary of other stuff discussed.

  - Just continued discussing our overall goals for the project and what we think we can accomplish in the semester.

SP20-Team04-Virtual Advance Academy Grooming 3/11/2020 2:00 - 2:45 PM

- Christopher Rodriguez, Monique Ross, Carolina Uribe-Gosselin

- Product Backlog:

- User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

- User Story 6: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

- User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module

- User Story 23: As a developer, I'd like to have the content written to be used for the development of the behavioral questions module

- User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

- User Story 26: As a developer, I'd like to have the content written to be used for the development of the extra suggested material module

- User Story 21: As a developer, I'd like to extend the information I'm storing for a user

- User Story 27: As a user, I want to be able to fill out the survey so I can see what modules I need to complete

- Summary of other stuff discussed.

  - Discussed feasibility of our goals for the rest of the project.

    - Realized one of our goals (20 question form with validation) would probably not be feasible this sprint

  - How should we go about implementing the login page/drawer

SP20-Team04-Virtual Advance Academy Grooming 3/26/2020 2:00 - 2:45 PM

- Christopher Rodriguez, Monique Ross, Carolina Uribe-Gosselin

- Product Backlog:

  - User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

  - User Story 6: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

  - User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module

  - User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - User Story 26: As a developer, I'd like to have the content written to be used for the development of the extra suggested material module

- Summary of other stuff discussed.

  - Planning features for the next sprint

  - Remaining goals for the project

  - Seeing what would be feasible for the survey portion

SP20-Team04-Virtual Advance Academy Grooming 4/09/2020 2:00 - 2:20 PM

- Christopher Rodriguez, Monique Ross, Carolina Uribe-Gosselin

- Product Backlog:

  - Empty!

- Summary of other stuff discussed.

  - Just discussed the completion of our project goals.

SP20-Team04-Virtual Advance Academy Grooming 4/22/2020 2:00 - 2:20 PM

- Christopher Rodriguez, Monique Ross, Carolina Uribe-Gosselin

- Product Backlog:

  - Empty!

- Summary of other stuff discussed.

  - Just discussed the final touches for our documentation.