Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Virtual Advance Academy

SP20-Team04-Virtual Advance Academy

Team Members: Christopher Rodriguez, Carolina Uribe-Gosselin

Product Owner(s): Monique Ross

Mentor(s): Monique Ross

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c)2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the virtual Advance Academy.

Regardless of experience, finding internships or full-time jobs can be challenging. This is where Advance Academy, a Upsilon Pi Epsilon program at FIU comes in. Advance Academy is an 11-week program that teaches students the basics of how to find internships, how to network, how to prepare for behavioral and technical interviews and much more.

In this software solution, we bring Advance Academy online to make the information accessible to not just students a part of the program, but all students from any institution. The software solution is also catered to each student based on their current skill set. In this document, an overview of the entire project and what has been completed can be found.

Table of Contents

Introduction	7

Current System	7

Purpose of New System	9

User Stories	10

Implemented User Stories	10

User Story 1	10

User Story 2	10

User Story 3	10

User Story 4	11

User Story 5	11

User Story 6	11

User Story 7	12

User Story 8	12

User Story 9	13

User Story 10	13

User Story 11	13

User Story 12	14

User Story 13	14

User Story 14	14

User Story 15	15

User Story 16	15

User Story 17	15

User Story 18	16

User Story 19	16

User Story 20	16

User Story 21	17

User Story 22	17

User Story 23	17

User Story 24	18

User Story 25	18

User Story 26	18

User Story 27	19

User Story 28	19

User Story 29	20

User Story 30	20

User Story 31	20

User Story 32	21

User Story 33	21

User Story 34	21

User Story 35	22

User Story 36	22

User Story 37	22

User Story 38	23

User Story 39	23

User Story 40	24

User Story 41	24

User Story 42	24

User Story 43	25

User Story 44	25

User Story 45	25

User Story 46	26

User Story 47	26

User Story 48	27

User Story 49	27

User Story 50	27

User Story 51	28

User Story 52	28

User Story 53	29

User Story 54	29

Pending User Stories	30

Project Plan	31

Hardware and Software Resources	31

Software	31

Hardware	32

Sprint Plans	34

Sprint 1	34

Sprint 2	35

Sprint 3	36

Sprint 4	38

Sprint 5	40

Sprint 6	41

Sprint 7	43

System Design	45

Architectural Patterns	45

System and Subsystem Decomposition	46

Deployment Diagram	48

Design Patterns	49

System Validation	50

Glossary	53

Appendix	54

Appendix A - UML Diagram	54

Static UML Diagrams	54

Use Case Diagrams	54

Virtual Advance Academy System (Diagram: Christopher Rodriguez)	54

User Story #14 (Diagram: Carolina Uribe-Gosselin)	54

User Story #18 (Diagram: Christopher Rodriguez)	55

User Story #36 (Diagram: Carolina Uribe-Gosselin)	55

User Story #15 (Diagram: Christopher Rodriguez)	56

Class Diagrams	57

Module Page Class Diagram (Diagram: Christopher Rodriguez)	57

Resume Building Class Diagram (Diagram: Carolina Uribe-Gosselin)	58

Dynamic UML Diagrams	59

Sequence Diagrams	59

User Login (Diagram: Christopher Rodriguez)	59

Load modules overview (Diagram: Christopher Rodriguez)	59

User Story #14  (Diagram: Carolina Uribe-Gosselin)	60

User Story #36  (Diagram: Carolina Uribe-Gosselin)	60

Appendix B - User Interface Design	61

Appendix C - Sprint Review Reports	95

Sprint 1	95

Sprint 2	96

Sprint 3	97

Sprint 4	98

Sprint 5	99

Sprint 6	100

Sprint 7	101

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	103

User Manual	103

Using the Service	103

Installation/Maintenance	103

Getting Started	103

Installing the Software	104

Creating New Modules	104

Creating/Modifying Module Pages	105

Wishlist	105

Shortcomings	106

References	107

# Introduction

Upsilon Pi Epsilon (UPE) is the largest student organization for technology at Florida International University (FIU). Their mission is to provide students with opportunities to develop technically and professionally. To achieve this mission, UPE has 9 diverse programs with over 700 active members. One of their core programs is Advance, which prepares students for a career in technology through professional development. In Fall 2019, Advance launched Advance Academy.

Advance Academy aims to provide a welcoming and open growing environment where School of Computing & Information Science (SCIS) students can learn all the skills they need to discover all the opportunities available to them and land internships at top companies.

## Current System

In the current system, UPE’s Advance Academy is an 11-week program where cohorts, up to 10 students, will cover and implement various skills and information that will help them in their journey to landing an internship/full-time offer. The cohorts meet twice a week for one hour covering two topics per week.

For certain topics, students may have homework or tasks to prepare for the following meetings.

The goal of the program is for all students to acquire the right tools and knowledge, so they are prepared for interviews at top companies.

Topics to be covered during the 11 weeks:

- Types of internships (requires one session)

  - Various types of internships available in the field

  - How Requirements change for different types of internships

  - How company culture affects internships

  - Internship seasons and dates

    - Fall vs. Summer vs. Spring vs. Indefinite

- Where to find Internships (requires one session)

  - Online

    - 3rd party

    - Company websites

  - Hackathons

  - School

- Networking (requires one session)

  - Where to network

  - How to network

- Resume building (requires two sessions) HW

  - What to put

  - What to keep out

  - Resume critique

- Application process (requires one session)

  - What to put

  - Cover letter

  - Portfolio

- What to wear (requires one session)

  - Casual vs Formal

- Behavioral Questions (requires two sessions) HW

  - Typical questions that are asked

  - How to go about them

- Technical questions (requires three sessions) HW

  - What info you need to know

  - Sample Questions

  - How to go about them

- Dos and don’ts when interviewing (requires one session)

- Tips from professionals/interns (requires two sessions)

  - Talks by industry professionals and past interns

  - Tips

  - Q&A

- Mock interviews (requires three sessions)

  - Mock full interview to practice

- Suggest material for extra help (requires one session)

  - Books

  - Online courses

  - Personal Projects

## Purpose of New System

The purpose of the new system is to reach a larger audience and not be restricted by schedules, physical meeting spaces, or resources. The new system will also not be replacing the old one, it will be a complement of the already existing program. Creating a virtual Advance Academy will allow any student at FIU or around the world to have access to the content.

The new system will follow Advance Academy’s schedule and convert them to modules. The 11 modules that our system will have are:

- Types of Internships

- Resume Building

- Pitching Yourself

- Networking

- Application Process

- What to Wear

- Behavioral Questions

- Technical Questions

- The Do’s & Don’ts

- Tips from the Pros

- Hungry for more?

The virtual experience is also customized for each student that signs up on the platform. This will ultimately create a more personalized experience for each student and they can immediately gain value. This is achieved by completing a multi-step form when they sign up. The form asks various self-efficacy questions, general interest questions, and basic information. Based on their responses, our system will mark the modules we believe they have “mastered”. They still have access to those modules if they’re curious or want to learn more, otherwise they can focus on the modules we think they could improve on.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

### User Story 1

Sprint Completed: Sprint 1
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like my development environment set up so I can begin programming my website

Acceptance criteria:

- I can run the environment locally on my machine

### User Story 2

Sprint Completed: Sprint 1
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to have a frontend service so I can deliver a frontend

Acceptance Criteria:

- Have a working frontend service that I can access and run on my machine

### User Story 3

Sprint Completed: Sprint 1
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to have a backend API service so I can deliver a backend

Acceptance criteria:

- Able to access API routes through Postman or some other testing software

### User Story 4

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

Acceptance Criteria:

- Able to navigate to the homepage with essential, basic information

### User Story 5

Sprint Completed: Sprint 1
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to have my production server set up so I can serve the website

Acceptance criteria:

- Access the project from a machine that is not my computer

### User Story 6

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

Acceptance criteria:

- I can read the list of modules offered on the homepage

### User Story 7

Sprint Completed: Sprint 2
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like the profile design completed so users can have a 'create account' page

Acceptance criteria:

- Design a "create an account" page

### User Story 8

Sprint Completed: Sprint 2
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to do a wireframe design of my website so I can begin planning my UI

Acceptance criteria:

- A rough design of how the page after you logged in would look

### User Story 9

Sprint Completed: Sprint 3
Project: SP20-Team04-Virtual Advance Academy

Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to decide on what kind of information I am storing as a user

Acceptance criteria:

- Data model of the user

### User Story 10

Sprint Completed: Sprint 2
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to have a CI/CD pipeline for the backend

Acceptance Criteria:

- A working CI/CD pipeline for the backend

### User Story 11

Sprint Completed: Sprint 2
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to have a CI/CD pipeline for the frontend

Acceptance Criteria:

- A working CI/CD pipeline for the frontend

### User Story 12

Sprint Completed: Sprint 2
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to authenticate and register users via the backend API

Acceptance Criteria:

- Able to register users via API requests

- Able to authenticate users via API requests

### User Story 13

Sprint Completed: Sprint 2

Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

Acceptance criteria:

- Design of how the survey page would look

### User Story 14

Sprint Completed: Sprint 3

Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to see the navigation bar so I can navigate to different pages

Acceptance criteria:

- Completed navigation bar with logo

### User Story 15

Sprint Completed: Sprint 3
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to have a 'create account' button so I can create an account to save my data

Acceptance criteria:

- Functional button to create an account

### User Story 16

Sprint Completed: Sprint 3

Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like a basic landing page where I can input my information to make an account

Acceptance criteria:

- Page with a form to accept account information

### User Story 17

Sprint Completed: Sprint 3
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like a working mockup of the modules page, so I can implement server functionality

Acceptance Criteria:

- A prototype page built with react displaying interactive components

### User Story 18

Sprint Completed: Sprint 4
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like the option to have a 'login' button so I can continue my progress

Acceptance criteria:

- Functional button to login

### User Story 19

Sprint Completed: Sprint 3
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to have JSON data for all the modules so I can pull them into to the Material UI Cards

Acceptance criteria:

- A json file containing all the metadata for each module

### User Story 20

Sprint Completed: Sprint 4
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like a wireframe design of the basic styling of how each module would look

Acceptance criteria:

- Design for general module content page layout

### User Story 21

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I'd like to extend the information I'm storing for a user

Acceptance criteria:

- User model has survey data schema included

### User Story 22

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I'd like to have the content written to be used for the development of the resume module

Acceptance Criteria:

- A document listing out all the necessary textual information for the resume module

### User Story 23

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I'd like to have the content written to be used for the development of the behavioral questions module

Acceptance Criteria:

- A document listing out all the necessary textual information for the behavioral questions module

### User Story 24

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I'd like to have the content written to be used for the development of the technical questions module

Acceptance Criteria:

- A document listing out all the necessary textual information for the technical questions module

### User Story 25

Sprint Completed: Sprint 4
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I'd like to have the content written to be used for the development of the networking and how to pitch yourself module

Acceptance Criteria:

- A document listing out all the necessary textual information for the networking/how to pitch yourself module

### User Story 26

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I'd like to have the content written to be used for the development of the extra suggested material module

Acceptance Criteria:

- A document listing out all the necessary textual information for the extra suggested material module

### User Story 27

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I want to be able to fill out the survey so I can see what modules I need to complete

Acceptance Criteria:

- User can access survey

- User can complete survey

- Upon survey completion, modules are show completed by X%, depending on user's responses

### User Story 28

Sprint Completed: Sprint 4
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I'd like to keep track of when a user has logged in

Acceptance Criteria:

- User's login session is persisted after refreshing the page

### User Story 29

Sprint Completed: Sprint 4
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like a front-end page of the networking and how to pitch yourself module so I can begin working on that module

Acceptance criteria:

- An empty react component with necessary boilerplate code

### User Story 30

Sprint Completed: Sprint 4
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to have some of the recurring data and items be automatically populated for all the webpages because it will ensure automating accurate and up to date data.

Acceptance Criteria:

- Each module page must show the same description and image content for its respective module at the top

### User Story 31

Sprint Completed: Sprint 4
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I want the ability to have module routes created dynamically

Acceptance Criteria:

- Adding a new module to the module metadata json automatically creates a route for that module

### User Story 32

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I want to be able to logout of the website

Acceptance Criteria:

- Logout button

- User is no longer logged in after pressing logout button

### User Story 33

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like a wireframe of the user account information so I can develop that page

Acceptance Criteria:

- Design for the user profile page

### User Story 34

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user I want to be able to start a module, continue a module, or review a module when completed

Acceptance Criteria:

- Module button link displays "Get Started" at 0% completion

- Module button link displays "Resume" at completion > 0% and < 100%

- Module button link displays "Review" at 100% completion

### User Story 35

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I'd like to have a profile page so I can view my profile information

Acceptance Criteria:

- User can navigate to profile page

- User can see name, username, and email on the profile page

### User Story 36

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to be able to view the content for the behavioral module page so I can learn.

Acceptance Criteria

- User is able to navigate to the behavior module

- User is able to see content in the behavior module

### User Story 37

Sprint Completed: Sprint 5
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

Acceptance Criteria:

- User is able to navigate to the resume module

- User is able to see content in the resume module

### User Story 38

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to visualize the frontend of the technical questions module so I can master technical questions.

Acceptance Criteria:

- User is able to navigate to the technical questions module

- User is able to see content in the technical questions module

### User Story 39

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to visualize the frontend of the extra suggested material just in case I am curious to learn more.

Acceptance Criteria:

- User is able to navigate to the extra suggested material module

- User is able to see content in the extra suggested material module

### User Story 40

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to have the module content split into pages so I can learn more from the content

Acceptance Criteria:

- User is able to navigate module via pagination control

- Pagination control is active only for pages with more than one page

- Pagination control includes a current page number indicator

- Pagination control includes a current progress indicator

### User Story 41

Sprint Completed: Sprint 6
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a developer, I would like to be able to see a footer on each of the pages to have a consistent styling across the site

Acceptance Criteria:

- Footer appears on all pages

- Footer contains logo

- Footer contains a small message and link to a contributors page

### User Story 42

Sprint Completed: Sprint 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Monique Ross

Description: As a user, I would like to be able to navigate to a contributors page to see who has worked on developing the site.

Acceptance Criteria:

- Contributors page lists both Carolina Uribe-Gosselin and Christopher Rodriguez

- Data for the page is fetched from a json file

- Each contributor has their LinkedIn and GitHub profiles listed

### User Story 43

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez, Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer, I would like some tests to make sure the frontend is written correctly

Acceptance Criteria:

- Tests are written for the frontend

### User Story 44

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez, Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer, I would like some tests to make sure the backend is written correctly

Acceptance Criteria:

- Tests are written for the backend

### User Story 45

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer, I would like a README.txt file so that I can leave a proper explanation of the directory for the next team

Acceptance Criteria:

- README.txt is placed in the code folder

- README.txt has clear descriptions of it's subfolders

### User Story 46

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

Acceptance Criteria:

- Project documentation contains the following

  - User stories

  - User Cases

  - Class Diagrams (At least one per team member)

  - Sequence Diagrams (At least one per team member)

  - Use Case Diagram (At least one per team member)

  - Deployment Diagram

### User Story 47

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer, I would like to have an installation guide so that others may know how to deploy the project

Acceptance Criteria:

- Installation guide includes step by step instructions

- Installation guide includes examples

### User Story 48

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer, I would like to have a Code directory with the project Code inside of it so that the next team will have the source code

Acceptance Criteria:

- Code directory contains the following

  - README.txt

  - backend folder

  - frontend folder

  - database folder

  - web site folder

### User Story 49

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer, I would like a WebSite directory inside of the Code containing the built website, so that the next team may have those necessary files

Acceptance Criteria:

- web site director is under code folder

### User Story 50

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez, Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer, I would like to have a file with the daily scrum meeting minutes so all the work can be documented.

Acceptance Criteria:

- Daily scrum meeting minutes file created

### User Story 51

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez, Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer I would like to have all other related documents (e.g., User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents) so it can be referenced

Acceptance Criteria:

- Following documents are created

  - User Manual

  - Installation/Maintenance Document

  - Shortcomings/Wishlist Document

### User Story 52

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Christopher Rodriguez, Carolina Uribe-Gosselin
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi

Mentor(s): Dr. Monique Ross

Description: As a developer I would like to have the posters directory to have the final copy of the posters for each team member so anyone can see the posters showcasing the project.

Acceptance Criteria:

- Christopher's Poster is completed

- Carolina's Poster is completed

### User Story 53

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer I would like to have the presentation slides directory which will include one file for the final presentation for the whole project so anyone can see the project presentation.

Acceptance Criteria:

- Completed project presentation

### User Story 54

Sprint Completed: 7
Project: SP20-Team04-Virtual Advance Academy
Assigned Team Member(s): Carolina Uribe-Gosselin, Christopher Rodriguez
Product Owner(s): Dr. Monique Ross
Instructor: Masoud Sadjadi
Mentor(s): Dr. Monique Ross

Description: As a developer I would like the videos directory to include only one file named index.html that contains the link to the four videos published in YouTube.

Acceptance Criteria:

- index.html file in video folder

- index.html file links to the following videos

  - Introduction video

  - User guide video

  - Installation, Maintenance, and Deployment video

  - Shortcomings & Wishlist video

## Pending User Stories

There are currently no pending user stories

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

## Software

  - Visual Studio Code

    - https://code.visualstudio.com/

  - MongoDB Compass

    - https://www.mongodb.com/products/compass

  - MongoDB Atlas

    - https://www.mongodb.com/cloud/atlas

  - MongoDB Community Server

    - https://www.mongodb.com/download-center/community

  - Git

    - https://git-scm.com/

  - GitHub/GitHub Pages

    - https://github.com/

    - https://pages.github.com/

  - Heroku

    - https://heroku.com/

  - Node.JS

    - React

      - https://create-react-app.dev/

    - Material-UI

      - https://material-ui.com/

    - Backend Server

      - joi: v17.1.0

      - bcrypt: v3.0.8

      - body-parser: v1.19.0

      - cookie-parser: v1.4.4

      - cors: v2.8.5

      - debug: v2.6.9

      - dotenv: v8.2.0

      - express: v4.16.1

      - express-joi-validation: v4.0.3

      - express-jwt: v5.3.1

      - helmet: v3.21.2

      - http-errors: v1.6.3

      - jest: v25.1.0

      - jsonwebtoken: v8.5.1

      - mongoose: v5.8.11

      - mongoose-unique-validator: v2.0.3

      - morgan: v1.9.1

      - nodemon: v2.0.2

      - supertest: v4.0.2

      - swagger-jsdoc: v3.5.0

      - swagger-ui-express: v4.1.3

    - Frontend

      - axios: v0.19.2

      - clsx: v1.1.0

      - final-form: v4.18.7

      - Material-ui: v4.9.10

      - mui-rff: v2.0.0

      - notistack: v0.9.9

      - react: v16.12.0

      - react-dom: v16.12.0

      - react-final-form: v6.3.5

      - react-helmet: v5.2.1

      - react-router-dom: v5.1.2

      - react-scripts: v3.4.0

      - reactn: v2.2.6

      - yup: v0.28.3

  - Notion

    - https://www.notion.so/

  - Trello

    - http://trello.com/

  - Google Drive

    - https://drive.google.com/

  - Draw.io

    - http://draw.io

  - Undraw

    - http://undraw.co

## Hardware

  - MacBook Air (13-inch, 2017)

    - macOS Mojave

  - iMac (21.5-inch, 2010)

    - macOS High Sierra.

  - iPhone 11

    - iOS 13.3

  - Windows PC

    - Windows 10

## Sprint Plans

### Sprint 1

SP20-Team04-Virtual Advance Academy Planning

- Christopher Rodriguez, Carolina Uribe-Gosselin, Monique Ross

- Sprint Goals:

- Define what we want our project to look like and create an action plan

- Set up a Trello for planning

- Create an outline of the topics for the site

- Choose a software development stack

- Begin drafting up some user stories

- Summary of other stuff discussed:

  - Discussed feasibility of all our goals

  - What we hope to accomplish

  - Coordinated when we could meet in person for meetings

### Sprint 2

SP20-Team04-Virtual Advance Academy Planning 1/27/2020 2:00PM - 3:00PM

- Christopher Rodriguez, Carolina Uribe-Gosselin, Monique Ross (digitally)

- Sprint Goals:

- Begin development on our site

- Utilize MaterialUI for our frontend

- Sprint User Stories:

  - User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

    - Acceptance criteria:

      - Able to navigate to the homepage with essential, basic information

  - User Story 5: As a developer, I would like to have my production server set up so I can serve the website

    - Acceptance criteria:

      - Access the project from a machine that is not my computer

  - User Story 6: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

    - Acceptance criteria:

      - I can read the list of modules offered on the homepage

  - User Story 7: As a developer, I would like the profile design completed so users can have a 'create account' page

    - Acceptance criteria:

      - Design a "create an account" page

  - User Story 8: As a developer, I would like to do a wireframe design of my website so I can begin planning my UI

    - Acceptance criteria:

      - A rough design of how the website would look

  - User Story 9: As a developer, I would like to decide on what kind of information I am storing as a user

    - Acceptance criteria:

      - Data model of the user

- Summary of other stuff discussed:

  - We’re trying to get basic testing features set up with both the API and Frontend services

  - Trying to set up pipelining for CI/CD but Azure DevOps is giving us an error

### Sprint 3

SP20-Team04-Virtual Advance Academy Planning 2/10/2020 2PM-3PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Sprint Goals:

- Set up basic components for the frontend

- Have the frontend interact with the backend

- Sprint User Stories:

  - User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

    - Acceptance criteria:

      - Able to navigate to the homepage with essential, basic information

  - User Story 14: As a user, I would like to see the navigation bar so I can navigate to different pages

    - Acceptance criteria:

      - Completed navigation bar with logo

  - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

    - Acceptance criteria:

      - Functional button to create an account

  - User Story 16: As a user, I would like a basic landing page where I can input my information to make an account

    - Acceptance criteria:

      - Page with a form to accept account information

  - User Story 17: As a developer, I would like a working mockup of the modules page, so I can implement server functionality

    - Acceptance criteria:

      - A prototype page built with react displaying interactive components

  - User Story 18: As a user, I would like the option to have a 'login' button so I can continue my progress

    - Acceptance criteria:

      - Functional button to login

- Summary of other stuff discussed.

  - Just discussed what is feasible for this sprint and how we will work together on the frontend components.

### Sprint 4

SP20-Team04-Virtual Advance Academy Planning 3/2/2020 2:00-2:30PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Sprint Goals:

- Get login working

- Rough draft of a completed form with validation (20 questions)

- 1 Module page developed

- Sprint User Stories:

- User Story 18: As a user, I would like the option to have a 'login' button so I can continue my progress

    - Acceptance Criteria

      - Functional button to login

- User Story 21: As a developer, I'd like to extend the information I'm storing for a user

    - Acceptance Criteria

      - User model has survey data schema included

- User Story 25: As a developer, I'd like to have the content written to be used for the development of the networking and how to pitch yourself module

    - Acceptance Criteria

      - A document listing out all the necessary textual information for the networking/how to pitch yourself module

- User Story 29: As a user, I would like a front-end page of the networking and how to pitch yourself module so I can begin working on that module

    - Acceptance Criteria

      - An empty react component with necessary boilerplate code

- User Story 28: As a developer, I'd like to keep track of when a user has logged in

    - Acceptance Criteria

      - User's login session is persisted after refreshing the page

- User Story 27: As a user, I want to be able to fill out the survey so I can see what modules I need to complete

    - Acceptance Criteria

      - User can access survey

      - User can complete survey

      - Upon survey completion, modules are show completed by X%, depending on user's responses

- Summary of other stuff discussed.

  - What type of form API we could use

  - Feasibility of our sprint goals

### Sprint 5

SP20-Team04-Virtual Advance Academy Planning 3/16/2020 2:00-2:30PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Sprint Goals:

- Rough draft of a completed form with validation (20 questions)

- Rough draft of the behavioral questions module completed

- Investigate integrating Eventbrite and FB API’s to show local events

- Sprint User Stories:

- User Story 21: As a developer, I'd like to extend the information I'm storing for a user

    - Acceptance Criteria

      - User model has survey data schema included

- User Story 27: As a user, I want to be able to fill out the survey so I can see what modules I need to complete

    - Acceptance Criteria

      - User can access survey

      - User can complete survey

      - Upon survey completion, modules are show completed by X%, depending on user's responses

- User Story 23: As a developer, I'd like to have the content written to be used for the development of the behavioral questions module

    - Acceptance Criteria

      - A document listing out all the necessary textual information for the behavioral questions module

- User Story 32: As a user, I want to be able to logout of the website

    - Acceptance Criteria

      - Logout button

      - User is no longer logged in after pressing logout button

- User Story 33: As a developer, I would like a wireframe of the user account information so I can develop that page

    - Acceptance Criteria

      - Design for the user profile page

- Summary of other stuff discussed.

- Feasibility of our sprint goals

### Sprint 6

SP20-Team04-Virtual Advance Academy Planning 3/30/2020 2:00-2:45PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Sprint Goals:

  - Complete our main features as best as possible

    - The entry survey to be completed with pagination, validation, and ability to submit the form data

    - Our 4 main modules should be completed with content and design; behavioral questions, technical questions, resumes, and networking and pitching yourself. As well as our module focused on extra added in content for people who are curious to learn more.

    - Add pagination to the content itself to allow for a better flow

    - For the homepage to be redesigned so users can see what the site will offer them before they make an account

  - Add as many tests as possible to both the backend and frontend

  - Fully deploy the frontend and backend

- Sprint User Stories:

  - User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

    - Acceptance criteria:

      - Able to navigate to the homepage with essential, basic information

  - User Story 6: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

    - Acceptance Criteria

      - I can read the list of modules offered on the homepage

  - User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module

    - Acceptance Criteria

      - A document listing out all the necessary textual information for the resume module

  - User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

    - Acceptance Criteria

      - A document listing out all the necessary textual information for the technical questions module

  - User Story 26: As a developer, I'd like to have the content written to be used for the development of the extra suggested material module

    - Acceptance Criteria

      - A document listing out all the necessary textual information for the extra suggested material module

  - User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

    - Acceptance Criteria

      - User is able to navigate to the resume module

      - User is able to see content in the resume module

  - User Story 38: As a user, I would like to visualize the frontend of the technical questions module so I can master technical questions.

    - Acceptance Criteria

      - User is able to navigate to the technical questions module

      - User is able to see content in the technical questions module

  - User Story 39: As a user, I would like to visualize the frontend of the extra suggested material just in case I am curious to learn more.

    - Acceptance Criteria

      - User is able to navigate to the extra suggested material module

      - User is able to see content in the extra suggested material module

  - User Story 40: As a user, I would like to have the module content split into pages so I can learn more from the content

    - Acceptance Criteria

      - User is able to navigate module via pagination control

      - Pagination control is active only for pages with more than one page

      - Pagination control includes a current page number indicator

      - Pagination control includes a current progress indicator

- Summary of other stuff discussed.

  - How we are going to balance our time in the last development sprint because there is a lot we want to accomplish.

### Sprint 7

SP20-Team04-Virtual Advance Academy Planning 4/13/2020 2:00-2:45PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Sprint Goals:

  - Complete all necessary documentation

  - Final fixes/touch-ups

  - Commenting the code

  - Testing

- Sprint User Stories:

  - User Story 42: As a user, I would like to be able to navigate to a contributors page to see who has worked on developing the site.

  - User Story 43: As a developer, I would like some tests to make sure the frontend is written correctly

  - User Story 44: As a developer, I would like some tests to make sure the backend is written correctly

  - User Story 45: As a developer, I would like a README.txt file so that I can leave a proper explanation of the directory for the next team

  - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

  - User Story 47: As a developer, I would like to have an installation guide so that others may know how to deploy the project

  - User Story 48: As a developer, I would like to have a Code directory with the project Code inside of it so that the next team will have the source code

  - User Story 49: As a developer, I would like a WebSite directory inside of the Code containing the built website, so that the next team may have those necessary files

  - User Story 50: As a developer, I would like to have a file with the daily scrum meeting minutes so all the work can be documented.

  - User Story 51: As a developer I would like to have all other related documents (e.g., User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents) so it can be referenced

  - User Story 52: As a developer I would like to have the posters directory to have the final copy of the posters for each team member so anyone can see the posters showcasing the project.

  - User Story 53: As a developer I would like to have the presentation slides directory which will include one file for the final presentation for the whole project so anyone can see the project presentation.

  - User Story 54: As a developer I would like the videos director to include only one file named index.html that contains the link to the four videos published in YouTube.

- Summary of other stuff discussed.

  - Went over how we were able to accomplish all our goals as well as add in a couple extra features this last weekend.

  - Overall discussed how proud we are of our project.

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

This project uses the Model-View-Controller (MVC) architectural pattern for its system design. The model in this application represents the data of the application. The view is the user interface created by the React components and sends to the controller what the user interacted with. The controller has the model data and provides it to the view as well interprets the users actions such as when the user creates an account or takes the introduction survey.

## System and Subsystem Decomposition

- Advance Academy

  - Advance Academy page is the root of the site. From here users can navigate to any page they need.

- Overview of Modules

  - This subsystem gives an overview of the modules offered by Advance Academy

- Contributors Page

  - The contributors subsystem shows all the contributors for the site.

- User Profile

  - The user profile subsystems allows the user to see the information they entered when they created their account such as name, username, email and profile picture.

- Account Creation

  - The account creation subsystem is where users navigate to create an account.

- Modules Page

  - The modules page is each individual module [11 in total]

- Module Content

  - The module content is all the written components of the module.

- Media

  - The media subsystem has all of the media related to the module.

- Personal Sites

  - The personal sites subsystem shows the sites related to each contributor.

- User Form

  - The user form subsystem is a multi-step form which the users fills out when they create an account that then determines their mastery of certain skills.

## Deployment Diagram

## Design Patterns

Higher-Order Component (HOC)

The application is built using React which primarily follows the design pattern of HOC. The benefit of utilizing HOC is that HOC is a component that wraps another component by adding extra functionality or properties in order to have clean, organized, and reusable code.

For example, Advance Academy made a “Module Content” component that contains the basic module information and formats the header of each page with the appropriate styling. This component can now be used in each individual module easily and the logic and styling does not have to be rewritten 11+ times.

Data-Down, Actions-Up

This application also uses the design pattern of data-down, actions-up which means it uses HOC by accepting data in its ‘props’ and then uses that data to pass it down into its nested components.

# System Validation

Unit Tests

SV_001 -

User Story 14 - As a user, I would like to see the navigation bar so I can navigate to different pages.

- Unit Test 1:

  - Purpose: Check whether the site allows you to click the Advance Academy logo and be navigated back to the modules if you are not logged in.

  - Precondition: At advance.upe.fiu.io but not logged in

  - Expected Result: Navigate the user to the create account page.

  - Actual Result: Properly navigated to the create account page.

  - Pass/Fail: Pass

- Unit Test 2:

  - Purpose:  Check whether the site allows you to click the Advance Academy logo and be navigated back to the modules if you are logged in.

  - Precondition: At advance.upe.fiu.io and logged in

  - Expected Result: If the user is logged in, it should navigate back to the overview of modules.

  - Actual Result: As expected, it navigated back to the modules.

  - Pass/Fail: Pass

- Unit Test 3:

  - Purpose: To check the user sees their initials on the navigation bar and can click it to navigate to their profile info or log out.

  - Precondition: At advance.upe.fiu.io and logged in

  - Expected Result: The user should see a ‘drawer’ with their full name, profile tab, and logout tab.

  - Actual Result: Drawer popped out with full name, profile tab, and logout tab.

  - Pass/Fail: Pass

SV_002

User Story 36 - As a user, I would like to be able to visualize the content for the behavioral module page so I can learn.

- Unit Test 1:

  - Purpose: Check whether the site allows you to click the behavioral module card and access the content.

  - Precondition: At advance.upe.fiu.io but not logged in

  - Expected Result: Navigate to the behavioral questions card and click on it.

  - Actual Result: Properly navigated to the behavioral questions card and the content was populated.

  - Pass/Fail: Pass

SV_004

User Story 12 - As a developer, I would like to authenticate and register users via the backend API

- Unit Test 1:

  - Purpose: Check if the registration endpoint ‘users’ exists via a POST request.

  - Precondition: An empty request body

  - Expected Result: A 400 Bad Request response

  - Actual Result: A 400 Bad Request response was given

  - Pass/Fail: Pass

- Unit Test 2:

  - Purpose: Check if the authentication endpoint ‘users/auth’ exists via a POST request.

  - Precondition: An empty request body

  - Expected Result: A 400 Bad Request response

  - Actual Result: A 400 Bad Request response was given

  - Pass/Fail: Pass

- Unit Test 3:

  - Purpose: Registration endpoint must accept only properly formed requests

  - Precondition: Multiple request bodies, each with only 1 specific field malformed

  - Expected Result: A 400 Bad Request response for each request body

  - Actual Result: A 400 Bad Request response was given

  - Pass/Fail: Pass

- Unit Test 4:

  - Purpose: Registration endpoint must actually register user

  - Precondition: Properly formatted request body with user information

  - Expected Result: A 201 Created response with the response body including the newly created user’s data

  - Actual Result: A 201 Created response with the response body including the newly created user’s data was given

  - Pass/Fail: Pass

- Unit Test 5:

  - Purpose: Authentication endpoint must not authenticate non-existent users

  - Precondition: No user must exist with the associated login information

  - Expected Result: A 400 Bad Request response

  - Actual Result: A 400 Bad Request response was given

  - Pass/Fail: Pass

- Unit Test 6:

  - Purpose: Authentication endpoint must not authenticate users with incorrectly given password

  - Precondition: User must exist with the associated login information, but the password sent in the request must be incorrect

  - Expected Result: A 400 Bad Request response

  - Actual Result: A 400 Bad Request response was given

  - Pass/Fail: Pass

- Unit Test 7:

  - Purpose: Authentication endpoint must successfully authenticate user

  - Precondition: User must exist with the associated login information

  - Expected Result: A 200 OK response and a JWT in the response body

  - Actual Result: A 200 OK response and a JWT in the response body was given

  - Pass/Fail: Pass

# Glossary

- Advance Academy: UPE sponsored program that focuses on landing students internships or jobs through an 11-week cohort bootcamp.

- Higher-Order Component (HOC): An advanced technique in React for reusing component logic.

- Model-View-Controller (MVC): Specifies that an application consist of a data model, presentation information, and control information.

- Upsilon Pi Epsilon (UPE): Largest technology organization at Florida International University.

# Appendix

## Appendix A - UML Diagram

### Static UML Diagrams

#### Use Case Diagrams

##### Virtual Advance Academy System (Diagram: Christopher Rodriguez)

##### User Story #14 (Diagram: Carolina Uribe-Gosselin)

As a user, I would like to see the navigation bar so I can navigate to different pages

##### User Story #18 (Diagram: Christopher Rodriguez)

As a user, I would like the option to have a 'login' button so I can continue my progress

##### User Story #36 (Diagram: Carolina Uribe-Gosselin)

As a user, I would like to be able to view the content for the behavioral questions module page so I can learn.

##### User Story #15 (Diagram: Christopher Rodriguez)

As a user, I would like to have a 'create account' button so I can create an account to save my data

#### Class Diagrams

##### Module Page Class Diagram (Diagram: Christopher Rodriguez)

##### Resume Building Class Diagram (Diagram: Carolina Uribe-Gosselin)

### Dynamic UML Diagrams

#### Sequence Diagrams

##### User Login (Diagram: Christopher Rodriguez)

##### Load modules overview (Diagram: Christopher Rodriguez)

##### User Story #14  (Diagram: Carolina Uribe-Gosselin)

As a user, I would like to see the navigation bar so I can navigate to different pages

##### User Story #36  (Diagram: Carolina Uribe-Gosselin)

As a user, I would like to be able to view the content for the behavioral questions module page so I can learn.

## Appendix B - User Interface Design

UI_001

Landing Page - Account Creation

UI_002

Landing Page - About Virtual Advance Academy

UI_003

Login Page

UI_004

Survey Page 1

UI_005

Survey Page 2

UI_006

Survey Page 3

UI_007

Survey Page 4

UI_008

Survey Page 5 with selected items

UI_009

Survey Page 6 with selected items

UI_010

Survey Page 7

UI_011

Main Module Page

Cards with checks - mastered modules

Cards with icon - hovering over either mastered or in progress modules

Cards with progress icon - need to be completed

UI_012

Resume Module Page 1

UI_013

Resume Module Page 2

UI_014

Resume Module Page 3

UI_015

Resume Module Page 4

Resume Module Page 4 part 2

UI_016

Pitching Yourself Page 1

UI_017

Pitching Yourself Page 2

UI_018

Pitching Yourself Page 3

UI_019

Networking Page 1

Networking Page 1 part 2

UI_020

Networking Page 2

UI_021

Behavioral Questions Page 1

Behavioral Questions Page 1 Part 2

UI_022

Behavioral Questions Page 2

Behavioral Questions Page 2 Part 2

UI_023

Technical Questions Page 1

Technical Questions Page 1 Part 2

UI_024

Technical Questions Page 2

UI_025

Technical Questions Page 3

UI_026

Technical Questions Page 4

UI_027

Hungry For More? Page 1

UI_028

Account Information

UI_029

Contributors Page

## Appendix C - Sprint Review Reports

### Sprint 1

SP20-Team04-Virtual Advance Academy Review 1/24/2020 2:00PM-2:30PM

- Christopher Rodriquez, Carolina Uribe-Gosselin, Monique Ross (digitally)

- List of Approved User Stories:

- User Story 1: As a developer, I would like my development environment set up so I can begin programming my website

Acceptance criteria:

      - I can run the environment locally on my machine

- User Story 2: As a developer, I would like to have a frontend service so I can deliver a frontend

Acceptance criteria:

      - Have a working frontend service that I can access and run on my machine

- User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

Acceptance criteria:

      - Able to access API routes through Postman or some other testing software

  - User Story 5: As a developer, I would like to have my production server set up so I can serve the website

    - Acceptance criteria:

      - Access the project from a machine that is not my computer

- List of Rejected User Stories:

- None for this sprint

### Sprint 2

SP20-Team04-Virtual Advance Academy Review 2/7/2020 2:00PM-3:00PM

Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- List of Approved User Stories:

- User Story 11: As a developer, I would like to have a CI/CD pipeline for the frontend

- User Story 12: As a developer, I would like to authenticate and register users via the backend API

- User Story 7: As a developer, I would like the profile design completed so users can have a 'create account' page

- User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

- User Story 10: As a developer, I would like to have a CI/CD pipeline for the backend

- List of Rejected User Stories:

- None

### Sprint 3

SP20-Team04-Virtual Advance Academy Review 2/21/2020 2:00PM-2:45PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- List of Approved User Stories:

- User Story 14: As a user, I would like to see the navigation bar so I can navigate to different pages

- User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

- User Story 9: As a developer, I would like to decide on what kind of information I am storing as a user

- User Story 17: As a developer, I would like a working mockup of the modules page, so I can implement server functionality

- User Story 19: As a developer, I would like to have JSON data for all the modules so I can pull them into to the Material UI Cards

- User Story 16: As a user, I would like a basic landing page where I can input my information to make an account

- List of Rejected User Stories:

- None

### Sprint 4

SP20-Team04-Virtual Advance Academy Review 3/13/2020 2:00-2:30PM

- Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross

- List of Approved User Stories:

- User Story 29: As a user, I would like a front-end page of the networking and how to pitch yourself module so I can begin working on that module

- User Story 25: As a developer, I'd like to have the content written to be used for the development of the networking and how to pitch yourself module

- User Story 30: As a developer, I would like to have some of the recurring data and items be automatically populated for all the webpages because it will ensure automating accurate and up to date data.

- User Story 18: As a user, I would like the option to have a 'login' button so I can continue my progress

- User Story 28: As a developer, I'd like to keep track of when a user has logged in

- User Story 20: As a developer, I would like a wireframe design of the basic styling of how each module would look

- User Story 31: As a developer, I want the ability to have module routes created dynamically

- List of Rejected User Stories:

- None

### Sprint 5

SP20-Team04-Virtual Advance Academy Review 3/27/2020 2:00-2:30PM

- Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross

- List of Approved User Stories:

- User Story 23: As a developer, I'd like to have the content written to be used for the development of the behavioral questions module

- User Story 33: As a developer, I would like a wireframe of the user account information so I can develop that page

- User Story 32: As a user, I want to be able to logout of the website

- User Story 34: As a user, I would like to be able to view the content for the behavioral module page so I can learn.

- User Story 21: As a developer, I'd like to extend the information I'm storing for a user

- User Story 27: As a user, I want to be able to fill out the survey so I can see what modules I need to complete

- User Story 35: As a user, I'd like to have a profile page so I can view my profile information

- User Story 36: As a user, I would like to be able to view the content for the behavioral module page so I can learn.

- List of Rejected User Stories:

- None

### Sprint 6

SP20-Team04-Virtual Advance Academy Review 4/10/2020 2:00-2:30PM

- Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross

- List of Approved User Stories:

- User Story 4: As a user, I would like to be able to access a homepage so I can learn more about the purpose of the website

- User Story 6: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

- User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module

- User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

- User Story 26: As a developer, I'd like to have the content written to be used for the development of the extra suggested material module

- User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

- User Story 38: As a user, I would like to visualize the frontend of the technical questions module so I can master technical questions.

- User Story 39: As a user, I would like to visualize the frontend of the extra suggested material just in case I am curious to learn more.

- User Story 40: As a user, I would like to have the module content split into pages so I can learn more from the content

- User Story 41: As a developer, I would like to be able to see a footer on each of the pages to have a consistent styling across the site

- List of Rejected User Stories:

- None

### Sprint 7

SP20-Team04-Virtual Advance Academy Review 4/24/2020 2:00-2:30PM

- Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross

- List of Approved User Stories:

- User Story 42: As a user, I would like to be able to navigate to a contributors page to see who has worked on developing the site.

- User Story 43: As a developer, I would like some tests to make sure the frontend is written correctly

- User Story 44: As a developer, I would like some tests to make sure the backend is written correctly

- User Story 45: As a developer, I would like a README.txt file so that I can leave a proper explanation of the directory for the next team

- User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

- User Story 47: As a developer, I would like to have an installation guide so that others may know how to deploy the project

- User Story 48: As a developer, I would like to have a Code directory with the project Code inside of it so that the next team will have the source code

- User Story 49: As a developer, I would like a WebSite directory inside of the Code containing the built website, so that the next team may have those necessary files

- User Story 50: As a developer, I would like to have a file with the daily scrum meeting minutes so all the work can be documented.

- User Story 51: As a developer I would like to have all other related documents (e.g., User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents) so it can be referenced

- User Story 52: As a developer I would like to have the posters directory to have the final copy of the posters for each team member so anyone can see the posters showcasing the project.

- User Story 53: As a developer I would like to have the presentation slides directory which will include one file for the final presentation for the whole project so anyone can see the project presentation.

- User Story 54: As a developer I would like the videos director to include only one file named index.html that contains the link to the four videos published in YouTube.

- List of Rejected User Stories:

- None

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

### User Manual

#### Using the Service

- Navigate to https://advance.upefiu.io/

- Create an account by filling out the registration form on the landing page

- Login to the service after your account has been created

- Answer the initial survey to allows the service to gauge your knowledge of the module contents

- Engage with the list of available modules after you have completed the survey

### Installation/Maintenance

#### Getting Started

Requirements:

- MongoDB Community Server

- Node.js v10+

- Yarn

- Git

Suggestions:

- Visual Studio Code

Available Commands:

- Backend

  - yarn start - Starts the backend service

  - yarn dev- Starts the backend service using nodemon

  - yarn test - Runs automated test

- Frontend

  - yarn start - Starts the development web server for the frontend

  - yarn build - Runs the build process

You can clone the project files from the following addresses:

- Backend

  - https://github.com/Virtual-Advance-Academy/backend.git

- Frontend

  - https://github.com/Virtual-Advance-Academy/frontend.git

#### Installing the Software

Backend:

- Copy example.env as .env in the repo root and enter values for the environment variable as needed

- Run yarn in the repo root

- Once yarn has finished installing, run yarn dev

  - If you encounter errors, make sure that the MongoDB service is running. You may need to manually start it depending on your OS.

- Access http://localhost:3030/api-docs to confirm that the service is running and serving info

Frontend:

- Make sure you have the backend running already

- Run yarn in the repo root

- Once yarn has finished, run yarn start

  - The development server will start up and open the site in the system’s default browser

#### Creating New Modules

- Add a cover image for the module under

- Open src/shared/modules/moduleData.js

- Import the page component for the new module

  - Creating a new module page component is explained in (Creating/Modifying Module Pages)

  - You can also create and import the component after you’ve set up the rest of the metadata as well

- Import an icon from Material UI that best represents the module’s content

- Add a new entry to the default exported array

  - The new module entry MUST have both a unique id AND an unique slug to not cause conflicts

  - Available properties are the following

    - id: string (A unique ID to differentiate the entry)

    - slug: string (The URL portion after /modules/)

    - title: string (Title shown on module card and page heading)

    - description: string

    - image: string (File name of cover image without .png)

    - component: (React component that renders the module page)

    - icon: (React component that renders the icon)

After creating the entry, the routing is done automatically and the module will appear as a card in the overview page

#### Creating/Modifying Module Pages

Creating a new module page:

- Create a new react component in screens/ModuleContent

- Import moduleData.js, ModuleContent, and ModulePagination

- Extract the specific module you’re working with by filtering the moduleData

  - You should add the metadata to the moduleData.js file to help with the next part

    - This is somewhat of a circular dependency but it’s actually not a problem, mainly since the module data itself is loaded before the react component rendering said data is.

- Add the following skeleton to your code:

  - <ModuleContent

  - title={selectedModule.title}

  - description={selectedModule.description}

  - image={selectedModule.image}

  - >

  - <ModulePagination>

  - <ModulePagination.Page>
                    This is where my first page goes
                </ModulePagination.Page>
            </ModulePagination>
</ModuleContent>

  - Note: All content MUST be wrapped with <ModulePagination.Page> tags, even if the module contains only one page

Modifying an existing page:

- Open module page component you’d like to edit under screens/ModuleContent

- Edit any content found within <ModulePagination.Page> tags

  - Note: All content MUST be wrapped with <ModulePagination.Page> tags, even if the module contains only one page

### Wishlist

- Add a user profile photo

- Add content to the remaining modules

  - Types of Internships

  - Application Process

  - What to Wear

  - The Do’s & Don'ts

  - Tips from the Pros

- Short quizzes for each module

  - Ask 2-4 questions to validate the users knowledge on the module

- Modify user profile data

- Blogging

  - Either in each module or as one new section

- Submit resumes for review

  - Allow users to submit their resume and then either the UPE executive board or Advance Academy’s committee can review and send back the resume with feedback.

  - If possible, use optical character recognition (OCR) to remove personal data from the resume such as name, number, email. Only identifying information attached to the resume should be the user’s username.

    - Alternate option: User has to virtually sign a disclosure that they are okay sharing their personal identifiable information.

- Add recaptcha to registration

  - Help against bots spamming user registrations

### Shortcomings

- The API has CORS enabled for all domains, but should be fixed so only the advance.upefiu.io domain has access

- Heroku has a startup time for free instances, leading to a longer delay in the first request

- MongoDB Atlas Free Tier has a startup time, also leading to a delay in the user login process

- MongoDB Atlas Free Tier has a maximum storage capacity of 500MB for the database

  - For the time being, that may be more than enough, though it is something to keep in mind as data grows

- Module information is stored exclusively on the frontend

  - This was more of a design decision but it could turn into a shortcoming in terms of future features, such as serving module content from the server and using an admin panel to add such content

- The frontend is hosted via GitHub pages

  - Works for now, but can be somewhat limited. For example, in order to have URLs like advance.upefiu.io/modules work, a special redirect file had to be added due to how Github Pages does routing. It works, but it’s a bit hacky

# References

- https://developer.mozilla.org/en-US/docs/Glossary/MVC

- https://medium.com/@konstankino/2019-reactjs-best-practices-design-patterns-516e1c3ca06a

- https://medium.com/rachnas-blog/higher-order-components-in-react-80259d5ec3a9

- https://reactjs.org/docs/higher-order-components.html

- https://www.geeksforgeeks.org/mvc-design-pattern/