Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Daily Scrum Meeting Minutes

Virtual Advance Academy

SP20-Team04-Virtual Advance Academy

Team Members: Christopher Rodriguez, Carolina Uribe-Gosselin

Product Owner(s): Monique Ross

Mentor(s): Monique Ross

Instructor: Masoud Sadjadi

SP20-Team04-Virtual Advance Academy Standup 1/13/2020 3PM-3:15PM

- Christopher Rodriguez

- What was done yesterday? 0 hours

  - Sunday before the Sprint

- What will be done today? 4 hours

  - Planning the project scope

  - White boarding potential features

  - Emailing our PO to schedule a time to meet this week

- What is planned to be done for tomorrow? 5 hours

  - Deciding on the stack

  - Grooming our own ideation doc

  - Figuring out feasibility of our ideas

- List of hurdles, if any

  - Haven’t met with our Product Owner yet

SP20-Team04-Virtual Advance Academy Standup 1/13/2020 3PM-3:15PM

- Carolina Uribe-Gosselin

- What was done yesterday? 0 hours

  - Sunday before the Sprint

- What will be done today? 4 hours

  - Planning the project scope

  - White boarding potential features

  - Emailing our PO to schedule a time to meet this week

- What is planned to be done for tomorrow? 5 hours

  - Set up the GitHub

  - Deciding on the stack

  - Grooming our own ideation doc

  - Figuring out feasibility of our ideas

- List of hurdles, if any

  - Haven’t met with our Product Owner yet

SP20-Team04-Virtual Advance Academy Standup 1/14/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Planning the project scope

  - White boarding potential features

  - Emailing our PO to schedule a time to meet this week

- What will be done today? 5 hours

  - Deciding on the stack (decided on MERN)

  - Grooming our own ideation doc

  - Figuring out feasibility of our ideas

- What is planned to be done for tomorrow? 5 hours

  - Meeting with our PO

  - Writing out all our anticipated epics, stories, and features

- List of hurdles, if any

  - Haven’t met with our Product Owner yet

SP20-Team04-Virtual Advance Academy Standup 1/14/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Planning the project scope

  - White boarding potential features

  - Emailing our PO to schedule a time to meet this week

- What will be done today? 5 hours

  - Set up the GitHub

  - Deciding on the stack (decided on MERN)

  - Grooming our own ideation doc

  - Figuring out feasibility of our ideas

- What is planned to be done for tomorrow? 5 hours

  - Meeting with our PO

  - Writing out all our anticipated epics, stories, and features

- List of hurdles, if any

  - Haven’t met with our Product Owner yet

SP20-Team04-Virtual Advance Academy Standup 1/15/2020 2PM-2:15PM

- Christopher Rodriguez

- What will be done yesterday? 5 hours

  - Deciding on the stack (decided on MERN)

  - Grooming our own ideation doc

  - Figuring out feasibility of our ideas

- What was done today? 5 hours

  - Meeting with our PO

  - Writing out all our anticipated epics, stories, and features

  - Decided our goals

  - Modified our original plan

  - More research on tech stack

- What is being planned for tomorrow? 5 hours

  - More in depth research on our tech stack

  - Starting to tackle user stories

  - Refreshing JS

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/15/2020 2PM-2:15PM

- Carolina Uribe-Gosselin

- What will be done yesterday? 5 hours

  - Set up the GitHub

  - Deciding on the stack (decided on MERN)

  - Grooming our own ideation doc

  - Figuring out feasibility of our ideas

- What was done today? 5 hours

  - Meeting with our PO

  - Writing out all our anticipated epics, stories, and features

  - Decided our goals

  - Modified our original plan

  - More research tech stack

- What is being planned for tomorrow? 5 hours

  - More in depth research on our tech stack

  - Starting to tackle user stories

  - Refreshing JS

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/16/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What will be done yesterday? 5 hours

  - Meeting with our PO

  - Writing out all our anticipated epics, stories, and features

  - Decided our goals

  - Modified our original plan

  - More research tech stack

- What will be done today? 5 hours

  - More in depth research on our tech stack

  - Starting to tackle user stories

  - Refreshing JS

- What is being planned for tomorrow? 2 hours

  - Continue refreshing JS

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/16/2020 2:00PM-2:15PM

- Carolina Uribe-Gosselin

- What will be done yesterday? 5 hours

  - More in depth research on our tech stack

  - Starting to tackle user stories

  - Refreshing JS

- What will be done today? 2 hours

  - Continue refreshing JS

- What is being planned for Monday? 5 hours

  - Begin planning our user stories for the spring

  - Refresh React

- ​​​​​​​List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/17/2020 2:00PM-2:15PM

- Christopher Rodriguez

- What will be done yesterday? 5 hours

  - More in depth research on our tech stack

  - Starting to tackle user stories

  - Refreshing JS

- What will be done today? 2 hours

  - Continue refreshing JS

  - Researching Google Auth Sign-In

- What is being planned for Tuesday? 5 hours

  - Begin planning our user stories for the spring

  - Refresh React

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/17/2020 2:00PM-2:15PM

- Carolina Uribe-Gosselin

- What will be done yesterday? 5 hours

  - More in depth research on our tech stack

  - Starting to tackle user stories

  - Refreshing JS

- What will be done today? 2 hours

  - Continue refreshing JS

- What is being planned for Monday? 5 hours

  - Begin planning our user stories for the spring

  - Refresh React

- ​​​​​​​List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/21/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What will be done Friday? 2 hours

  - Continue refreshing JS

- What will be done today? 5 hours

  - Begin planning our user stories for the spring

  - Refresh React

- What is being planned for tomorrow? 5 hours

  - Meeting with PO for product backlog

  - Refresh JS and React

  - Continue planning user stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/21/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What will be done Friday? 2 hours

  - Continue refreshing JS

- What will be done today? 5 hours

  - Begin planning our user stories for the spring

  - Refresh React

- What is being planned for tomorrow? 5 hours

  - Meeting with PO for product backlog

  - Refresh JS and React

  - Continue planning user stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/22/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What will be done Tuesday? 5 hours

  - Begin planning our user stories for the spring

  - Refresh React

- What will be done today? 5 hours

  - Meeting with PO for product backlog

  - Refresh JS and React

  - Continue planning user stories

- What is being planned for tomorrow? 5 hours

  - Refresh JS and React

  - Continue planning user stories

  - Begin work on setting up API server

  - Begin work on setting up frontend server

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/22/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What will be done Tuesday? 5 hours

  - Begin planning our user stories for the spring

  - Refresh React

- What will be done today? 5 hours

  - Meeting with PO for product backlog

  - Refresh JS and React

  - Continue planning user stories

- What is being planned for tomorrow? 5 hours

  - Refresh JS and React

  - Continue planning user stories

  - Begin work on setting up API server

  - Begin work on setting up frontend server

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/23/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hours

  - Meeting with PO for product backlog

  - Refresh JS and React

  - Continue planning user stories

- What will be done today? 5 hours

  - Refresh JS and React

  - Continue planning user stories

  - Begin work on setting up API server

  - Begin work on setting up frontend server

- What is being planned for tomorrow? 5 hours

  - End of sprint meeting

  - Finishing up stories for this sprint

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/23/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Meeting with PO for product backlog

  - Refresh JS and React

  - Continue planning user stories

- What will be done today? 5 hours

  - Refresh JS and React

  - Continue planning user stories

  - Begin work on setting up API server

  - Begin work on setting up frontend server

- What is being planned for tomorrow? 5 hours

  - End of sprint meeting

  - Finishing up stories for this sprint

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/24/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hours

  - Refresh JS and React

  - Continue planning user stories

  - Set up API server

  - Set up frontend server

- What will be done today? 5 hours

  - End of sprint meeting

  - Finishing up stories for this sprint

- What is being planned for Monday? 4 hours

  - Sprint planning meeting

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/24/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Refresh JS and React

  - Continue planning user stories

  - Set up API server

  - Set up frontend server

- What will be done today? 5 hours

  - End of sprint meeting

  - Finishing up stories for this sprint

- What is being planned for Monday? 4 hours

  - Sprint planning meeting

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/27/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hours

  - End of sprint meeting

  - Finished up stories for this sprint

  - Added quality of life features to our API codebase for future development

- What will be done today? 5 hours

  - Sprint planning meeting

  - Begin evaluating which stories would be possible to tackle this sprint

- What is being planned for tomorrow?

  - Work on user stories

- List of hurdles, if any?

  - I tried setting up an Azure pipeline on Azure DevOps but ran into an Active Directory permissions issue. I'm going to need to speak to Dr. Sadjadi about seeing if this can be corrected

​SP20-Team04-Virtual Advance Academy Standup 1/27/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - End of sprint meeting

  - Finished up stories for this sprint

- What will be done today? 5 hours

  - Sprint planning meeting

  - Begin evaluating which stories would be possible to tackle this sprint

- What is being planned for tomorrow?

  - Work on user stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/28/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Sprint planning meeting

    - Begin evaluating which stories would be possible to tackle this sprint

- What will be done today? 5 hours

  - Work on User Story 8

    - User Story 8: As a developer, I would like to do a wireframe design of my website so I can begin planning my UI

      - Acceptance criteria:

        - A rough design of how the website would look

- What is being planned for tomorrow? 5 hours

  - Organize the Trello

  - Continuing work on User Story 8 and maybe look into starting other ones

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/28/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hours

  - Sprint planning meeting

  - Begin evaluating which stories would be possible to tackle this sprint

- What will be done today? 5 hours

  - Work on User Story 7

    - User Story 7:

  - Keep looking into Azure Pipelines

- What is being planned for tomorrow? 5 hours

  - Continuing work on User Story 3

- List of hurdles, if any?

  - N/A

​SP20-Team04-Virtual Advance Academy Standup 1/29/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hours

  - Work on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

Keep looking into Azure Pipelines

- What will be done today? 3 hours

  - Keep working on User Story 3

  - Keep looking into Azure Pipelines

    - Look into GitHub actions as an alternative

- What is being planned for tomorrow? 3 hours

  - Keep working on User Story 3

  - Keep looking into Azure Pipelines

    - Look into GitHub actions as an alternative

- List of hurdles, if any?

  - Messaged Division of IT to see if they can help with the azure pipelines stuff

SP20-Team04-Virtual Advance Academy Standup 1/29/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Work on User Story 8

    - User Story 8: As a developer, I would like to do a wireframe design of my website so I can begin planning my UI

      - Acceptance criteria:

        - A rough design of how the website would look

- What will be done today? 5 hours

  - Organize the Trello

  - Continuing work on user story 8 and maybe look into starting other ones

- What is being planned for tomorrow? 3 hours

  - Try to wrap up user story 8

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/30/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 3 hours

  - Work on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

  - Keep looking into Azure Pipelines

    - Look into GitHub actions as an alternative

  - Added testing framework to API

- What will be done today? 3 hours

  - Keep working on User Story 3

  - Work on User Story 10:

    - User Story 10: As a developer, I would like to have a CI/CD pipeline for the backend

  - Look more into GitHub actions instead of Azure Pipelines for CI/CD

- What is being planned for tomorrow? 3 hours

  - Keep working on User Story 3

  - Keep working on User Story 10

- List of hurdles, if any?

  - No word back form Division of IT, so I'm probably going forward with GitHub Actions

SP20-Team04-Virtual Advance Academy Standup 1/30/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Organize the Trello

  - Continuing work on user story 8 and maybe look into starting other ones

- What will be done today? 3 hours

  - Try to wrap up user story 8

- What is being planned for tomorrow? 4 hours

  - Start planning User Story 7:

    - As a user, I would like the option to create a profile so I can have an account

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 1/31/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 3 hours

  - Keep working on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

  - Work on User Story 10:

    - User Story 10: As a developer, I would like to have a CI/CD pipeline for the backend

  - Look more into GitHub actions instead of Azure Pipelines for CI/CD

    - Was able to get GitHub actions working as was able to successfully run CI/CD tests for our backend API and deploy it to azure

- What will be done today? 3 hours

  - Keep working on User Story 3

    - Currently looking into Mongoose for data modeling as we'll be using MongoDB as our database solution

- What is being planned for Monday? 5 hour

  - Keep working on User Story 3

  - Hopefully start User Story 12

    - User Story 12: As a developer, I would like to authenticate and register users via the backend API

- List of hurdles, if any?

  - Still no word back form Division of IT, but I've decided to go with GitHub actions instead

SP20-Team04-Virtual Advance Academy Standup 1/31/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Finished part of user story 8, which is the page after the user has logged in

- What will be done today? 3 hours

  - Start planning User Story 7:

    - As a user, I would like the option to create a profile so I can have an account

  - Break up all webpages we might need and begin designing them (add these to new user stories as well)

- What is being planned for Monday? 5 hours

  - Continue working on User Story 7:

    - As a user, I would like the option to create a profile so I can have an account

  - Continue to break up all webpages we might need and begin designing them (add these to new user stories as well)

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/03/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done Friday? 3 hours

  - Start planning User Story 7:

    - As a user, I would like the option to create a profile so I can have an account

  - Break up all webpages we might need and begin designing them (add these to new user stories as well)

- What will be done today? 5 hours

  - Continue working on User Story 7:

    - As a user, I would like the option to create a profile so I can have an account

  - Continue to break up all webpages we might need and begin designing them (add these to new user stories as well)

- What is being planned for tomorrow? 4 hours

  - Meeting for sprint backlog grooming

  - Continue working on the designs of each of the main pages

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/3/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 3 hours

  - Keep working on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

    - Currently looking into Mongoose for data modeling as we'll be using MongoDB as our database solution

  - Completed User Story 10:

    - User Story 10: As a developer, I would like to have a CI/CD pipeline for the backend

      - GitHub Actions is live for the backend repo. We can both test our pull requests and deploy to Azure when code is merged into master and tested successfully.

- What will be done today? 5 hours

  - Keep working on User Story 3

    - Getting a local MongoDB server set up and some basic data modeling with Mongoose

    - Try to see if I can get a MongoDB service deployed on azure as well for production

  - Hopefully start User Story 12

    - User Story 12: As a developer, I would like to authenticate and register users via the backend API

    - I need to have the MongoDB stuff set up before starting this one

- What is being planned for tomorrow? 5 hour

  - Keep working on User Story 3

  - Hopefully start User Story 12

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/4/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 5 hour

  - Keep working on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

    - Getting a local MongoDB server set up and some basic data modeling with Mongoose

    - Try to see if I can get a MongoDB service deployed on azure as well for production

  - Hopefully start User Story 12

    - User Story 12: As a developer, I would like to authenticate and register users via the backend API

    - I need to have the MongoDB stuff set up before starting this one

- What will be done today? 5 hour

  - Keep working on User Story 3

    - Learning how mongoose works and connecting with MongoDB

  - Hopefully start User Story 12

- What is being planned for tomorrow? 5 hour

  - Keep working on User Story 3

  - Hopefully start User Story 12

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/04/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continued working on User Story 7:

    - As a user, I would like the option to create a profile so I can have an account

  - Continued to break up all webpages we might need and begin designing them (add these to new user stories as well)

- What will be done today? 5 hours

  - Meeting for sprint backlog grooming

  - Continue working on the designs of each of the main pages

- What is being planned for tomorrow? 4 hours

  - Potentially start implementing the frontend

  - Work on the designs of the other main pages

  - Start planning meeting with Carlos

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/05/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Meeting for sprint backlog grooming

  - Continue working on the designs of each of the main pages

- What will be done today? 4 hours

  - Potentially start implementing the frontend

  - Work on the designs of the other main pages

  - Start planning meeting with Carlos

- What is being planned for tomorrow? 4 hours

  - Continue implementing the frontend

  - Work on the designs of the other main pages

  - Continue planning meeting with Carlos

- List of hurdles, if any?

  - N/A

​SP20-Team04-Virtual Advance Academy Standup 2/5/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hour

  - Keep working on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

    - Learning how mongoose works and connecting with MongoDB

  - Hopefully start User Story 12

    - User Story 12: As a developer, I would like to authenticate and register users via the backend API

    - Learning how mongoose works and connecting with MongoDB

- What will be done today? 5 hour

  - Keep working on User Story 3

    - Learning how mongoose works and connecting with MongoDB

  - Starting User Story 12

    - Got mongoDB set up, now it's just a matter of learning mongoose to store the user info

    - Have to set up the route to accept a new user

  - Start User Story 11

    - User Story 11: As a developer, I would like to have a CI/CD pipeline for the frontend

    - I've already set this up for the backend repo, so the process is nearly identical

- What is being planned for tomorrow? 5 hour

  - Keep working on User Story 3

  - Keep working on User Story 12

  - Keep working on User Story 11

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/6/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hour

  - Keep working on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

    - Learning how mongoose works and connecting with MongoDB

  - Starting User Story 12

    - User Story 12: As a developer, I would like to authenticate and register users via the backend API

    - Got mongoDB set up, now it's just a matter of learning mongoose to store the user info

    - Have to set up the route to accept a new user

  - Start on User Story 11

    - User Story 11: As a developer, I would like to have a CI/CD pipeline for the frontend

    - I've already set this up for the backend repo, so the process is nearly identical

- What will be done today? 5 hour

  - Keep working on User Story 3

    - Work on getting a MongoDB server deployed for production

  - Keep working on User Story 12

    - Got info saved, now I just need to work with JWTs to allow for proper authorization

  - Keep working on User Story 11

- What is being planned for tomorrow? 5 hour

  - Complete User Story 3

  - Complete User Story 12

  - Complete User Story 11

  - End of Sprint 2

  - Sprint Retro

  - Meeting with Carlos for more information

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/06/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Worked on the designs of the other main pages

  - Started planning meeting with Carlos

- What will be done today? 4 hours

  - Start implementing the frontend

  - Work on the designs of the other main pages

  - Continue planning meeting with Carlos

- What is being planned for tomorrow? 5 hours

  - Meet with Carlos

  - Complete User Story 8: As a developer, I would like to do a wireframe design of my main page

  - Complete User Story 7: As a developer, I would like the profile design completed so users can have make an account

  - Continue working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/07/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Worked on the designs of the other main pages

  - Continued planning meeting with Carlos

- What will be done today? 5 hours

  - Meet with Carlos

  - Complete User Story 8: As a developer, I would like to do a wireframe design of my main page

  - Complete User Story 7: As a developer, I would like the profile design completed so users can have make an account

  - Continue working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

- What is being planned for Monday? 4 hours

  - Sprint planning meeting

  - Start working on new stories

  - Continue working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/7/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hour

  - Keep working on User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

  - Starting User Story 12

    - User Story 12: As a developer, I would like to authenticate and register users via the backend API

  - Start on User Story 11

    - User Story 11: As a developer, I would like to have a CI/CD pipeline for the frontend

- What will be done today? 5 hour

  - Complete User Story 3

    - Work on getting a MongoDB server deployed for production

  - Complete User Story 12

    - Started working on JWT stuff, should have it completed before end of sprint

    - Also started validating user input using Joi

  - Complete User Story 11

  - End of Sprint 2

  - Sprint Retro

  - Meeting with Carlos for more information

- What is being planned for Monday? 5 hour

  - Start of Sprint 3

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/10/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 5 hour

  - Complete User Story 3

    - User Story 3: As a developer, I would like to have a backend API service so I can deliver a backend

    - Work on getting a MongoDB server deployed for production

  - Complete User Story 12

    - User Story 12: As a developer, I would like to authenticate and register users via the backend API

    - Started working on JWT stuff, should have it completed before end of sprint

    - Also started validating user input using Joi

  - Complete User Story 11

    - User Story 11: As a developer, I would like to have a CI/CD pipeline for the frontend

  - End of Sprint 2

  - Sprint Retro

  - Meeting with Carlos for more information

- What will be done today? 5 hour

  - Sprint Planning Meeting

- What is being planned for tomorrow? 5 hour

  - Start of Sprint 3

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/10/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done Friday? 5 hours

  - Meet with Carlos

  - Complete User Story 8: As a developer, I would like to do a wireframe design of my main page

  - Complete User Story 7: As a developer, I would like the profile design completed so users can have make an account

  - Continued working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

  - End of Sprint 2

  - Sprint Retro

- What will be done today? 5 hours

  - Sprint planning meeting

  - Start working on new stories

  - Continue working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

- What is being planned for tomorrow? 4 hours

  - User Story 14: As a user, I would like to see the navigation bar so I can navigate to different pages

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/11/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Yesterday? 5 hour

  - Sprint Planning Meeting

  - Work on User Story 15

    - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

  - Start of Sprint 3

- What will be done today? 5 hour

  - Keep working on User Story 15

  - Work on getting frontend served via GitHub Pages

- What is being planned for tomorrow? 5 hour

  - Keep working on User Story 15

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/11/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done Friday? 5 hours

  - Sprint planning meeting

  - Started working on new stories

  - Continued working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

- What will be done today? 5 hours

  - User Story 14: As a user, I would like to see the navigation bar so I can navigate to different pages

- What is being planned for tomorrow? 4 hours

  - Working on developing the landing page

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/12/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Yesterday? 5 hour

  - Keep working on User Story 15

    - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

  - Work on getting frontend served via GitHub Pages

    - Got this set up and got a custom domain set up for it as well

- What will be done today? 5 hour

  - Keep working on User Story 15

- What is being planned for tomorrow? 5 hour

  - Keep working on User Story 15

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/12/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - User Story 14: As a user, I would like to see the navigation bar so I can navigate to different pages

  - Continued working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

- What will be done today? 4 hours

  - Working on developing the landing page

- What is being planned for tomorrow? 4 hours

  - Finalize working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

  - Continue working on the landing page

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/13/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Worked on developing the landing page

- What will be done today? 5 hours

  - Finalize working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

  - Continue working on the landing page

- What is being planned for tomorrow? 5 hours

  - Look at new stories to start working on

  - Continue working on the landing page

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/13/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Yesterday? 5 hour

  - Keep working on User Story 15

    - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

- What will be done today? 5 hour

  - Keep working on User Story 15

    - Look into react router and set it up for future development

- What is being planned for tomorrow? 5 hour

  - Keep working on User Story 15

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/14/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Finalize working on User Story 13: As a developer, I would like to begin designing the survey for once the user makes an account so we can gauge their skill level.

  - Continue working on the landing page

- What will be done today? 5 hours

  - Look at new stories to start working on

  - Continue working on the landing page

- What is being planned for Monday? 5 hours

  - Look at new stories to start working on

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/14/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Yesterday? 5 hour

  - Keep working on User Story 15

    - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

    - Look into react router and set it up for future development

- What will be done today? 5 hour

  - Keep working on User Story 15

    - Looking into modularizing components and possibly implementing react router into the app

- What is being planned for Monday? 5 hour

  - Keep working on User Story 15

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/17/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 5 hour

  - Keep working on User Story 15

    - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

    - Looking into modularizing components and possibly implementing react router into the app

      - Managed to include react router into project

    - Got the create an account screen made using Material UI components

- What will be done today? 4 hour

  - Keep working on User Story 15

  - Work on User Story 17

    - User Story 17: As a developer, I would like a working mockup of the modules page, so I can implement server functionality

- What is being planned for tomorrow? 4 hour

  - Keep working on User Story 15

  - Keep working on User Story 17

- List of hurdles, if any

  - N/A​

SP20-Team04-Virtual Advance Academy Standup 2/17/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Looked at new stories to start working on

  - Continued working on the landing page

- What will be done today? 5 hours

  - Look at new stories to start working on

  - Work on the new stories

- What is being planned for tomorrow? 5 hours

  - Investigate how to use Material UI for forms

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/18/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Looked at new stories to start working on

  - Began investigating how to use Material UI for forms

- What will be done today? 5 hours

·

  - Continue looking at Material UI for forms

  - Prepare for backlog meeting

  - Work on inputting all the module information for each one through JSON

- What is being planned for tomorrow? 5 hours

  - Meeting with our PO

  - Continue inputting all the module information for each one through JSON

  - Begin setting up the 20 question entry form with MaterialUI

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/18/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hour

  - Keep working on User Story 15

    - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

  - Keep working on User Story 17

    - User Story 17: As a developer, I would like a working mockup of the modules page, so I can implement server functionality

- What will be done today? 4 hour

  - Keep working on User Story 15

    - Try to get form to submit user registration to API

  - Keep working on User Story 17

    - Working on creating module card components for the modules page

  - Prepare for backlog meeting

- What is being planned for tomorrow? 4 hour

  - Keep working on User Story 15

  - Keep working on User Story 17

  - Backlog meeting

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/19/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continued looking at Material UI for forms

  - Prepared for backlog meeting

  - Worked on inputting all the module information for each one through JSON

- What will be done today? 5 hours

·

  - Met with our PO to show our current progress and our next goals

  - Continue inputting all the module information for each one through JSON

  - Begin setting up the 20 question entry form with MaterialUI

- What is being planned for tomorrow? 4 hours

  - Backlog grooming meeting

  - Continue setting up the form

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/19/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hour

  - Keep working on User Story 15

    - User Story 15: As a user, I would like to have a 'create account' button so I can create an account to save my data

      - Trying to get form to submit user registration to API

  - Finished working on User Story 17

    - User Story 17: As a developer, I would like a working mockup of the modules page, so I can implement server functionality

      - Working on creating module card components for the modules page

  - Prepare for backlog meeting

- What will be done today? 4 hour

  - Keep working on User Story 15

    - Still trying to get form to submit user registration to API

    - Saw that there's a node module to turn material UI forms into real forms with validation, so I'll look into that

  - Prepare for backlog meeting

- What is being planned for tomorrow? 4 hour

  - Keep working on User Story 15

  - Backlog meeting

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/19/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Met with our PO to show our current progress and our next goals

  - Continued inputting all the module information for each one through JSON

- What will be done today? 5 hours

  - Backlog grooming meeting

  - Begin setting up the 20 question entry form with MaterialUI

  - Work on completing our sprint 3 stories

- What is being planned for tomorrow? 3 hours

  - Spring Retro and Sprint Review meetings

  - Continue setting up the form

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/20/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hour

  - Keep working on User Story 15

    - User Story 16: As a user, I would like a basic landing page where I can input my information to make an account

      - Still trying to get form to submit user registration to API

      - Saw that there's a node module to turn material UI forms into real forms with validation, so I'll look into that

        - Added it to the project

  - Prepare for backlog meeting

- What will be done today? 4 hour

  - Keep working on User Story 16

    - Still trying to get form to submit user registration to API

      - Going to use the material ui forms package to start sending information to the API

  - Backlog meeting

- What is being planned for tomorrow? 4 hour

  - Keep working on User Story 16

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 2/21/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Backlog grooming meeting

  - Began understanding the set up for the 20 question entry form with MaterialUI

  - Worked on completing our sprint 3 stories

- What will be done today? 3 hours

  - Spring Retro and Sprint Review meetings

  - Continue working on the form

- What is being planned for tomorrow?

  - Nothing, Spring Break

- List of hurdles, if any?

  - N/A

​SP20-Team04-Virtual Advance Academy Standup 2/21/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 5 hour

  - Keep working on User Story 15

    - User Story 16: As a user, I would like a basic landing page where I can input my information to make an account

      - Still trying to get form to submit user registration to API

        - Going to use the material ui forms package to start sending information to the API

  - Prepare for backlog meeting

- What will be done today? 4 hour

  - Try to finish up User Story 16

    - Have to look into managing form validation and state through some custom means

    - Attempt to get user registration done without validation first

  - Backlog meeting

- What is being planned for Monday?

  - Spring Break

- List of hurdles, if any

  - the react material ui forms package isn't updated to work with the version of Material UI we're using, so I'm probably going to need to create something custom to get the functionality we need

SP20-Team04-Virtual Advance Academy Standup 3/2/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday?

  - Nothing, Spring Break

- What will be done today? 5 hours

  - Sprint Planning

  - Complete general mockup of a general module template

  - Begin looking at what user stories I want to start working on

    - Such as the development of our priority module pages + writing out the content for our priority pages (resumes, networking, behavioral and technical interviews)

- What is being planned for tomorrow? 5 hours

  - Continue working on new user stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/2/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 0 hours

  - Spring Break

- What will be done today? 4 hour

  - Sprint Planning

  - Complete user registration

    - Look into react final form to work with material UI forms to provide validation and form state

  - Start working on user login

- What is being planned for Tomorrow?

  - Continue work user registration

  - Continue work on user login

- List of hurdles, if any

  - The dedicated GPU in my pc died, so it might slow down my progress until I can get a replacement

  - Hunting for a form management and validation library has been tricky, but i may have found something that will work

SP20-Team04-Virtual Advance Academy Standup 3/3/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Sprint Planning

  - Completed general mockup of a general module template

  - Began looking at what user stories I want to start working on

    - Such as the development of our priority module pages + writing out the content for our priority pages (resumes, networking, behavioral and technical interviews)

- What will be done today? 5 hours

  - Continue working on new user stories

  - Look at MaterialUI components for the first module page design (networking & how to pitch yourself)

- What is being planned for tomorrow? 5 hours

  - Continue working on new user stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/3/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Sprint Planning

  - Feedback Forms

  - Complete user registration

    - Look into react final form to work with material UI forms to provide validation and form state

  - Start working on user login

- What will be done today? 4 hour

  - Continue work user registration

    - Continue working with react final form to get things set up

    - Add axios into the project to ajax requests to API

  - Continue work on user login

    - Look into adding 'reactn' for global state management

- What is being planned for Tomorrow?

  - Continue work user registration

  - Continue work on user login

- List of hurdles, if any

  - Seems I'm still under warranty for my GPU, so I'll have to get the process starting on that today

    - Luckily I'm still able to use my main desktop since I have an integrated graphics card on the CPU and ports on the motherboard, but anything requiring GPU acceleration I won’t be able to do until I get a replacement

SP20-Team04-Virtual Advance Academy Standup 3/4/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work user registration

    - Continue working with react final form to get things set up

    - Add axios into the project to make ajax requests to API

  - Continue work on user login

    - Look into adding 'reactn' for global state management

- What will be done today? 4 hour

  - Continue work user registration

  - Continue work on user login

  - Work on dynamic loading of module pages

    - Already made some progress today by setting up the necessary routing logic

    - Still need work on having data in the correct format for a single Source of Truth

- What is being planned for Tomorrow?

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module pages

- List of hurdles, if any

  - I heard back from the graphics card manufacturer and they're gonna honor the warranty :D

SP20-Team04-Virtual Advance Academy Standup 3/4/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continued working on new user stories

  - Looked at MaterialUI components for the first module page design (networking & how to pitch yourself)

  - Continued looking at what user stories I want to start working on

    - Such as the development of our priority module pages + writing out the content for our priority pages (resumes, networking, behavioral and technical interviews)

  - Troubleshot different solutions for the routing of the modules, faced a couple issues and could not get it to work

- What will be done today? 5 hours

  - Continued working on new user stories

  - Worked on understanding and implementing the dynamic loading of module pages

- What is being planned for tomorrow? 4 hours

  - Continue working on new user stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/5/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work user registration

  - Continue work on user login

  - Work on dynamic loading of module pages

    - Already made some progress today by setting up the necessary routing logic

    - Still need work on having data in the correct format for a single Source of Truth

- What will be done today? 4 hours

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module pages

    - Working on better structuring the module data for reusability

- What is being planned for Tomorrow?

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module pages

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/5/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continued working on new user stories

  - Worked on understanding and implementing the dynamic loading of module pages

- What will be done today? 4 hours

  - Continued working on new user stories

  - Began laying out the networking page

- What is being planned for tomorrow? 4 hours

  - Continue laying out the networking page

  - Add a login button to the home page

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/6/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued working on new user stories

  - Began laying out the networking page

- What will be done today? 4 hours

  - Continue laying out the networking page

  - Add a login button to the home page

- What is being planned for tomorrow? 4 hours

  - Continue laying out the networking page

  - Create/find content for the networking page

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/6/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module pages

    - Working on better structuring the module data for reusability

- What will be done today? 4 hours

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module page

- What is being planned for Monday?

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module pages

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/9/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued laying out the networking page

  - Add a login button to the home page

- What will be done today? 4 hours

  - Continue laying out the networking page

  - Create/find content for the networking page

- What is being planned for tomorrow? 4 hours

  - Continue laying out the networking page

    - Add in reusable components such as the the dividers, the links to learn more, etc

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/9/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module page

- What will be done today? 4 hours

  - Continue work user registration

  - Continue work on user login

  - Continue work on dynamic loading of module page

- What is being planned for tomorrow?

  - Continue work user registration

  - Continue work on user login

    - Look into where I can add global state for when a user is logged in

- List of hurdles, if any

  - I've recently gotten sick, so I'm gonna have to self quarantine for the next two weeks

SP20-Team04-Virtual Advance Academy Standup 3/10/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continue laying out the networking page

  - Create/find content for the networking page

- What will be done today? 4 hours

  - Continue laying out the networking page

    - Add in reusable components such as the the dividers, the links to learn more, etc

- What is being planned for tomorrow? 5 hour

  - Work on the reusable components that will be used for all the modules

  - Begin inputting the content found for the networking page

- List of hurdles, if any?

  - N/A

​SP20-Team04-Virtual Advance Academy Standup 3/10/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work user registration

  - Continue work on user login

    - Got form to submit to API, though form itself is acting a bit buggy

  - Continue work on dynamic loading of module page

- What will be done today? 4 hours

  - Continue work user registration

  - Continue work on user login

    - Look into where I can add global state for when a user is logged in

- What is being planned for tomorrow?

  - Continue work user registration

  - Continue work on user login

  - Backlog meeting

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/11/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued laying out the networking page

    - Work on adding in reusable components such as the the dividers, the links to learn more, etc

- What will be done today? 4 hours

  - Work on the reusable components that will be used for all the modules

  - Begin inputting the content found for the networking page

  - Backlog grooming meeting

- What is being planned for tomorrow? 5 hour

  - Continue to work on the reusable components that will be used for all the modules

  - Continue inputting the content found/created for the networking page

- List of hurdles, if any?

  - N/A

​SP20-Team04-Virtual Advance Academy Standup 3/11/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work user registration

  - Continue work on user login

    - Look into where I can add global state for when a user is logged in

- What will be done today? 4 hours

  - Continue work user registration

    - Working on proper error handling from the server

  - Continue work on user login

    - Continue to implement global state for login where needed

    - Implementing Higher Order Components for managing authentication state

  - Backlog meeting

  - Look into how to make a working survey that validates on a page-by-page basis

    - Saw an example from react final form that would be usable

- What is being planned for tomorrow?

  - Continue work user registration

  - Continue work on user login

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/12/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 6 hours

  - Worked on the reusable components that will be used for all the modules

  - Began inputting the content found for the networking page

  - Backlog grooming meeting

  - Was able to get all 10 modules pre-loaded with their appropriate data

    - Types of Internships, Resumes, Tech Interviews, etc

  - Created a 'drawer' that is responsive

    - Drawer holds links to any relevant items

- What will be done today? 4 hours

  - Continue to work on the reusable components that will be used for all the modules

  - Continue inputting the content found/created for the networking page

  - Wrapping up user stories

    - User Story 25: As a developer, I'd like to have the content written to be used for the development of the networking and how to pitch yourself module

    - User Story 29: As a user, I would like a front-end page of the networking and how to pitch yourself module so I can begin working on that module

- ​​​​​​​What is being planned for tomorrow? 5 hours

  - End of sprint meeting

  - Retrospective meeting

  - Finalizing user stories 25 & 29

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/12/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on user registration

    - Working on proper error handling from the server

  - Continue work on user login

    - Continue to implement global state for login where needed

    - Implementing Higher Order Components for managing authentication state

  - Backlog meeting

  - Look into how to make a working survey that validates on a page-by-page basis

    - Saw an example from react final form that would be usable

- What will be done today? 4 hours

  - Continue work on user registration

    - Fixed cors error on server code

    - May have to change how error handling is done on the server to throw more user-friendly messages

  - Continue work on user login

    - Continue to implement global state for login where needed

    - Implementing Higher Order Components for managing authentication state

  - Look into how to make a working survey that validates on a page-by-page basis

    - Hopefully start work on this today

- What is being planned for tomorrow?

  - Continue work on user registration

  - Continue work on user login

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - End of sprint meeting

  - Sprint retro

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/13/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continue to work on the reusable components that will be used for all the modules

  - Continue inputting the content found/created for the networking page

  - Wrapping up user stories

    - User Story 25: As a developer, I'd like to have the content written to be used for the development of the networking and how to pitch yourself module

    - User Story 29: As a user, I would like a front-end page of the networking and how to pitch yourself module so I can begin working on that module

- What will be done today? 4 hours

  - End of sprint meeting

  - Retrospective meeting

  - Finalizing user stories 25 & 29

- What is being planned for Monday? 4 hours

  - Sprint planning meeting

  - Seeing what new stories to work on

- List of hurdles, if any?

  - N/A

​SP20-Team04-Virtual Advance Academy Standup 3/13/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on user registration

    - Fixed cors error on server code

    - May have to change how error handling is done on the server to throw more user-friendly messages

    - Got in-app notifications working with snackbars, and forms will use these for server side errors

  - Continue work on user login

    - Continue to implement global state for login where needed

    - Implementing Higher Order Components for managing authentication state

  - Look into how to make a working survey that validates on a page-by-page basis

    - Hopefully start work on this today

- What will be done today? 4 hours

  - Continue work on user registration

    - Adding in redirect logic for form once successfully registered

  - Continue work on user login

    - Continue to implement global state for when user is logged in where needed

    - Implementing Higher Order Components or global state for managing authentication where needed

  - Continue looking into how to make a working survey that validates on a page-by-page basis

    - Was able to fiddle around a bit with some form validation for multi page forms, though I don't think I'll be done with this this sprint

  - End of sprint meeting

  - Sprint retro

- What is being planned for Monday?

  - Start of sprint 4

  - Sprint planning

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/16/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - End of sprint meeting

  - Retrospective meeting

  - Finalized user stories 25 & 29

- What will be done today? 4 hours

  - Sprint planning meeting

  - Seeing what new stories to work on

- What is being planned for tomorrow? 4 hours

  - After stories are decided, just continue working on those

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/16/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 4 hours

  - Continue work on user registration

    - Adding in redirect logic for form once successfully registered

  - Continue work on user login

    - Continue to implement global state for when user is logged in where needed

    - Implementing Higher Order Components or global state for managing authentication where needed

  - Continue looking into how to make a working survey that validates on a page-by-page basis

    - Was able to fiddle around a bit with some form validation for multi page forms, though I don't think I'll be done with this this sprint

  - End of sprint meeting

  - Sprint retro

- What will be done today? 4 hours

  - Start of sprint 4

  - Sprint planning

  - Work on logging a user out

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- What is being planned for tomorrow?

  - Work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/16/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 4 hours

  - Start of sprint 4

  - Sprint planning

  - Work on logging a user out

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- What will be done today? 4 hours

  - Continue work on logging a user out

  - Work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Merging conflicts for our navbar to properly integrate both of our additions

- What is being planned for tomorrow

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/17/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Sprint planning meeting

  - Decided on what stories I wanted to work on for this sprint

- What will be done today? 4 hours

  - Begin working on User Story 23: As a developer, I'd like to have the content written to be used for the development of the behavioral questions module

- What is being planned for tomorrow? 4 hours

  - Continue working on User Story 23

  - Begin to work on User Story 33: As a developer, I would like a wireframe of the user account information so I can develop that page

  - Look into FB and Eventbrite API's for the networking page

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/18/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Began working on User Story 23: As a developer, I'd like to have the content written to be used for the development of the behavioral questions module

- What will be done today? 4 hours

  - Continue working on User Story 23

  - Begin to work on User Story 33: As a developer, I would like a wireframe of the user account information so I can develop that page

  - Look into FB and Eventbrite API's for the networking page

- What is being planned for tomorrow? 4 hours

  - Continue working on User Story 23

  - Finish User Story 33: As a developer, I would like a wireframe of the user account information so I can develop that page

  - Continue looking into FB and Eventbrite API's for the networking page

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/18/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on logging a user out

  - Work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Merging conflicts for our navbar to properly integrate both of our additions

- What will be done today? 4 hours

  - Continue work on logging a user out

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Modify module link text to reflect completion state of the module ("Get Started", "Continue", "Review")

- What is being planned for tomorrow

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/19/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on logging a user out

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Modify module link text to reflect completion state of the module ("Get Started", "Continue", "Review")

- What will be done today? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- What is being planned for tomorrow

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/19/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued working on User Story 23

  - Began to work on User Story 33: As a developer, I would like a wireframe of the user account information so I can develop that page

  - Started to look into FB and Eventbrite API's for the networking page

- What will be done today? 5 hours

  - Continue working on User Story 23

  - Create a Google Survey to ask students what type of content for our 4 priority modules that they're more interested in learning about.

  - Continue looking into FB and Eventbrite API's for the networking page

- What is being planned for tomorrow? 4 hours

  - Continue working on User Story 23

  - Analyze survey results + keep advertising the form

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/20/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

- What will be done today? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

- What is being planned for Monday?

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/20/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continue working on User Story 23

  - Create a Google Survey to ask students what type of content for our 4 priority modules that they're more interested in learning about.

  - Continue looking into FB and Eventbrite API's for the networking page

- What will be done today? 4 hours

  - Continue working on User Story 23

  - Analyze survey results + keep advertising the form

  - Build on content already developed based of results

- What is being planned for tomorrow? 4 hours

  - Continue working on User Story 23

  - Continue to analyze survey results + keep advertising the form

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/23/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

- What will be done today? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

- What is being planned for Tomorrow?

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/23/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued working on User Story 23

  - Analyzed survey results + keep advertising the form

  - Build on content already developed based of results

- What will be done today? 4 hours

  - Continue working on User Story 23

  - Continue to analyze survey results + keep advertising the form

  - Look at FB events and eventbrite to see if we can implement that soon

- What is being planned for tomorrow? 5 hours

  - Continue working on User Story 23

  - Continue to analyze survey results + keep advertising the form

  - Look at other user stories that I can start working on next

  - Try to implement FB events and Eventbrite

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/24/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued working on User Story 23

  - Continued to analyze survey results + keep advertising the form

  - Looked at FB events and eventbrite to see if we can implement that soon

- What will be done today? 5 hours

  - Continue working on User Story 23

  - Continue to analyze survey results + keep advertising the form

  - Look at other user stories that I can start working on next

  - Try to implement FB events and Eventbrite

- What is being planned for tomorrow? 5 hours

  - Continue working on User Story 23

  - Continue to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Start working on the new user stories

  - Continue to try to implement FB events and Eventbrite

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/24/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Monday? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue looking into how to make a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

- What will be done today? 4 hours

  - Get my development environment set up on my laptop so I'm not stuck just working from my desk

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

    - Going through a premade survey to break down the necessary components in react

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

- What is being planned for Tomorrow?

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/25/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continued working on User Story 23

  - Continued to analyze survey results + keep advertising the form

  - Looked at other user stories that I can start working on next

  - Tried to start to implement FB events and Eventbrite

- What will be done today? 4 hours

  - Match form questions to module topics

  - Continue working on User Story 23

  - Continue to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Start working on the new user stories

  - Continue to try to implement FB events and Eventbrite

- What is being planned for tomorrow? 4 hours

  - Continue working on User Story 23 and hopefully wrap it up

  - Backlog grooming meeting

  - Continue to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Start working on the new user stories

  - Continue to try to implement FB events and Eventbrite

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/25/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Get my development environment set up on my laptop so I'm not stuck just working from my desk

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

    - Going through a premade survey to break down the necessary components in react

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

- What will be done today? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

    - Making small proof of concept within react to test validation and different form components

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

- What is being planned for Tomorrow?

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

  - Backlog grooming

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/26/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Started to match form questions to module topics

  - Continued working on User Story 23

  - Continued to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Continued to try to implement FB events and Eventbrite

- What will be done today? 4 hours

  - Continue working on User Story 23 and hopefully wrap it up

  - Finalize matching form questions to module topics

  - Backlog grooming meeting

  - Continue to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Start working on the new user stories

  - Continue to try to implement FB events and Eventbrite

- What is being planned for tomorrow? 4 hours

  - Continue to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Start working on the new user stories

  - Continue to try to implement FB events and Eventbrite

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/26/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

    - Making small proof of concept within react to test validation and different form components

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

- What will be done today? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

    - Making small proof of concept within react to test validation and different form components

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

  - Create the profile page for the user to see

    - Add the necessary route to the backend as well

  - Backlog grooming

- What is being planned for Tomorrow?

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

  - Investigate possible ways of storing survey data in MongoDB

  - Sprint Retro

  - Sprint Review

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/27/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on investigating eventbrite and FB event integrations

  - Continue work on making a working survey that validates on a page-by-page basis

    - Making small proof of concept within react to test validation and different form components

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

  - Create the profile page for the user to see

    - Add the necessary route to the backend as well

  - Backlog grooming

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Making small proof of concept within react to test validation and different form components

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

  - Sprint Retro

  - Sprint Review

- What is being planned for Monday?

  - Sprint planning

  - Start of sprint 6

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/27/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued working on User Story 23 and hopefully wrap it up

  - Finalized matching form questions to module topics

  - Backlog grooming meeting

  - Continued to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Continued to try to implement FB events and Eventbrite

- What will be done today? 4 hours

  - Continue to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Continue to try to implement FB events and Eventbrite

  - Sprint retrospective

  - Sprint review

- What is being planned for Monday? 4 hours

  - Sprint planning

  - Start new Sprint 6 stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/30/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done Friday? 4 hours

  - Continued to analyze survey results + keep advertising the form (this would be the last week of advertising)

  - Continued to try to implement FB events and Eventbrite

  - Sprint retrospective

  - Sprint review

- What will be done today? 5 hours

  - Sprint planning

  - Start new Sprint 6 stories

  - Wrap up the design and content of the behavioral interview module as well as the networking module.

  - Start planning for the next module, which will be the resume module.

- What is being planned for tomorrow? 4 hours

  - Start on User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/30/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Making small proof of concept within react to test validation and different form components

  - Investigate possible ways of storing survey data in MongoDB

    - Using the premade survey to outline the data that needs to be stored

  - Sprint Retro

  - Sprint Review

- What will be done today? 4 hours

  - Sprint planning

  - Start of sprint 6

  - Continue work on making a working survey that validates on a page-by-page basis

    - Pagination works, just need to add validation and finally get the survey styled properly

  - Look into what tests we can add for both our backend and our frontend

- What is being planned for tomorrow

  - Continue work on making a working survey that validates on a page-by-page basi

  - Look into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/31/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 4 hours

  - Sprint planning

  - Start of sprint 6

  - Continue work on making a working survey that validates on a page-by-page basis

    - Pagination works, just need to add validation and finally get the survey styled properly

  - Look into what tests we can add for both our backend and our frontend

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Got validation working, just need to get the form styled and able to submit to the API

  - Continue looking into what tests we can add for both our backend and our frontend

- What is being planned for tomorrow

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 3/31/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done Friday? 6 hours

  - Sprint planning

  - Start new Sprint 6 stories

  - Try to wrap up the design and content of the behavioral interview module as well as the networking module.

  - Start planning for the next module, which will be the resume module.

- What will be done today? 4 hours

  - Start on User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Ended up not finishing the wrap up of the networking module, so will be doing that in the next 2 days

- What is being planned for tomorrow? 5 hours

  - Start on User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Wrap up the content and design of the networking page

  - Work on making the web pages more responsive

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/1/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Got validation working, just need to get the form styled and able to submit to the API

  - Continue looking into what tests we can add for both our backend and our frontend

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Got the form fully styled, including mobile. Now just need to implement the backend portion of things

  - Continue looking into what tests we can add for both our backend and our frontend

- What is being planned for tomorrow

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/1/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done tomorrow? 4 hours

  - Start on User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Ended up not finishing the wrap up of the networking module, so will be doing that in the next 2 days

- What will be done today? 5 hours

  - Start on User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Wrap up the content and design of the networking page

  - Work on making the web pages more responsive

- What is being planned for tomorrow? 4 hours

  - Start on User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Work on making the web pages more responsive

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/2/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Got validation working, just need to get the form styled and able to submit to the API

  - Continue looking into what tests we can add for both our backend and our frontend

  - Worked on adding pagination to the module pages, which will allow a better breakdown of content for users.

  - Also added prettier to automatically enforce and apply styling for the entire project.

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Form is fully styled, and made some slight performance improvements, as well as adding a completion indicator and current page status

    - Working on getting the form to submit to the API and storing said form data

  - Continue looking into what tests we can add for both our backend and our frontend

- What is being planned for tomorrow

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/2/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done tomorrow? 5 hours

  - Start on User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Wrap up the content and design of the networking page

  - Work on making the web pages more responsive

- What will be done today? 5 hours

  - Continue User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Work on optimizing the module pages with the gridding

  - Work on making the web pages more responsive

- What is being planned for tomorrow? 4 hours

  - Continue User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Work on making the web pages more responsive

  - Start User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/3/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done tomorrow? 5 hours

  - Continued User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Worked on optimizing the module pages with the gridding

  - Worked on making the web pages more responsive

- What will be done today? 4 hours

  - Continue User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Work on making the web pages more responsive

  - Start User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

  - Implement pagination for the networking module

- What is being planned for Monday? 4 hours

  - Work on making the web pages more responsive

  - Continue User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/3/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Form is fully styled, and made some slight performance improvements, as well as adding a completion indicator and current page status

    - Working on getting the form to submit to the API and storing said form data

  - Continue looking into what tests we can add for both our backend and our frontend

  - Worked on pagination for module pages

    - Fixed to display nothing for only one page, added a button to link back to modules on the last page

    - Also allowed for the URL to point to the specific page using react router

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Still working on getting the form to submit to the API and storing said form data

    - Planning to finalize work by the weekend to open next week for more testing

  - Continue looking into what tests we can add for both our backend and our frontend

- What is being planned for Monday

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/6/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done Friday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Still working on getting the form to submit to the API and storing said form data

    - Planning to finalize work by the weekend to open next week for more testing

  - Continue looking into what tests we can add for both our backend and our frontend

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Still getting form info to submit to API. Minor annoyances in getting that to work

    - Starring processing of survey logic to auto-complete modules

  - Continue looking into what tests we can add for both our backend and our frontend

- What is being planned for tomorrow

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/6/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continue User Story 22: As a developer, I'd like to have the content written to be used for the development of the resume module.

  - Work on making the web pages more responsive

  - Start User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

  - Implement pagination for the networking module

- What will be done today? 4 hours

  - Work on making the web pages more responsive

  - Continue User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

- What is being planned for tomorrow? 5 hours

  - Continue User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

  - Separating the networking and pitching module

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/7/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Still getting form info to submit to API. Minor annoyances in getting that to work

    - Starring processing of survey logic to auto-complete modules

  - Continue looking into what tests we can add for both our backend and our frontend

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Form now submits, just need to tweak things in the front end and back end to make sure user flow works properly (e.g. Can't view modules until you finished the survey)

    - Still working on processing of survey logic to auto-complete modules

  - Continue looking into what tests we can add for both our backend and our frontend

- What is being planned for tomorrow

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/7/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Worked on making the web pages more responsive

  - Continued User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

- What will be done today? 5 hours

  - Finalize Continue User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

  - Separating the networking and pitching module

- What is being planned for tomorrow? 5 hours

  - Start User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Work on trying to optimize/reduce the code

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/8/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Finalized User Story 37: As a user, I would like to visualize the frontend of the resume module so I can learn about how to make and format a resume.

  - Separating the networking and pitching module

- What will be done today? 5 hours

  - Start User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Work on trying to optimize/reduce the code

- What is being planned for tomorrow? 4 hours

  - Continue User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Continue trying to optimize/reduce the code

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/8/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Form now submits, just need to tweak things in the front end and back end to make sure user flow works properly (e.g. Can't view modules until you finished the survey)

    - Still working on processing of survey logic to auto-complete modules

  - Continue looking into what tests we can add for both our backend and our frontend

- What will be done today? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Everything with regard to the survey is done, now it's just a matter of adding backend logic to pre-process the module completion information

      - Once that's done, the frontend needs to be updated to fetch completion data when modules are loaded, as well as a respective route to retrieve this info from

  - Continue looking into what tests we can add for both our backend and our frontend

- What is being planned for tomorrow

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/9/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Continue work on making a working survey that validates on a page-by-page basis

    - Everything with regard to the survey is done, now it's just a matter of adding backend logic to pre-process the module completion information

      - Once that's done, the frontend needs to be updated to fetch completion data when modules are loaded, as well as a respective route to retrieve this info from

  - Continue looking into what tests we can add for both our backend and our frontend

- What will be done today? 4 hours

  - Backlog meeting

  - Continue work on making a working survey that validates on a page-by-page basis

    - Still working on backend logic, though will most likely keep working on that after I've finished my grading work

  - Continue looking into what tests we can add for both our backend and our frontend

    - Will most likely be working full force on this during the weekend

- What is being planned for tomorrow

  - Sprint Review

  - Sprint Retro

  - Continue work on making a working survey that validates on a page-by-page basis

  - Continue looking into what tests we can add for both our backend and our frontend

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/9/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Started User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Worked on trying to optimize/reduce the code

- What will be done today? 4 hours

  - Continue User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Continue trying to optimize/reduce the code

- What is being planned for tomorrow? 5 hours

  - Finish User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Add more information to the login page so people can learn more about the application before signing up

  - Create a footer for the pages

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/10/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continued User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Continued trying to optimize/reduce the code

- What will be done today? 5 hours

  - Finish User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Add more information to the login page so people can learn more about the application before signing up

  - Create a footer for the pages

  - Wrap up all development

- What is being planned for Monday? 4 hours

  - Wait on instructions from Professor Sadjadi for documentation

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/10/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Backlog meeting

  - Continue work on making a working survey that validates on a page-by-page basis

    - Still working on backend logic, though will most likely keep working on that after I've finished my grading work

  - Continue looking into what tests we can add for both our backend and our frontend

    - Will most likely be working full force on this during the weekend

- What will be done today? 4 hours

  - Sprint Review

  - Sprint Retro

  - Continue work on making a working survey that validates on a page-by-page basis

    - Finalizing work today to get Module completion logic finished on backend and requested properly on the frontend

  - Continue looking into what tests we can add for both our backend and our frontend

    - Will most likely be working full force on this during the weekend

  - Updating code on server and making sure everything works as expected

  - Finalize any development that needs to be done before sprint end

- What is being planned for Friday?

  - Waiting for instructions from Dr. Sadjadi

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/13/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 8 hours

  - Finished User Story 24: As a developer, I'd like to have the content written to be used for the development of the technical questions module

  - Finished User Story 38: As a user, I would like to visualize the frontend of the technical questions module so I can master technical questions.

  - Finished User Story 6: As a user, before I make an account I would like to see an overview of the modules offered so I can see if the website will benefit me

  - Finished User Story 26: As a developer, I'd like to have the content written to be used for the development of the extra suggested material module

  - Finished User Story 39: As a user, I would like to visualize the frontend of the extra suggested material just in case I am curious to learn more.

  - Started to work on creating a new page to showcase the contributors of the project

  - Wrap up all development

  - Sprint planning

  - Sprint retrospective

- What will be done today? 4 hours

  - Sprint planning

  - Finish up the contributors page

  - Look over all the needed documentation

- What is being planned for tomorrow? 4 hours

  - Start working on the documentation

  - Work on commenting the code for the next developers to understand the components

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/13/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 8 hours

  - Sprint Review

  - Sprint Retro

  - Continue work on making a working survey that validates on a page-by-page basis

    - Finalizing work today to get Module completion logic finished on backend and requested properly on the frontend

  - Continue looking into what tests we can add for both our backend and our frontend

    - Will most likely be working full force on this during the weekend

  - Refactored some of the code for better usability

  - Added icons to module cards and made it so they flip and show completion status on hover

  - Updating code on server and making sure everything works as expected

  - Finalize any development that needs to be done before sprint end

- What will be done today? 4 hours

  - Sprint Planning

  - Finishing contributors page

  - Start work on documentation

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for tomorrow?

  - Documentation

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/14/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Sprint Planning

  - Finishing contributors page

  - Start work on documentation

  - Ongoing adding of tests to both backend and frontend this sprint

- What will be done today? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

  - Ongoing adding of tests to both backend and frontend this sprint

  - Noticed the survey endpoint has a bug, so I'll be fixing that today

- What is being planned for tomorrow?

  - Documentation

- List of hurdles, if any

  - N/A

​SP20-Team04-Virtual Advance Academy Standup 4/14/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Sprint planning

  - Finish up the contributors page

  - Look over all the needed documentation

- What will be done today? 4 hours

  - Start working on the documentation

  - Work on commenting the code for the next developers to understand the components

- What is being planned for tomorrow? 4 hours

  - Documentation

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/15/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Started working on the documentation

  - Worked on commenting the code for the next developers to understand the components

- What will be done today? 4 hours

  - Documentation

  - Continue commenting the code

  - Met with PO to show her our final project and she was happy with what we accomplished!

- What is being planned for tomorrow? 4 hours

  - Documentation

- List of hurdles, if any?

  - N/A​

SP20-Team04-Virtual Advance Academy Standup 4/15/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

  - Ongoing adding of tests to both backend and frontend this sprint

  - Noticed the survey endpoint has a bug, so I'll be fixing that today

- What will be done today? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

  - Ongoing adding of tests to both backend and frontend this sprint

  - Meeting with PO

    - She was very proud of our progress and what we were able to deliver

- What is being planned for tomorrow?

  - Working on documentation

  - Ongoing adding of tests to both backend and frontend this sprint

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/16/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

  - Ongoing adding of tests to both backend and frontend this sprint

  - Meeting with PO

    - She was very proud of our progress and what we were able to deliver

- What will be done today? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

    - Looking into exporting our user stories from trello using Trello API

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for tomorrow?

  - Working on documentation

  - Ongoing adding of tests to both backend and frontend this sprint

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/16/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Organized all the documentation into Notion so we can have it all in one place

  - Continued commenting the code

  - Met with PO to show her our final project and she was happy with what we accomplished!

- What will be done today? 4 hours

  - Working on the final deliverable document

    - Sprint planning

    - Sprint reviews

    - Formatting all the sections so they're all linked to the table of contents

    - Hardware & Software resources

    - Working on the introduction

- What is being planned for tomorrow? 4 hours

  - Continue working on the final deliverable document

    - Current system

    - Purpose of new system

    - User stories

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/17/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

    - Looking into exporting our user stories from trello using Trello API

      - Managed to get the user stories exported and formatted properly for the document

  - Ongoing adding of tests to both backend and frontend this sprint

- What will be done today? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

      - Work adding standups to our document

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for tomorrow?

  - Working on documentation

  - Ongoing adding of tests to both backend and frontend this sprint

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/17/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Worked on the final deliverable document

    - Sprint planning

    - Sprint reviews

    - Formatting all the sections so they're all linked to the table of contents

    - Hardware & Software resources

    - Working on the introduction

- What will be done today? 5 hours

  - Working on the final deliverable document

    - Current system

    - Purpose of new system

    - User Interface Designs

- What is being planned for tomorrow? 4 hours

  - Continue working on the final deliverable document

    - UML diagrams

- List of hurdles, if any?

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/20/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - User Story 46: As a developer I would like to have a project documentation file so the next developer can see the documentation for the code

    - Added all user stories to document

    - Added some UML Diagrams

    - Started working on poster design

    - Formatted power point using new styling closer to the aesthetic of our project

  - Ongoing adding of tests to both backend and frontend this sprint

- What will be done today? 4 hours

  - Working on documentation

    - Work on adding standups in document

    - Continue working on poster design

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for tomorrow?

  - Working on documentation

    - Finish adding standups to document

    - Continue working on poster design

    - Create class diagrams for documentation

    - Create Sequence diagrams for documentation

  - Ongoing adding of tests to both backend and frontend this sprint

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/20/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Worked on the final deliverable document

    - Current system

    - Purpose of new system

    - User Interface Designs

  - Worked on testing

- What will be done today? 5 hours

  - Continue working on the final deliverable document

    - UML diagrams

      - Use Cases

      - Sequence Diagrams

  - Add in abstract

  - Start working on the poster design

  - Testing

- What is being planned for tomorrow? 4 hours

  - Continue working on the final deliverable document

    - System designs

  - Start working on the slide deck

  - Testing

- List of hurdles, if any? N/A

SP20-Team04-Virtual Advance Academy Standup 4/21/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - Worked on adding standups in document

    - Continue working on poster design

  - Ongoing adding of tests to both backend and frontend this sprint

- What will be done today? 4 hours

  - Working on documentation

    - Finish adding standups to document

    - Continue working on poster design

    - Create class diagrams for documentation

    - Create Sequence diagrams for documentation

    - Work on user manual/shortcommings/wishlist part of document

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for tomorrow?

  - Working on documentation

    - Have a first draft of the project finished

    - Continue working on poster design

    - Start work on videos

  - Ongoing adding of tests to both backend and frontend this sprint

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/21/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continue working on the final deliverable document

    - UML diagrams

      - Use Cases

      - Sequence Diagrams

  - Add in abstract

  - Start working on the poster design

  - Testing

- What will be done today? 5 hours

  - Continue working on the final deliverable document

    - System designs

  - Start working on the slide deck and adding in all the content

  - Continue working on the poster

  - Testing

- What is being planned for tomorrow? 4 hours

  - Continue working on the final deliverable document

  - Finish the poster and the slide deck

  - Overall goal is to have a first draft of all the documents completed

  - Continue Testing

- List of hurdles, if any? N/A

SP20-Team04-Virtual Advance Academy Standup 4/22/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - Finish adding standups to document

    - Continue working on poster design

    - Create class diagrams for documentation

    - Create Sequence diagrams for documentation

    - Work on user manual/shortcommings/wishlist part of document

  - Ongoing adding of tests to both backend and frontend this sprint

- What will be done today? 4 hours

  - Working on documentation

    - Have a first draft of the project finished

    - Continue working on poster design

    - Start work on videos

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for tomorrow?

  - Working on documentation

    - Send first draft to TA for suggestions/comments

    - Begin packaging code for deliverable

    - Export database

    - Create keystore for important passwords

    - Continue work on videos

  - Ongoing adding of tests to both backend and frontend this sprint

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/22/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 5 hours

  - Continue working on the final deliverable document

    - System designs

  - Start working on the slide deck and adding in all the content

  - Continue working on the poster

  - Testing

- What will be done today? 4 hours

  - Continue working on the final deliverable document

  - Finish the poster and the slide deck

  - Overall goal is to have a first draft of all the documents completed

  - Continue Testing

- What is being planned for tomorrow? 4 hours

  - Finish working on the final deliverable document

  - Start recording the videos

  - Continue Testing

- List of hurdles, if any? N/A

SP20-Team04-Virtual Advance Academy Standup 4/23/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - Have a first draft of the project finished

    - Continue working on poster design

    - Start work on videos

  - Ongoing adding of tests to both backend and frontend this sprint

- What will be done today? 4 hours

  - Working on documentation

    - Send first draft to TA for suggestions/comments

    - Begin packaging code for deliverable

    - Export database

    - Create keystore for important passwords

    - Continue work on videos

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for tomorrow?

  - Working on documentation

    - Export database

    - Create keystore for important passwords

    - Add more comments to code

    - Document the code folder

  - Ongoing adding of tests to both backend and frontend this sprint

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/23/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Continue working on the final deliverable document

  - Finish the poster and the slide deck

  - Overall goal is to have a first draft of all the documents completed

  - Continue Testing

- What will be done today? 4 hours

  - Finish working on the final deliverable document

  - Start recording the videos

    - Intro

    - User Guide

  - Continue Testing

- What is being planned for tomorrow? 4 hours

  - Wrap up any other documentation that is needed

  - Finalize testing

  - Go through and make sure everything is completed

- List of hurdles, if any? N/A

SP20-Team04-Virtual Advance Academy Standup 4/24/2020 1:30PM-1:45PM

- Christopher Rodriguez

- What was done yesterday? 4 hours

  - Working on documentation

    - Send first draft to TA for suggestions/comments

    - Begin packaging code for deliverable

    - Export database

    - Create keystore for important passwords

    - Continue work on videos

  - Ongoing adding of tests to both backend and frontend this sprint

- What will be done today? 4 hours

  - Working on documentation

    - Export database

    - Create keystore for important passwords

    - Add more comments to code

    - Document the code folder

    - Upload videos to youtube page

    - Create video HTML file

  - Ongoing adding of tests to both backend and frontend this sprint

- What is being planned for Monday?

  - Submit final documentation

- List of hurdles, if any

  - N/A

SP20-Team04-Virtual Advance Academy Standup 4/24/2020 1:30PM-1:45PM

- Carolina Uribe-Gosselin

- What was done yesterday? 4 hours

  - Finish working on the final deliverable document

  - Start recording the videos

    - Intro

    - User Guide

  - Continue Testing

- What will be done today? 4 hours

  - Wrap up any other documentation that is needed

  - Finalize testing

  - Go through and make sure everything is completed

- What is being planned for Monday? 3 hours

  - Final run through of everything

  - Submit final deliverable!

- List of hurdles, if any? N/A