Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Sprint Retro’s

Virtual Advance Academy

SP20-Team04-Virtual Advance Academy

Team Members: Christopher Rodriguez, Carolina Uribe-Gosselin

Product Owner(s): Monique Ross

Mentor(s): Monique Ross

Instructor: Masoud Sadjadi

SP20-Team04-Virtual Advance Academy Sprint Retrospective 1/24/2020 2:30PM-3:00PM

- Christopher Rodriquez, Carolina Uribe-Gosselin, Monique Ross (digitally)

- Team Performance:

- Christopher

- What went right?

      - We were able to meet consistently and get our goals solidified for our project. We were also able to take time refreshing javascript as needed since it’s necessary for our technology stack, as well as being able to set up the groundwork for our API and Frontend.

- What went wrong?

      - As we’ve been setting things up, fortunately nothing has gone wrong.

- Carolina

- What went right?

      - We were able to establish our goals, understand what our project scope is. We were also able to set up our development environment and organize all our current stories in Trello.

- What went wrong?

      - Fortunately, nothing has gone wrong yet we are in the initial stages of building a new website.

- Product Evaluation:

- Monique Ross

- What was created right?

      - The team has begun to work on establishing the environment and drafting user stories. A preliminary review of the user stories has resulted in positive assessment of their status thus far.

- What was created wrong? NA

SP20-Team04-Virtual Advance Academy Standup 2/7/2020 3:00PM-4:00PM

Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Team Performance:

- Christopher

- What went right?

      - I was able to properly set up a CI/CD workflow for the backend and the frontend

      - I was able to get our backend fully deployed on azure alongside a database (MongoDB)

      - I was able to start defining schemas for our data and validating it before we stored it as well

      - I completed user registration as well as user authentication, allowing us to push closer toward an MVP we can test with actual users

      - We were able to continue meeting consistently and each able to complete our desired user stories

- What went wrong?

      - Nothing

- Carolina

- What went right?

      - We were able to start to get the first stage of development going.

      - I was able to design three critical pages for our website

      - During this sprint I was also able to start working on the frontend as well

      - Able to define which modules are highest priority for us to complete for this semester

      - Meetings were extremely consistent

- What went wrong?

      - Nothing as of now.

- Product Evaluation:

- Monique Ross

- What was created right?

      - The team is making progress on getting the product up and going from database establishment to front-end framing. Looking good so far.

- What was created wrong?

      - Nothing. The team is on task and moving forward

SP20-Team04-Virtual Advance Academy Retrospective 2/21/2020 3:00PM-3:50PM

- Christopher Rodriguez, Monique Ross (virtually), Carolina Uribe-Gosselin

- Team Performance:

- Chris

- What went right?
We managed to get the design for the frientend implemented, including for the registration page and modules overview. We also have an outline for what our survey information will be asking and ideating over how we’re going to create the survey as part of our frontend and backend.

- What went wrong?
Nothing has been wrong this sprint

- Carolina

- What went right? We were able to get the frontend looking sharp, we worked on the landing page and overview of the modules.

- What went wrong? Nothing, everything has been going smoothly.

- Product Evaluation:

- Monique

- What was created right?

      - The team successfully developed the framework for the website and begun to load placeholders. It looks fantastic and has integrated in some amazing user interface considerations. They are moving along at the pace necessary to stay on schedule.

- What was created wrong? NA

SP20-Team04-Virtual Advance Academy Retrospective 3/13/2020 2:30-3:00PM

Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross (Digitally)

- Team Performance:

- Carolina

- What went right?

      - We were able to make good progress on the frontend of our site. There are 10 modules and we now have all of them automatically outputting the basic core data of the pages.

      - Routing for all our modules is also working now!

      - In addition, we were able to better design how the completion of  a module looks as the user progresses through each section.

      - We were able to finish the remaining wireframes for all the basic styling, now only individual specific content for the wireframes needs to be created

      - Content was developed for our first main page- networking and pitching yourself

      - Overall we have made good progress on the entire project!

- What went wrong?

      - We had some pretty ambitious goals for our sprint and we were unable to accomplish all of them.

- Christopher

- What went right?

      - We were able to make a good breakthrough for how we accomplish routing within the web page

      - Alongside this, we’re able to keep a single source of truth for all of our content, including modules that are rendered. This will save us and future teams time when creating new modules and their content

      - We’ve been able to hook up user login and registration to the application overall

      - We’re able to use user information to provide context in the webapp (show content when only logged in, etc.)

      - We were able to tweak how modules and their completion is represented in a better format for the user

      - Able to have forms that properly validate user information via “React Final Form”

- What went wrong?

      - We might not be able to accomplish our goal for the user survey due to the unforeseen complexity of the task

- Product Evaluation:

- Dr. Ross

- What was created right?

      - Given all of the current uncertainty the team has been advancing the project nicely and achieving some of the goals and objectives.

- What was created wrong?

      - Nothing was created wrong but the team is learning how to scope according to uncertainty, which is arguably an invaluable skill.

SP20-Team04-Virtual Advance Academy Retrospective 3/27/2020 2:30-3:00PM

Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross (Digitally)

- Team Performance:

- Carolina

- What went right?

      - We were able to send out two beneficial surveys to our peers to get a better understanding of what the content should focus on for our site.

      - Wireframe and actual development of our user profile account info was completed.

      - The second major module page, behavioral questions will be completed during this sprint.

      - Fortunately we were able to accomplish the minimum of what we wanted to for this sprint.

- What went wrong?

      - With COVID-19 our daily life was impacted and it prevented us from dedicating as much as we would like to the project. In addition, having our graduation switched to an online graduation and having Senior Showcase cancelled was also demotivating. We have worked hard the last couple years and were proud to show off our work.

- Christopher

- What went right?

      - We were able to set up a profile page

      - We were able to have a use finally log out properly

      - We were able to fix the button text on our podules to better reflect the state the module is in (Get Started, Continue, and Review)

      - Overall, things still have been progressing given the recent pandemic going on

- What went wrong?

      - The onslaught of things getting cancelled kind of hurt our sprint velocity this time around. Felt demotivating to not have a chance to show off our project to our friends and professors, as well as the chance to graduate with the rest of our peers together.

- Product Evaluation:

- Dr. Ross

- What was created right?

      - The team continues to set and meet milestones and objectives on-time and exceeds expectations. They have continued to work well as a team to meet their sprint planning goals and I have been very pleased with the product thus far.

- What was created wrong?

      - NA

SP20 Team04-Virtual Advance Academy Retrospective 4/10/2020 2:30-3:00PM

Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross (Digitally)

- Team Performance:

- Carolina

- What went right?

      - We were able to finish all the module content for our planned modules (behavioral interviews, technical interviews, networking, and resumes)

      - We added and completed an extra module that wasn’t a part of our original goals (pitching)

      - We created a footer for all our pages

      - We developed a more well-rounded homepage

      - We also added pagination to all our modules

      - We completed the intro survey for all users to fill out that determines what modules they have “mastered”

      - Finished all our major goals

- What went wrong?

      - Nothing!

- Christopher

- What went right?

      - We have an empty backlog!

      - We were able to include pagination for our modules which will allow the content to flow better for learning

      - We’ve been adding some tests for our project to help with including more automated tests in the future

      - Module content have been completed for all the listed modules

      - Our survey is working with proper validation, pagination, and on submit will calculate the module completion

      - Overall, hit our sprint goals and finished what we set out to finish for this semester

- What went wrong?

      - Nothing went wrong this sprint :D

- Product Evaluation:

- Dr. Ross

- What was created right?

      - As always the team has exceeded my expectations with regards to planning and execution. All of their objectives have been met and the product has taken full shape.

- What was created wrong?

      - There were no critiques this sprint

SP20 Team04-Virtual Advance Academy Retrospective 4/24/2020 2:30-3:00PM

Carolina Uribe-Gosselin, Christopher Rodriguez, Monique Ross (Digitally)

- Team Performance:

- Carolina

- What went right?

      - We were able to complete all our documentation, videos, presentation and poster

      - We completed last touch ups on our code

      - Added ‘coming soon’ to the remaining modules on the live site

      - Unit testing was completed

- What went wrong?

      - Nothing!

- Christopher

- What went right?

      - Successfully implemented integration and unit testing

      - We finished all our documentation, videos, poster, and presentation

      - Added helpful comments across the codebase

      - Organized everything so the next users of our project will have an easy time to continue development

- What went wrong?

      - Nothing went wrong!

- Product Evaluation:

- Dr. Ross

- What was created right?

      - The team only had to button up the documentation associated with the project this last sprint and they were able to finish it all out.

- What was created wrong?

      - Nothing to report.