Daily Scrum meeting minutes

Sprint #5

#1

Date:11/5

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Researching contact plugins | Researching contact plugins |
| What is planned to be done until the next scrum meeting? | Researching for compatible forms plugins for wordpress | Researching for compatible forms plugins for wordpress |
| What are the hurdles? | Trying to find a plugin to contact the user. | Trying to find a plugin to contact the user. |

#2

Date:11/07

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Researching contact plugins | Researching “hover” plugins |
| What is planned to be done until the next scrum meeting? | Trying out shortcode for plugin found. | Researching ways to make a hover for error status |
| What are the hurdles? | Figuring out shortcode syntax for each selection | None |

#3

Date:11/09

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying a contact form. | Researching ways to make a hover for error status |
| What is planned to be done until the next scrum meeting? | Displaying a form to answer | Learning more on Avada fusion element |
| What are the hurdles? | Figuring out the syntax to apply for each questions | None |

#4

Date:11/11

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying the contact form questions as much as possible | Learning more on Avada fusion element |
| What is planned to be done until the next scrum meeting? | Trying a different plugin if needed | Designing page for the detailed error list |
| What are the hurdles? | Could only display some parts, if need more ask. | Tooltip was not working as intended |

#5

Date:11/13

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying most questions on the contact form | Designing page for the detailed error list |
| What is planned to be done until the next scrum meeting? | To put the correct format | Fixing tooltip and creating a new page |
| What are the hurdles? | none | Time taken to fix tooltip error |

#6

Date:11/15

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying most questions on the contact form | Fixing tooltip and creating a new page |
| What is planned to be done until the next scrum meeting? | Fix the displaying | Implementing design onto the new page for detailed error list |
| What are the hurdles? | Learning the shortcut correctly for each questions | None |

#7

Date:11/16

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying most questions on the contact form | Implementing design onto the new page for detailed error list |
| What is planned to be done until the next scrum meeting? | If needed a simple math problem | Implementing design onto the new page for detailed error list |
| What are the hurdles? | Looking and research | None |

#8

Date:11/18

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | studying | Implementing design onto the new page for detailed error list |
| What is planned to be done until the next scrum meeting? | To figure out if we need a different page to display the contact form answers | Add a form history to the page |
| What are the hurdles? | What plugins to use and which one. | Possible need of plugins |