Daily Scrum meeting minutes

Sprint #6

#1

Date:11/09

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Making the correct icons to display | Researching contact plugins |
| What is planned to be done until the next scrum meeting? | Creating the forms for the contact | Researching how to use blog post to display form data |
| What are the hurdles? | Trying to find a plugin to contact the user. | Trying to find a plugin to contact the user. |

#2

Date:11/11

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Researching contact plugins through a form | Researching blog post |
| What is planned to be done until the next scrum meeting? | Trying out shortcode for plugin found on contact 7 | Researching ways to data view on blog post |
| What are the hurdles? | Figuring out shortcode syntax for each selection | None |

#3

Date:11/13

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying a contact form with a table for all the information | Researching ways to data view on blog post |
| What is planned to be done until the next scrum meeting? | Having the table of the form with the stuff needed like date and time. | Researching for an alternative way or plugin to display form data |
| What are the hurdles? | Figuring out how to fix the display | Blog post had a bug |

#4

Date:11/15

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying the contacts information on the email if needed. | Researching for an alternative way to show form data |
| What is planned to be done until the next scrum meeting? | Trying a different plugin if needed for the email | Researching how to use Concatic plugin for form storage. |
| What are the hurdles? | Only certain information went through | none |

#5

Date:11/18

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying all the information both on the email and table | Researching how to use Concatic plugin for form storage. |
| What is planned to be done until the next scrum meeting? | To put the correct format | Using Concatic for data view |
| What are the hurdles? | Fixing the table neat | none |

#6

Date:11/30

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Displaying everything in order | Using Concatic for data view |
| What is planned to be done until the next scrum meeting? | Fix the displaying | Using Concatic for data view |
| What are the hurdles? | Learning the shortcut correctly for each questions | None |

#7

Date:12/01

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | Display on the new form table | Using Concatic for data view |
| What is planned to be done until the next scrum meeting? | Using Concatic for data view | Using Concatic for data view |
| What are the hurdles? | Looking and research | None |

#8

Date:12/02

| Question | George Aparicio | Tony Padmore, |
| --- | --- | --- |
| What was done since last scrum meeting? | studying | Using Concatic for data view |
| What is planned to be done until the next scrum meeting? | To figure out how to display the icons correctly | Researching methods for future revisions |
| What are the hurdles? | Needed to update the icons without manually updating it through a plugin or form | Realizing icon swapping in form may be beyond what we can do for free and would possibly require product owner to use money for implementation |