# Daily Scrum

| Sprint #: | 1 |
| --- | --- |
| Date: | 9/11/2019 |
| Start: | 9:00 PM |
| End: | 9:51 PM |
| Attendees: | Joao Guimaraes, Daniel Rodrigues |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Since the last meeting I Added a navigation bar, and have been working on the course page story.

What is planned to be accomplished by the following daily scrum:

I plan to be working on getting some defaults from the database and start completing the navigation bar, and the course page.

Any impediments:

Nothing related to this project.

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

Since the last meeting I have familiarized myself with the full stack, implementing a basic list courses method that was tested with Postman.

What is planned to be accomplished by the following daily scrum:

I planned on finalizing the documentation for the entire sprint and starting to work on the Dashboard page.

Any impediments:

N/A