# Daily Scrum

| Sprint #: | 1 |
| --- | --- |
| Date: | 9/16/2019 |
| Start: | 9:30 PM |
| End: | 10:00 PM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

I have most of the course layout page designed and implemented. Started working on backend functionality.

What is planned to be accomplished by the following daily scrum:

Have enough backend functionality working to connect the frontend to the backend with angular services.

Any impediments:

N/A

Team Member: Daniel Rodrigues

What was accomplished since last meeting:

I created a Help Page that works and implemented some dummy code that will eventually reference the database for specific admin contact information. I also loaded the project files into IntelliJ and successfully created a branch and pushed my changes to it via the command prompt.

What is planned to be accomplished until the following daily scrum:

I want to start adding information to the database for use by a help service and a dashboard service. I also want to format the help page and the dashboard page to look professional.

Any impediments:

Need to create a pipeline for CI/CD to make things run smoother.