# Daily Scrum

| Sprint #: | 1 |
| --- | --- |
| Date: | 9/18/2019 |
| Start: | 9:30 PM |
| End: | 10:00 PM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Fixed some mistakes in the project dependencies and continued developing backend functionality to go with the developed course page, and navigation.

What is planned to be accomplished by the following daily scrum:

Start implementing angular services for the backend functionality that is already implemented, and continue developing these backend functionalities further.

Any impediments:

n/a

Team Member: Daniel Rodrigues

What was accomplished since last meeting:

I formatted the Home Page using angular materials and pushed to a newly created branch.

What is planned to be accomplished until the following daily scrum:

I want to sit with Joao and come up with a concept for the frontend design as well as continue formatting the Home Page.

Any impediments:

N/A