# Retrospective Meeting

| Sprint #: | 1 |
| --- | --- |
| Date: | 9/23/2019 |
| Start: | 5:50 PM |
| End: | 6:00 PM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

What worked Well

- Development Environment works well - Got lots of functionality in short amount of time - Product owner seems content with the work done so far

Problems

- Production environment is still not set up completely; Product owner wants to host app in an FIU server.

Solutions/ Action Items

- Configure production environment