# Daily Scrum

| Sprint #: | 2 |
| --- | --- |
| Date: | 0/0/2019 |
| Start: | 11:47 PM |
| End: | 12:23 AM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Started working on new content dialog story, and fixed some preferences from the product owner to add enrollment deadlines.

What is planned to be accomplished by the following daily scrum:

Continue to work on new content dialog story, if I finish it then move on to module dialog.

Any impediments:

n/a

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

I took a different approach for the New Course Page/Dialog, creating a new-course module, routing and service to redirect the user to a Page rather than a dialog. Ultimately got it working although the front end design needs work.

What is planned to be accomplished by the following daily scrum:

I plan on attempting to reformat the frontend design for the New Course Page/ Dialog as a page, and if unsuccessful or deemed less valuable, will revert back to a dialog. I also plan to start sketching out the frontend design for the Roll Call page and doing some research on media embedding with our current tech stack.

Any impediments:

N/A.