# Daily Scrum

| Sprint #: | 2 |
| --- | --- |
| Date: | 9/30/2019 |
| Start: | 10:45 PM |
| End: | 11:50 PM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Continued to work on new module content dialog story. Added a new npm module to display documents.

What is planned to be accomplished by the following daily scrum:

Continue to work on new module content, and maybe try to figure out where and how documents might be uploaded by instructors.

Any impediments:

n/a

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

I reformatted the New Course Page/ Dialog as a page and ultimately decided to revert to the old design, pushed the Page format to a new branch called “DONOTMERGE”. Researched media file embedding for our current tech stack.

What is planned to be accomplished by the following daily scrum:

I plan on completing the New Course Page/ Dialog feature and implementing a functional skeleton of the Roll Call Page with backend dependencies. I also plan on meeting with with Joao in person on campus tomorrow at 5PM.

Any impediments:

To format the dashboard page as sketched out in the concept, we need to install fxFlex via CLI on the client side. (npm install @angular/flex-layout @angular/cdk --save) Joao also said I need to run an npm install to update the node modules for a feature he implemented.