# Daily Scrum

| Sprint #: | 2 |
| --- | --- |
| Date: | 10/01/2019 |
| Start: | 9:20 AM |
| End: | 9:48 AM |
| Attendees: | Joao Guimaraes, Daniel Rodrigues |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

I’ve partially developed the new content dialog for the modules page.

What is planned to be accomplished by the following daily scrum:

I plan on having the new content dialog done, and maybe research how we might add office documents to out system and start working on another user story.

Any impediments:

n/a

Team Member: Daniel Rodrigues

What was accomplished since last meeting:

I completed the New Course Dialog, with some missing input variables (MAX_SIZE, category, etc).

What is planned to be accomplished by the following daily scrum:

I plan on completing the New Course Dialog and begin working on the Roll Call Page.

Any impediments:

N/A