# Meeting with PO

| Date: | 9/23/2019 |
| --- | --- |
| Start: | 5:30 PM |
| End: | 6:04 PM |
| Attendees: | Joao Guimaraes, Daniel Rodrigues, Alejandro Arrieta |

Sprint 1’s work was demonstrated over video conferencing with the product owner, who approved the work done so far.

Product Owner inquired about how the application would be hosted and requested that steps be taken to host the application on one of FIU’s servers/ under the FIU domain. PO has committed to provide the contact of someone who might be able to facilitate his request.

Though the current design was satisfactory, the product owner has requested that the features remain flexible enough to be implemented on top of improved/ different interfaces.

The idea of meeting once a week is being discussed, but nothing concrete was established as of yet.

The focus is still on getting more working features, to be tested/demonstrated to users as soon as possible.