# Sprint Planning

| Sprint #: | 2 |
| --- | --- |
| Date: | 9/23/2019 |
| Start: | 7:35 PM |
| End: | 8:50 PM |
| Attendees: | Joao Guimaraes, Danny Rene Rodriguez |
| Sprint Goal: | Goal: |

Daily Scrum Schedule: Mon-Friday  at 8:30-8:40 AM

| Sprint Backlog |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 97 | Roll Call Page | Danny Rodriguez | 4 |
| 98 | Publish to Facebook | Danny Rodriguez | 4 |
| 99 | Videos Page | Danny Rodriguez | 6 |
| 100 | Communication Channel Page | Danny Rodriguez | 8 |
| 83 | New Course Page/ Dialog | Danny Rodriguez | 4 |
| 96 | Edit Course Dialog | Joao Guimaraes | 4 |
| 95 | Add Discussion Dialog | Joao Guimaraes | 4 |
| 94 | Edit Discussion Dialog | Joao Guimaraes | 4 |
| 93 | Add Content Dialog | Joao Guimaraes | 6 |
| 91 | New Module Dialog | Joao Guimaraes | 4 |

Sprint Velocity Estimate:  48

| ID: |  |
| --- | --- |
| User Story: |  |
| Acceptance Criteria: |  |

| ID: 83 | New Course Page/ Dialog |
| --- | --- |
| User Story: | As a Instructor/Admin I need to be able to create add new courses to the LMS. |
| Acceptance Criteria: Must have course name, description, category, instructor's id, instructor's name, maximum number of students, and is it is open. - must have title input - must have category input - must have instructor id input - must have description input - must have input validation |  |

| ID: 97 | Roll Call Page |
| --- | --- |
| User Story: | As an instructor, I would like to see a list of all the names and emails of the students currently enrolled in a given course. |
| Acceptance Criteria: - Present list of all students in a given course - Visible to instructor only - Contains contact information for each student |  |

| ID: 98 | Publish to Facebook |
| --- | --- |
| User Story: | As a user, I would like to access the app via Facebook. |
| Acceptance Criteria: - Publish app to Facebook - Work with backend |  |

| ID: 99 | Videos Page |
| --- | --- |
| User Story: | As a student, I would like to be able to watch video lectures within the app itself. |
| Acceptance Criteria: - Have playable media on page for a course - Play and pause on click |  |

| ID: 100 | Communications Channel Page |
| --- | --- |
| User Story: | As a user, I would like to be able to have a means of communication for anyone associated to the course. |
| Acceptance Criteria: - Send and Receive messages - Reply, forward, and copy messages - Accessible to users from a specific course dashboard |  |