# Sprint Review

| Sprint #: | 2 |
| --- | --- |
| Date: | 10/07/2019 |
| Start: | 9:14 PM |
| End: | 9:39 PM |
| Attendees: | Joao Guimaraes, Danny Rodriguez |

| Completed Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 96 | Edit Course Dialog | Joao Guimaraes | 4 |
| 95 | Add Discussion Dialog | Joao Guimaraes | 4 |
| 94 | Edit Discussion Dialog | Joao Guimaraes | 4 |
| 93 | Add Content Dialog | Joao Guimaraes | 6 |
| 91 | New Module Dialog | Joao Guimaraes | 4 |
| 83 | New Course Page/ Dialog | Danny Rodriguez | 4 |
| 97 | Roll Call Page | Danny Rodriguez | 4 |

| Incomplete Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | New Estimate |
| 100 | Communication Channel Page | Danny Rodriguez | 8 |
| 98 | Publish to Facebook | Danny Rodriguez | 4 |
| 99 | Videos Page | Danny Rodriguez | 6 |

Sprint Velocity:  36 pts