# Daily Scrum

| Sprint #: | 3 |
| --- | --- |
| Date: | 10/20/2019 |
| Start: | 9:45 PM |
| End: | 10:30 PM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Removed 3rd party counter package, redesigned the quiz page.

What is planned to be accomplished by the following daily scrum:

Finish the quiz page story.

Any impediments:

Countdown package proved to be difficult to configure, with data that need to be loaded later.

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

Authentication with Facebook failed, started login component from scratch, created signup component. Added user with my email and password, although it doesn’t work.

What is planned to be accomplished by the following daily scrum:

I plan on either starting to rebuild the entire project from scratch using a different architecture, or continuing my endeavour of trying to authenticate with Facebook.

Any impediments:

I cannot create new users, login with a different user, or access any admin only pages, no workaround.