# Daily Scrum

| Sprint #: | 3 |
| --- | --- |
| Date: | 10/10/2019 |
| Start: | 11:10 PM |
| End: | 11:36 AM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Did most of the backend functions for the confirm enrollment story.

What is planned to be accomplished by the following daily scrum:

I plan on finishing the confirm enrollment story by the next meeting.

Any impediments:

n/a

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

I fixed all of the merge conflicts with master to standardize the branches and began working on publishing to Facebook. Created 4 separate test projects to test Facebook app deployment.

What is planned to be accomplished by the following daily scrum:

I plan on continuing to research integration into Facebook and creating an “Inbox” tab for a specific course to act as the Communications Channel Page.

Any impediments: