# Daily Scrum

| Sprint #: | 3 |
| --- | --- |
| Date: | 10/8/2019 |
| Start: | 11:32 PM |
| End: | 11:55 AM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

still working on student enrollment confirmation story.

What is planned to be accomplished by the following daily scrum:

Finish the enrollment confirmation story and start on next story.

Any impediments:

I underestimated the amount of work for the current story.

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

I cleaned up the code in app.module.ts (documentation). Re-built the Help Page using angular materials, made some formatting adjustments to the Dashboard page, and watched a 3 hour lecture on authentication methods.

What is planned to be accomplished by the following daily scrum:

I plan on continuing to work on publishing to Facebook by recreating the app with a MongoDB.

Any impediments: