# Daily Scrum

| Sprint #: | 3 |
| --- | --- |
| Date: | 10/14/2019 |
| Start: | 7:30 PM |
| End: | 7:51 AM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Finished enrollment confirmation story, and got through most of the admin login, and moved hosting server with ssl.

What is planned to be accomplished by the following daily scrum:

Finish admin login, and start working on next story.

Any impediments:

n/a

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

Merged changes with master, made some additional formatting changes to the login page, home page, dashboard page, help page, watched a 4 hour crash course on building an angular app with NodeJs and a Mongo db.

What is planned to be accomplished by the following daily scrum:

I plan on continuing my education on the database and working with Joao to get it published to Facebook as an app.

Any impediments: