# Sprint Planning

| Sprint #: | 3 |
| --- | --- |
| Date: | 10/7/2019 |
| Start: | 9:00 PM |
| End: | 10:30 PM |
| Attendees: | Joao Guimaraes, Danny Rene Rodriguez |
| Sprint Goal: | Goal: The goal of the third sprint is to |

Daily Scrum Schedule: Mon-Friday  at 9:00-9:30PM

| Sprint Backlog |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 115 | Confirm Course Enrollment Page | Joao Guimaraes | 4 |
| 114 | Admin/Instructor Login | Joao Guimaraes | 6 |
| 113 | Multiple Choice Assessment Page | Joao Guimaraes | 6 |
| 116 | Student Account | Joao Guimaraes | 6 |
| 100 | Communications Channel Page | Danny Rodriguez | 8 |
| 98 | Publish to Facebook | Danny Rodriguez | 4 |
| 99 | Videos Page | Danny Rodriguez | 6 |

Sprint Velocity Estimate:  40

| ID: |  |
| --- | --- |
| User Story: |  |
| Acceptance Criteria: |  |