# Retrospective Meeting

| Sprint #: | 3 |
| --- | --- |
| Date: | 10/22/2019 |
| Start: | 7:00 PM |
| End: | 7:05 AM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

What worked Well

- Got the whole app running on encrypted channels - Authentication with Facebook successful with NodeJs - No issues with CLI, npm install’s, other dependencies, or frontend formatting

Problems

- Time limitations and conflict due to midterms - Radical branch changes that caused conflict and incompatibility - Implementation conflicts with previously completed backlog items

Solutions/ Action Items

- Only perform planned structural changes to project - Focus on getting working solutions over implementation details