# Sprint Review

| Sprint #: | 3 |
| --- | --- |
| Date: | 10/22/2019 |
| Start: | 6:58 PM |
| End: | 7:00 PM |
| Attendees: | Joao Guimaraes, Danny Rodriguez |

| Completed Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 98 | Publish to Facebook | Danny Rodriguez | 4 |
| 99 | Videos Page | Danny Rodriguez | 6 |
| 115 | Confirm Course Enrollment Page | Joao Guimaraes | 4 |
| 114 | Admin/Instructor Login | Joao Guimaraes | 6 |
| 113 | Multiple Choice Assessment Page | Joao Guimaraes | 6 |

| Incomplete Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | New Estimate |
| 100 | Communications Channel Page | Danny Rodriguez | 10 |
| 116 | Student Account | Joao Guimaraes | 6 |

Sprint Velocity:  26