# Daily Scrum

| Sprint #: | 4 |
| --- | --- |
| Date: | 11/04/2019 |
| Start: | 9:00 PM |
| End: | 9:15 AM |
| Attendees: | Joao Guimaraes, Daniel Rodrigues |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Fixed bugs in grades, finished courses story, finished student registration, and user dependent navigation.

What is planned to be accomplished by the following daily scrum:

I plan on going over the work and doing some polishing before meeting with PO

Any impediments:

n/a

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

Merged with master and worked with Joao directly to help merge the project and prepare for Facebook app deployment.

What is planned to be accomplished by the following daily scrum:

I plan on beginning Sprint 5 with a deployed application so that I can clean up the visual design of the implementations of previous user stories and move onto the user stories in Sprint 5.

Any impediments:

N/A