# Retrospective Meeting

| Sprint #: | 4 |
| --- | --- |
| Date: | 11/05/2019 |
| Start: | 7:40 PM |
| End: | 7:50 PM |
| Attendees: | Joao Guimaraes, Daniel Rodrigues |

What worked Well

- Deployment of application on secure network continued to function as predicted. - Coordination and communication among team members despite other responsibilities. - Feature implementations worked flawlessly in dev environment. - App talks with facebook API

Problems

- Had issues merging code - Issues with merging separate feature implementations from different partners onto a single master repo for deployment.

Solutions/ Action Items

- We possible create new components to test features to prevent collisions - Work to keep branches up-to-date