# Sprint Planning

| Sprint #: | 4 |
| --- | --- |
| Date: | 10/21/2019 |
| Start: | 9:00 PM |
| End: | 10:30 PM |
| Attendees: | Joao Guimaraes, Danny Rene Rodriguez |
| Sprint Goal: | Goal: The goal of the third sprint is to |

Daily Scrum Schedule: Mon-Friday  at 9:00-9:30PM

| Sprint Backlog |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 118 | Admin/Instructor registration | Joao Guimaraes | 4 |
| 119 | User dependent navigation | Joao Guimaraes | 4 |
| 123 | Courses Catalog with Pagination | Joao Guimaraes | 4 |
| 116 | Student Account | Joao Guimaraes | 6 |
| 124 | Browse Catalog by Category | Joao Guimaraes | 4 |
| 126 | User Course Enrollment | Joao Guimaraes | 4 |
| 100 | Communications Channel Page | Danny Rodriguez | 4 |
| 122 | Authenticate with Facebook | Danny Rodriguez | 10 |
| 120 | Login Page | Danny Rodriguez | 8 |
| 121 | Profile Page | Danny Rodriguez | 6 |

Sprint Velocity Estimate:  54

| ID: |  |
| --- | --- |
| User Story: |  |
| Acceptance Criteria: |  |