# Sprint Review

| Sprint #: | 4 |
| --- | --- |
| Date: | 11/05/2019 |
| Start: | 7:30 PM |
| End: | 7:40 PM |
| Attendees: | Joao Guimaraes, Danny Rodriguez |

| Completed Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 122 | Authenticate with Facebook | Danny Rodriguez | 10 |
| 120 | Login Page | Danny Rodriguez | 8 |
| 121 | Profile Page | Danny Rodriguez | 6 |
| 118 | Admin/Instructor registration | Joao Guimaraes | 4 |
| 119 | User dependent navigation | Joao Guimaraes | 4 |
| 123 | Courses Catalog with Pagination | Joao Guimaraes | 4 |
| 116 | Student Account | Joao Guimaraes | 6 |
| 124 | Browse Catalog by Category | Joao Guimaraes | 4 |
| 126 | User Course Enrollment | Joao Guimaraes | 4 |

| Incomplete Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | New Estimate |
| 100 | Communications Channel Page | Danny Rodriguez | 4 |

Sprint Velocity:  50