# Daily Scrum

| Sprint #: | 5 |
| --- | --- |
| Date: | 11/13/2019 |
| Start: | 8:31 PM |
| End: | 8:36 PM |
| Attendees: | Joao Guimaraes, Daniel Rodrigues |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Got most of the admin logging working and displaying in the logs page, and tried fixing issues with users.

What is planned to be accomplished by the following daily scrum:

Finish admin logging story, and fix get percentage method, then start working on remove course module story.

Any impediments:

n/a

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

Announcement feature done, Inbox feature beginning implementation, compose new message feature started, fixed user bugs to get courses for a given user.

What is planned to be accomplished by the following daily scrum:

I plan on finishing the Inbox feature and the compose new message feature as well as merging with master. I did not get around to calling developers at Facebook so I also plan on doing that tomorrow as well.

Any impediments: