# Daily Scrum

| Sprint #: | 5 |
| --- | --- |
| Date: | 11/17/2019 |
| Start: | 11:20 PM |
| End: | 11:35 PM |
| Attendees: | Joao Guimaraes, Daniel Rodrigues |

Team Member: Joao Guimaraes

What was accomplished since last meeting:

Committed courses manager story and started working on catalog searching story.

What is planned to be accomplished by the following daily scrum:

FInish catalog searching story and start polishing the code.

Any impediments:

Firebase doesn’t have native support for fulltext search, there are two options, use third party solution or manually search through all the data.

Team Member: Daniel Rodriguez

What was accomplished since last meeting:

Refined the code, made it so that the creator of a message can also see the conversation.

What is planned to be accomplished by the following daily scrum:

I plan on continuing to refine the code as well as refactoring the registration of students upon Facebook login.

Any impediments: