# Retrospective Meeting

| Sprint #: | 5 |
| --- | --- |
| Date: | 11/18/2019 |
| Start: | 9:35 PM |
| End: | 9:45 PM |
| Attendees: | Joao Guimaraes, Daniel Rodriguez |

What worked Well

- Features for this sprint were all developed - Consolidating branches upon feature implementations - Partner communication and updates

Problems

- Complexity has caused issues - Full text search has no native support in Firebase - Data inconsistency has made testing difficult

Solutions/ Action Items

- Research on hosting application is the healthcare management Americas host - Consolidate codebase and fix any problems - Research ways to make searching more efficient if possible