# Sprint Planning

| Sprint #: | 5 |
| --- | --- |
| Date: | 10/13/2019 |
| Start: | 8:18 PM |
| End: | 8:30 PM |
| Attendees: | Joao Guimaraes, Danny Rene Rodriguez |
| Sprint Goal: | For this Sprint we plan on adding some features to improve the user experience and ultimately deploy the application for public use. |

Daily Scrum Schedule: Mon-Friday  at 8:30-8:40 AM

| Sprint Backlog |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 125 | Course Searching | Joao Guimaraes | 5 |
| 132 | Admin Actions Logging | Joao Guimaraes | 5 |
| 131 | Remove Course Module | Joao Guimaraes | 3 |
| 133 | Get percent method bug | Joao Guimaraes | 3 |
| 134 | Manage Courses Page | Joao Guimaraes | 5 |
| 135 | Inbox Page | Danny Rodriguez | 10 |
| 136 | Compose Message Dialog | Danny Rodriguez | 4 |
| 137 | Course Announcement Page | Danny Rodriguez | 5 |
| 138 | Code Refinement** | Danny Rodriguez | 10 |

Sprint Velocity Estimate:  50

| ID: |  |
| --- | --- |
| User Story: |  |
| Acceptance Criteria: |  |