# Sprint Review

| Sprint #: | 6 |
| --- | --- |
| Date: | 12/3/2019 |
| Start: | 6:30PM |
| End: | 8:00PM |
| Attendees: | Joao Guimaraes, Danny Rodriguez |

| Completed Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | Estimate |
| 142 | Enhance Profile Page | Danny Rodriguez | 5 |
| 143 | Enhance Dashboard Page | Danny Rodriguez | 5 |
| 144 | Enhance Help Page | Danny Rodriguez | 3 |
| 145 | Refine NavBar UI | Danny Rodriguez | 5 |
| 146 | Document Developer Setup | Danny Rodriguez | 5 |
| 147 | Enhance Videos Upload/Embed | Danny Rodriguez | 5 |
| 141 | Game Currency | Joao Guimaraes | 5 |
| 140 | Catalog Sorting Options | Joao Guimaraes | 5 |
| 139 | Gamified Practice Quizzes | Joao Guimaraes | 7 |
| 92 | Course Sequence | Joao Guimaraes | 8 |

| Incomplete Stories |  |  |  |
| --- | --- | --- | --- |
| ID | Story Title | Assigned To | New Estimate |
| N/a | N/a | N/a | N/a |

Sprint Velocity:  53