Start Time: 4:00 pm

End Time: 4:53 pm

Date: 9/23/2019

Type of Meeting: Sprint Review

Members: Andy Garcia, Frederick Husson, & Rachelle Tobkes(Product Owner)

Content of Meeting:

The sprint review consisted of a live demo with our product owner. We showed case what Frederick and I have been working on which is mainly setting up the desktop and mobile application as well as the firebase database. Then we asked some clarifying question and got feedback from our product owner.

Start Time: 3:00 pm

End Time: 3:30 pm

Date: 10/7/2019

Type of Meeting: Sprint Review

Members: Andy Garcia, Frederick Husson, & Rachelle Tobkes(Product Owner)

Content of Meeting:

We conducted a live demo for this sprint review with our product owner. We presented the continued set up of the project which involved allowing the user to log in and authenticating the users credential. The review then ended with us and our product owner asking questions about what was expected next sprint.

Start Time: 3:00 pm

End Time: 3:40 pm

Date: 10/21/2019

Type of Meeting: Sprint Review

Members: Andy Garcia, Frederick Husson, & Rachelle Tobkes(Product Owner)

Content of Meeting:

We presented a live demo to our product owner during this sprint review. The demo focused on the socket set up and face API set up on the desktop and mobile application side respectively.

Start Time: 3:00 pm

End Time: 3:20 pm

Date: 11/4/2019

Type of Meeting: Sprint Review

Members: Andy Garcia, Frederick Husson, & Rachelle Tobkes(Product Owner)

Content of Meeting

We conducted a live demo for this sprint review with our product owner. We showed a completed socket server and the desktop application connecting successfully. The face API part of the mobile application was also making progress. Discussed the plan for the last two sprint and any changes to the goal based on our progress.

Start Time: 3:00 pm

End Time: 3:30 pm

Date: 11/18/2019

Type of Meeting: Sprint Review

Members: Andy Garcia, Frederick Husson, & Rachelle Tobkes(Product Owner)

Content of Meeting

We conducted a live demo for this sprint review with our product owner. We showed a successful connection between the mobile and desktop application using sockets as well as working face validation from the mobile application.