Date: 9/16/2019

Start time: 9:30

End time: 10:11

Type of Meeting: Sprint Preplanning

Members present: Andy Garcia and Frederick Husson

Content of the meeting:

In this meeting we prepared and groomed our backlog in order to be able to easily choose stories that will pertain to the next sprint. The main type of stories created had to do with the UI of the mobile and desktop application as well as setting up there communication.

Date: 9/30/2019

Start time: 9:30

End time: 10:11

Type of Meeting: Sprint Preplanning

Members present: Andy Garcia and Frederick Husson

Content of the meeting:

This meeting entailed us creating stories that would be placed in the backlog for our next sprint. The next sprint is also the beginning of our next epic so we had to scope a bit what that epic should be like considering what we have learned up to this point.

Date: 10/14/2019

Start time: 9:30

End time: 10:30

Type of Meeting: Sprint Preplanning

Members present: Andy Garcia and Frederick Husson

Content of the meeting:

In this sprint pre-planning meeting we focused on creating and evaluating stories that will be used for the next sprint. In the next sprint we are moving our focus to the next epic #14. We plan to focus on starting the face api process and registration process throughout this sprint.

Date: 10/28/2019

Start time: 9:30

End time: 10:00

Type of Meeting: Sprint Preplanning

Members present: Andy Garcia and Frederick Husson

Content of the meeting:

This sprint pre-planning meeting was pretty short due to us planning most of our stories in the previous sprint meetings and the requirement for them not changing much. Essentially we decided that we wanted to continue our focus on finishing the face recognition this sprint as well.

Date: 11/11/2019

Start time: 9:30

End time: 10:30

Type of Meeting: Sprint Preplanning

Members present: Andy Garcia and Frederick Husson

Content of the meeting:

This sprint pre-planning we focused on creating and evaluating stories related to the next and final epic #15. The stories that we created this sprint mainly focus on setting up a connection from the desktop application to the mobile application in order for them to communicate in real time.