Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title:

EFFORT- Empowered FOREX Trader (Data Visualization)

Team Members: Guillermo Otero & Ariel Velasco

Product Owner(s): Dr. Masoud Sadjadi

Mentor(s): Gianfranco Moreno

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of EFORT. For a user, EFORT is a web application that uses algorithmic trading of Foreign Currency and tries to give a user the abilities to have access to some features of investing without any real repercussions. This document will provide information about how the data of the forex account equity is visualized and the functionality that exists within an EFORT trader account, and other useful information about the composition of the project.

Table of Contents

Introduction …………………………………………………………………………………………….....5

Current System ……….…………………………………………………………………………………………………..5

User Stories

Implemented User Stories  ………………………………………….…………………………………..6

Project Plan

Hardware and Software Resources  ……………………………………………………………….… 7

Sprints Plan  ……………………………………………………………..………………………………………………………. 8

System Design

Architectural Patterns  …………………………………………………………………………………………………..  9

System and SubSystem Decomposition----------------------------------------------------------------------9

Design Patterns  ………………………………………………………………………………………………………….…....	10

Glossary  ………………………………………………………………………………………………………………………………….	11

Appendix  ………………………………………………………………………………………………………………………………….	12

Appendix A - UML Diagrams  ……………………………………………………………………………………………….	13

Static UML Diagrams  ……………………………………………………………………………………………………….	15

Dynamic UML Diagrams  …………………………………………………………………………………………………..	16

Appendix B - User Interface Design  …………………………………………………………………………….…...	17

# Introduction

The original problem was that there wasn’t an application/project 	that was within the financial realm/industry. Recently, we have developed a website that offers investment advice and algorithmic solutions when trading within the foreign exchange market, named EFORT. We believe that it is something that will become the next common investment solution from within this private sector and provide some infrastructure on which to build custom and innovative solutions. Last semester, the infrastructure was created to visualize the data that we had stored locally, and with a JavaScript Framework called Canvas-JS, we were able to visualize forex account data. However, there wasn’t a fully developed system to gather/store real financial data to our backend and display it throughout the web application.

Using MQL5 and Entity Framework Core, we were able to log a person’s financial account equity and balance. Using web requests to send data around throughout our entire application, we can link a person’s forex account and EForT account together. With this, we are able using our SQL Server Backend, able to easily use a stored procedure and Entity Framework Core to transfer data throughout the many layers of our project, eventually getting to the front end and getting implanted into a chart object template made by CanvasJS.

## Current System

You would create an account with our website, then link your personal Meta-Trader Forex account. We would log the changes from within your MetaTrader 5 account, like a change in equity or balance. These changes would be visualized by using a graph, more specifically financial graphs/charts like candlestick/line/bar charts respectively. You can change a lot of the settings relating to the graph, including the colors of the graph, which can be saved as a graph template that is connected to your account.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the EFORT project. These user stories served as the basis for the implementation of the project’s features.

User stories are short, simple descriptions of a feature told from the perspective of the person who desires the new capability, usually a user or customer of the system. This project followed the simple template “As a <type of user>, I want <some goal>”

## Implemented User Stories

- As a Basic Trader, I would like to login into effort and be able to see a candlestick graph displaying my current forex Account Equity.

- As a Basic Trader, I would like to login to effort and be able to see a balance displaying my current forex Account Balance.

- As a Basic Trader, I would like to receive a generated report from my FOREX account.

- As a Basic Trader, I would like to see the correct intervals for my candlestick graph.

- As an Administrator, I would like for the features/functionality that was specific for dealing w/ real data to work with real data from a mt5 order.

- As an administrator, I would like for there to be web API functions that would log account equity and balance from a user’s MT5 forex MT5.

# Project Plan

This section describes the planning that went into the realization of this project. EFORT incorporated the agile development techniques and as such required the sprints to be planned, which are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used:

Visual Studio 2019 (IDE)

C# (Programming Language)

.Net Core (Framework)

Bootstrap (Frontend library)

SSMS-SQL Server Management Studio (Database)

Windows (OS)

No specific hardware restrictions or requirements were specified.

## Sprints Plan

| Summary | Status | Start date | Duration |
| --- | --- | --- | --- |
| Sprint 1 |  |  |  |
| Review all teams responsibilities | Done | 9-Sep | 4 |
| Look up/learn infrastructure of EFORT web app layers | Done | 10-Sep | 3 |
| Learn How to Code in C# | Done | 15-Sep | 2 |
| Setup Dev Env | Done | 20-Sep | 2 |
| Sprint 2 |  |  |  |
| Fix bug with datapoints not showing or appearing crowded | Done | 23-Sep | 9 |
| Make sure that Report page works with demo FOREX Account | Done | 1-Oct | 4.6 |
| Sprint 3 |  |  |  |
| Fix stored procedure that is aggregating the data. | Done | 7-Oct | 2 |
| Test functionality of website (settings, time intervals, Moving Average, crosshair,etc) work. | Done | 10-Oct | 1.4 |
| Talk over MetaTrader 5 and how it pertains to our project with EFWA and EFWE | Done | 17-Oct | 2 |
| Sprint 4 |  |  |  |
| Learn MT5 and MQL5 w/ EFWE & add new Entities/tables to db | Done | 21-Oct | 1 |
| Create LogEquity,LogBalance API functions, which will go do repository layer and populate db with real changing data. | Done | 31-Oct | 1.5 |
| Sprint 5 |  |  |  |
| Test chart features with real data and API functions | Done | 4-Nov | 1.3 |
| Fix issue with sync expert on staging server | Done | 10-Nov | 1.8 |
| Work on fixing gap in graph (mainly because of market closing) | Done | 11-Nov | 2.0 |
| Sprint 6 |  |  |  |
| 1. Develop the poster for the showcase 2. Prepare slideshow to help with the demo 3. Prepare and rehearse for the demo 4. Create sequence diagrams to explain any complex ideas necessary to hand-off to the next developer 5. Complete the Final Documentation summarizing the user stories created 6. Complete the 4 videos required for hand-off |  | 20-Nov | 14 |

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

The system uses a lot of Web Requests to transfer data from a MetaTrader expert into our backend and our web application. Of course, there were multiple layers to the project that are all used in unison to compartmentalize the structure of the code.

System and Subsystem Decomposition

The following contains a top-level system decomposition. This shows how multiple projects in .NET Core were leveraged to decouple the system while maintaining high cohesion

Data Access

## Class Diagram (Entities)

The following gives insight into the database design of the system.

Class Diagram (Entities)

Glossary

AP – Associated Person: Someone who solicits customers for a FOREX firm

CFTC – Commodities Futures Trading Commission: The Federal body that oversees the Forex and Futures markets.

CPO – Commodity Pool Operator: Someone that manages a common pool of funds for trading in futures, forex and/or other commodities.

CTA – Commodity Trading Advisor: Someone (or business entity) who manages a customer account on their behalf.

FCM – Futures Commission Merchant: A business entity that’s allowed to trade in forex, futures and other commodities under the supervision of the NFA. An organization that’s generally considered a Broker.

FOREX – Foreign Currency Exchange. Under this document’s scope, this will be limited to SPOT FOREX.

IB – Introducing Broker: An entity that is affiliated to a broker and provides it with customers. These customers trade on the affiliated broker platform and the IB benefits in commissions per trade.

NFA – National Futures Association: A self-regulatory body that oversees FOREX and futures markets.

RFED – Retail Foreign Exchange Dealer: An organization that acts as a counterpart to a FOREX transaction. A Broker that’s also a Market Marker.

Spot FOREX – A kind of FOREX that is over the counter and is not regulated by a central exchange. It requires delivery of the funds exchanged before two days pass from the date the trade was closed, unless the trade was rolled over.

# Appendix

## Appendix A - UML Diagrams

## Use Case Diagram:

## The following represents all the actions that a user can take with respect to their account in EFORT.

## Sequence Diagram

Appendix B – User Interface Design

General User Interface for Accounts

Trader home page

User can change characteristics to graph to their liking, which can be saved, which we will see later.

Gives user opportunity to add/remove financial indicators that are on graph from Settings.

Sees current settings of graph, and saves those preset settings into a Template, which can be preloaded in.

Toggle Selection with the most important features, which ranges to showing the time interval or moving average line, to showing the crosshair and graph styles on the left.

UI for generating financial reports regarding forex equity and/or balance, etc.