MOBILE JUDGE - SPRINT PLANNING

Sprint # 1

Sprint Dates:  9/9 - 9/17

Sprint Goal:

Our goal is to be able to run the current Mobile Judge site and learn the ins and outs of it so we can be prepared to refractor the application.

| Pre-Planning |  |  |
| --- | --- | --- |
|  | Dean-Anna | Samira |
| What would you like to get accomplished? | - Install prereq software and successfully run v12 - Monitor the server and manage the nodes by following v12 final deliverable | - Install necessary software used by MJ - Be on track and have a successful running program by following instructions from team of last version |
| How long do you think your goals will take? | - Depending on how long downloading should take it should be less than 2 hours - I may need to research how to properly manage nodes so an estimation would be 3 hours | 1- It is going to be a matter of how fast I can understand the process of setting up everything for the environment and/or any technical issue that comes along 2- 4 or 5 hours including any possibility of technical problems that come along |
| Which goals are highest priority? | - Goal #2 is the highest priority since the PO requested for us to maintain the existing site | The second goal is the one with highest priority since is important to successfully maintain the existing project |
| Any comments or concerns for the Product Owner? | - When logging into the site, a “token type 3” password is required. How is that generated for a person’s login? | 1- Are we taking the existing project into azure DevOps |

| Planning - Stories Pulled Into Sprint |  |  |  |  |
| --- | --- | --- | --- | --- |
| Story ID | Story Title | Assigned To | Status | Effort (Hours) |
| 1 | As a developer, I want to download the prereq software so I can properly load and configure my virtual environment. | Dean-Anna | In-Progress | 3 |
| 2 | As a developer, I want to download the prereq software so I can properly load and configure my virtual environment. | Samira | In-Progress | 3 |
| 3 | As a developer, I want to configure my dev environment so I can properly build the previous version project. | Dean-Anna | In-Progress | 4 |
| 4 | As a developer, I want to configure my dev environment so I can properly build the previous version project. | Samira | In-Progress | 4 |
| 5 | As a developer, I want to deploy the v12 database to production and development. | Dean-Anna | In-Progress | 4 |
| 6 | As a developer, I want to deploy the v12 database to production and development. | Samira | In-Progress | 3 |
| 7 | As an administrative user, I want to access the oauthd instance so I can reset bindings to the ip address, restore configurations so there’s no access from outside, and access the admin site via login. | Dean-Anna | In-Progress | 3 |
| 8 | As an administrative user, I want to access the oauthd instance so I can reset bindings to the ip address, restore configurations so there’s no access from outside, and access the admin site via login. | Samira | In-Progress | 4 |
|  |  |  |  | Total Estimated Velocity : 28 |

**FOR NOTE PURPOSES**

Story Details:

Story ID:

Title:

Description:

Acceptance Criteria:

Functional:

Non-Functional: