MOBILE JUDGE - SPRINT PLANNING

Sprint # 2

Sprint Dates:  9/23 - 11/18

Sprint Goal:

Reimplement the basic functionality of Mobile Judge using ASP.NET Core and Razor Pages by refactoring existing code.

| Pre-Planning |  |  |
| --- | --- | --- |
|  | Dean-Anna | Samira |
| What would you like to get accomplished? | - Create an ASP.NET solution for our version of Mobile Judge. - Use Razor Pages with our ASP.NET solution. - Use C# to recode the previous version. - Deploy our Mobile Judge version to Azure Devops | 1- Be able to develop features from scratch using Razor Pages integrated to ASP.NET 2- Maintain current project 3-Successfully integrate new version into Azure DevOps |
| How long do you think your goals will take? | These goals are estimated to take about 4 sprints which is about 8 weeks. | All this is going to take about 4 sprints since it takes research, implementation and maintenance |
| Which goals are highest priority? | All goals listed have the same level of high priority because they must get done in the timeframe we set. | In this case all have same priority since they are parts of the same process |
| Any comments or concerns for the Product Owner? | My main concern is that the free trial for Azure Devops ends in a few days; this is before our second and main epic even starts. Also, a lot of my free credit was used during the deployment of my personal professional website, so I’m concerned that may abrupt some usage of Azure Devops. | A big concern for me is having to move the entire project to ASP.NET Are we moving the entire project to C# or just the features that we’re going to implement? |

| Stories Pulled Into Sprint |  |  |  |  |
| --- | --- | --- | --- | --- |
| Story ID | Story Title | Assigned To | Status | Effort (Hours) |
| 1 | As a developer, I want to set up my dev environment so I can ensure for proper synchronization of the project. | Dean-Anna | In-Progress | 2 |
| 2 | As a developer, I want to set up my dev environment so I can integrate the project with the ASP.NET technology | Samira | In-Progress | 2 |
| 3 | As a developer, I want to create an ASP.NET solution using Razor Pages in Visual Studio so I have a workspace for the project. | Dean-Anna | In-Progress | 2 |
| 4 | As a developer, I want to create an ASP.NET solution using Razor Pages in Visual Studio so I have a workspace for the project. | Samira | In-Progress | 2 |
| 5 | As a developer, I want to refractor the previous project’s code to use C# so we can properly build and deploy the project via Azure DevOps. | Dean-Anna | In-Progress | 8 |
| 6 | As a developer, I want to refractor the previous project’s code to use C# so we can properly build and deploy the project via Azure DevOps. | Samira | In-Progress | 8 |
| 7 | As a developer, I want to create a build and release pipeline for the newly refactored code so we can deploy our updated code. | Dean-Anna | In-Progress | 4 |
| 8 | As a developer, I want to create a build and release pipeline for the newly refactored code so we can deploy our updated code. | Samira | In-Progress | 4 |
|  |  |  |  | Total Estimated Velocity : 32 |

**FOR NOTE PURPOSES**

Story Details:

Story ID:

Title:

Description:

Acceptance Criteria:

Functional:

Non-Functional: