MOBILE JUDGE - SPRINT PLANNING

Sprint # 3

Sprint Dates:  10/07 - 10/20

Sprint Goal:

Insert Sprint Goal here.

| Pre-Planning |  |  |
| --- | --- | --- |
|  | Dean-Anna | Samira |
| What would you like to get accomplished? | - Continue to reimplement version 12 of Mobile Judge into our ASP.NET solution with Razor Pages. - Deploy our project to the boiler plate application. | 1- Have the basic functionalities for judges reimplemented 2- Deploy our project to the boiler plate application |
| How long do you think your goals will take? | Since the first goal is the overall project, we originally estimated that to take several sprints. Functionalities under that goal will continually be accomplished for each sprint. The second goal will hopefully take less than 8 hours if there are no hiccups. | I believe that for this sprint we are going to be able to accomplish a lot of what is planned since we have gained a good understanding of what is needed and how. The deployment phase would maybe be the one with more issues |
| Which goals are highest priority? | Highest priority is the first goal since that is the most important thing that needs to be accomplished. | Highest priority is the first goal since that is the most important thing that needs to be accomplished |
| Any comments or concerns for the Product Owner? | At this moment, none. | None able to upgrade azure account yet / not able to use their services |

| Stories Pulled Into Sprint |  |  |  |  |
| --- | --- | --- | --- | --- |
| Story ID | Story Title | Assigned To | Status | Effort (Hours) |
| 1 | As a developer, I want to create a separate schema in the database (that is already created) so Mobile Judge’s tables are distinct. | Dean-Anna | In-Progress | 5 |
| 2 | As a developer, I want to create a separate schema in the database (that is already created) so Mobile Judge’s tables are distinct. | Samira | In-Progress | 5 |
| 3 | As a developer, I want to incorporate the same entities and attributes from the v12 “onlinejudges7_PROD_042419.sql” so the database has all applicable information for use. | Dean-Anna | In-Progress | 5 |
| 4 | As a developer, I want to incorporate the same entities and attributes from the v12 “onlinejudges7_PROD_042419.sql” so the database has all applicable information for use. | Samira | In-Progress | 5 |
| 5 | As a developer, I want to import a list of judges from a csv file that follows the format email, first name, last name, so I can input all judges information. | Dean-Anna | In-Progress | 6 |
| 6 | As a developer, I want to import a list of judges from a csv file that follows the format email, first name, last name, so I can input all judges information. | Samira | In-Progress | 6 |
|  |  |  |  | Total Estimated Velocity : 32 |

**FOR NOTE PURPOSES**

Story Details:

Story ID:

Title:

Description:

Acceptance Criteria:

Functional:

Non-Functional: