MOBILE JUDGE - SPRINT PLANNING

Sprint # 4

Sprint Dates: 10/21-11/3

Sprint Goal:

Refractor Database Details

| Pre-Planning |  |  |
| --- | --- | --- |
|  | Dean-Anna | Samira |
| What would you like to get accomplished? | Synchronizing with the other two teams Inputting data in the database Successfully creating an input button for csv upload | 1-For this sprint I want to be more focused on developing the front end part of our project. 2-As well as to have and maintain an appropriate synchronization with the data we are storing |
| How long do you think your goals will take? | The entire sprint length will need to be used to accomplish these goals | Both goals are very general so we may take the entire sprint and extend from there to keep developing the front end of the project |
| Which goals are highest priority? | CSV upload is of high priority since the PO requires it | As of right now, both of them are very important to have (and maintain) |
| Any comments or concerns for the Product Owner? | None at the moment | None at the moment |

| Stories Pulled Into Sprint |  |  |  |  |
| --- | --- | --- | --- | --- |
| Story ID | Story Title | Assigned To | Status | Effort (Hours) |
| 1 | As a developer, I want to ensure that all pages in the latest version are accessible in our version (i.e. “Home”, “Event Map”, “Email”, “Grades”, “Stats”, etc.) so we ensure complete functionality | Dean-Anna/ Samira | In-Progress | 5 |
| 2 | As an administrative user, I want to assign applicable questions for the given courses that are being judged on criteria that corresponds with their course | Dean-Anna/ Samira | In-Progress | 6 |
| 3 | As a developer, I want to insert data into the database, so we can test any of the functionalities added | Dean-Anna/ Samira | In-Progress | 4 |
| 4 | As a developer, I want to import a list of judges from a csv file that follows the format email, first name, last name, so I can input all judges information. | Dean-Anna/ Samira | In-Progress | 5 |
|  |  |  |  | Total Estimated Velocity : 20 |

**FOR NOTE PURPOSES**

Story Details:

Story ID:

Title:

Description:

Acceptance Criteria:

Functional:

Non-Functional: