MOBILE JUDGE - SPRINT PLANNING

Sprint # 5

Sprint Dates:  11/4 - 11/17

Sprint Goal:

Finish Refactoring Admin View

| Pre-Planning |  |  |
| --- | --- | --- |
|  | Dean-Anna | Samira |
| What would you like to get accomplished? | Giving importance to judges questions and randomly assigning students to the judges | -Assign students to judges -Give importance to judges questions |
| How long do you think your goals will take? | The entirety of the sprint | The entire sprint time |
| Which goals are highest priority? | Both goals are of high priority since both are expected to be implemented | All have goals priority because these are part of the main features to implement |
| Any comments or concerns for the Product Owner? | None at the moment | None at the moment |

| Stories Pulled Into Sprint |  |  |  |  |
| --- | --- | --- | --- | --- |
| Story ID | Story Title | Assigned To | Status | Effort (Hours) |
| 1 | As an administrative user, I want to randomly assign students to a judge’s workload (as long as there are no conflicts of interest), so I can judge students’ projects. | Dean-Anna/Samira | In-Progress | 4 |
| 2 | As an administrative user, I want to be able to invite judges to the showcase so I can have judges in attendance. | Dean-Anna/Samira | In-Progress | 6 |
| 3 | As an administrative user, I want to be able to track the status of judges’ invitations (accepted, rejected, pending), so I know who will and will not be in attendance. | Dean-Anna/Samira | In-Progress | 6 |
|  |  |  |  | Total Estimated Velocity : 16 |

**FOR NOTE PURPOSES**

Story Details:

Story ID:

Title:

Description:

Acceptance Criteria:

Functional:

Non-Functional: