MOBILE JUDGE - SPRINT PLANNING

Sprint # 6

Meeting Date:  11/18 - 12/02

Sprint Goal:

Complete the Judge view of Mobile Judge Application

| Pre-Planning |  |  |
| --- | --- | --- |
|  | Dean-Anna | Samira |
| What would you like to get accomplished? | The admin view of the application is basically done. To finish this project we will complete the Judge view which includes displaying a select amount of students for each judge and allowing the signed-in judge to input a value for each question | I want to focus this sprint of the judge’s view of the application and get finished the database work synchronized with SPWA and VIP team |
| How long do you think your goals will take? | The entirety of the sprint (2 weeks) | The entirety of the sprint (2 weeks) |
| Which goals are highest priority? | The most important aspect of this sprint is providing the signed-in judge a form that includes students to grade and an area to input a numerical grade | All these goals have high priority -Assign students (selected number of students) to judges. -Provide judges (signed in judges) the ability of scoring by questions to their assigned students. -Manage database work synchronized with other teams |
| Any comments or concerns for the Product Owner? | None at the moment | None at the moment |

| Stories Pulled Into Sprint |  |  |  |  |
| --- | --- | --- | --- | --- |
| Story ID | Story Title | Assigned To | Status | Effort (Hours) |
| 1 | As a developer, I want to have an invitation of judges’ template, so the content of emails will be the same, regardless of the recipient. | Dean-Anna/Samira | In-Progress | 3 |
| 2 | As a developer, I want to create a form that includes the judges’ assigned students, their project and location, and a button for each student record that’ll create a popup window for grading, so judges can focus on their grading task. | Dean-Anna/Samira | In-Progress | 5 |
| 3 | As a developer, I want to create a popup window grading form that includes fields for questions, score input, and feedback, so judges can efficiently submit scores. | Dean-Anna/Samira | In-Progress | 5 |
| 4 | As an administrator, I want to view all grades on the “Grades” page, so I can keep a record of all judges’ scores. | Dean-Anna/Samira | In-Progress | 4 |
|  |  |  |  | Total Est. Velocity: 17 |

**FOR NOTE PURPOSES**

Story Details:

Story ID:

Title:

Description:

Acceptance Criteria:

Functional:

Non-Functional: