Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Miami-Dade County One-Stop Film Permitting System

Front-End Module

Team Members:

Melanie Meza

Kent Miguel

Product Owner(s):

Elio Perez

William Riera

Mentor(s):

William Riera

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial

portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS" WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

The Miami Dade County Office of Film and Entertainment (OFE) offers a range of services to filmmakers looking to shoot within our beautiful county. The One Stop Film Permitting System allows the creation and maintenance of permits needed for filming within Miami Dade County and the City of Miami Beach.  This front end web application walks step by step through the process of creating a film permit in a modern, functional, and simple manner so that any film making in our beautiful County is possible. In addition, it follows Miami-Dade County standards for accessibility and responsiveness. This document presents the necessary information to gain a good understanding of this One-Stop Film Permitting System, including user stories, project plan, system design, validation, UML diagrams, manuals, and other related reports.

Table of Contents

INTRODUCTION….......................................................................................................................5       CURRENT SYSTEM.....................................................................................................................5

PURPOSE OF NEW SYSTEM......................................................................................................6

USER STORIES

IMPLEMENTED USER STORIES ................................................................................................8

PENDING USER STORIES .......................................................................................................17

PROJECT PLAN

HARDWARE AND SOFTWARE RESOURCES .........................................................................18

SPRINT PLANNING ...................................................................................................................20

Sprint 1 ...........................................................................................................................20

Sprint 2 ...........................................................................................................................21

Sprint 3 ...........................................................................................................................22

Sprint 4 ...........................................................................................................................23

Sprint 5 ...........................................................................................................................24

Sprint 6 ...........................................................................................................................25 Sprint 7 ...........................................................................................................................26

SYSTEM DESIGN

ARCHITECTURAL PATTERNS ..................................................................................................27

DESIGN PATTERNS ..................................................................................................................28

SYSTEM VALIDATION

UNIT TEST .................................................................................................................................29

GLOSSARY ................................................................................................................................32

APPENDIX

APPENDIX A - UML DIAGRAMS ...............................................................................................33

APPENDIX B - SPRINT REVIEW REPORTS ............................................................................45

APPENDIX C - USER INTERFACE…………..............................................................................51

APPENDIX D - USER MANUALS, INSTALLATION/MAINTENANCE DOCUMENTS................ 54

USER MANUAL...............................................................................................................54

INSTALLATION/MAINTENANCE MANUAL.....................................................................56

SHORTCOMINGS/WISHLIST..........................................................................................57

REFERENCES............................................................................................................................58

INTRODUCTION

This web application provides the Miami Dade County and the City of Miami Beach with a way to monitor and control film production in this area. The film application process provides a scheduling system in order to plan the film production process based on available days depending on location. This is important because it ensures the community will not be negatively affected by this process through prior planning and conversation. In addition, it provides the film production with the best experience after prior organization and accommodations have been made based on their specific demands, needs, and wants as described in their film permit application.

The main goal of this system is to provide an intuitive interface so the film application process and therefore the film production process are as seamless and simple as possible.

This project is limited to the analysis, design, and development of the front-end (web page) portion of the system. Overall, this project will make an immediate impact within Miami-Dade County and help to facilitate film production in this County.

Current System

The Miami-Dade County Office of Film and Entertainment provides a One Stop Film Permitting System that allows filming within the Miami Dade County through the creation of film permits. It is important for this experience to be intuitive and easy to navigate in order for film permits to be successfully filled and submitted. Therefore, Miami-Dade County contacted FIU to modernize and improve the web application that would offer a functional and simple solution.

The goal of the project is to create an interactive web application that was accessible and responsive to users while also following Miami-Dade County’s standards.

Purpose of New System

As discussed above, Miami-Dade County needs an improved interface that provides intuitive navigation through the film application process, as such a web application was built to allow users to apply for a film production permit in Miami Dade County and the City of Miami Beach to create a smooth experience. Therefore, the implemented project contains the following features:

- Summary Box: The Miami-Dade County Office of Film and Entertainment aims to provide the best experience while filming. As a result, a considerable amount of information is needed in the film application process. This could become overwhelming to keep track of and for this reason we implemented a summary box, with the main information from each step showcased at all times as you walk through the film application process.

- Stepper: The film application process encompasses multiple steps, each step asking for information regarding a specific topic in the film process, for a successful submittal. For this purpose, a stepper was implemented so that the user is aware at all times of what step in the process they are. This will provide a visual solution as to how much is missing, how much is complete, and what step you stand on in the process until the film application can be submitted.

- Responsive website: The website has to be capable of being displayed in small and large screens (e.g. smartphones, tables, desktops). Consequently, a Material-UI Responsive layout was used in the design of this fully adaptable web application.

- Compartmentalized steps:  In order to maintain the format simple and clear, each step was created as a component. This provides a much easier to read and test code, an ideal practice when building systems.

- Accessibility: Miami-Dade County’s websites need to be accessible to all kinds of users, including ones with visual impairments or other disabilities. Therefore, the website was developed with a screen-reader for it to be compliant to accessibility standards and fully navigable by all.

- Miami-Dade County design: Because the system is a product of Miami-Dade County, the website needs to be compliant to the look-and-feel of Miami-Dade County products. Therefore, utilization of the same CSS framework and styling guides were used in order to portray the Miami-Dade County style.

- Backward/Forward capability: When filling out the film application, the user may need to go backwards or forwards in each step of the process. Therefore, this functionality is available in case they need to go back a step to modify an input or forward to continue the process.

- Expand and collapse capability: An important consideration was to create a simple, minimalistic web application. With this in mind, the ability to expand and collapse certain aspects of the film application needed to be present. To select dates and display details about each step in the final summary of the submitted film application, the user is allowed to expand/collapse these options to show only the fundamental information or all the available information if needed, making the design simple yet intuitive.

- Edit/Delete after submittal: When the film application is submitted, the ability to modify information needs to be available. Because of system or user errors, the system allows an edit and delete option when displaying the summary of information after submittal occurs, so that the information can be as accurate as possible, in order to provide the best experience and accomodations when producing the film.

- Well structured shell: Because the system created needs to be integrated into its particular section in the Miami-Dade Office of Film and Entertainment website, a well structured shell is needed as to make this integration possible and efficient. Accordingly, the system was created with the different areas of the page well identified and separate from each other.

- Search by/Add: To make the film application as comfortable as possible, the ability to search or add the information provided in steps is needed. By creating a Search and Add button in the first part of each step, the user saves time and has a clear understanding of what their situation in each step is.

- Multiple-page design: The system displays to all users the film application in a series of steps, each consisting of a component, in a multi-page design for a modern and distinct user experience.

USER STORIES

The following section provides the detailed user stories that were implemented in this iteration of the Miami-Dade County One-Stop Film Permitting System. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

Implemented User Stories

[MOSFP-1] Research Technologies Assigned

- Description:

  - As a developer I want to research the technologies assigned to us so that I can have the ability to deliver the required web application.

- Acceptance Criteria:

  - Master the basic functionality of the technologies.

[MOSFP-2] Define Color Scheme

- Description: As a user, I would like to see consistent color scheme with Miami-Dade County colors, so that I can recognize the site as being official.

- Acceptance Criteria:

  - The color scheme comforts to MDC's Communication Department's Standards.

[MOSFP-3] Create Design Prototype Components

- Description:

  - As a developer I want to create all of the components for each step in the new design prototype web application with the proposed changes so that the product owner can give feedback before finalizing our design.

- Acceptance Criteria:

  - Have each component for each step using the previously defined flow and design available.

[MOSFP-4] Create Design Prototype Input Fields

- Description:

  - As a developer I want to create the input fields in the new design prototype web application with the proposed changes so that the product owner can give feedback before finalizing our design.

- Acceptance Criteria:

  - Have appropriate input field for each step using the previously defined design available.

[MOSFP-5] Create Design Prototype Stepper

- Description:

  - As a developer I want to create a stepper component in the new web application with the proposed changes so that the product owner can give feedback before finalizing our design.

- Acceptance Criteria:

  - Have a stepper component that moves through each step in the film permit process application.

[MOSFP-6] Step 1 Component

- Description:

  - As a developer, I want the information of Step 1 (Production Company Information) to be displayed in a card, organized and separate from each text field, so that users can easily distinguish what data belongs to who.

- Acceptance Criteria:

  - The container shows all of the fields indicated by the project owner, respectively:

    - Production Company Name

  - The container is in one independent component and can be reused.

[MOSFP-7] Step 2 Component

- Description:

  - As a developer, I want the information of Step 2 (Production Company  ContactInformation) to be displayed in a card, organized and separate from each text field, so that users can easily distinguish what data belongs to who.

- Acceptance Criteria:

  - The container shows all of the fields indicated by the project owner, respectively:

    - Production Company Contact First Name

    - Production Company Contact Last Name

    - Production Company Contact Address

    - Production Company Contact City

    - Production Company Contact State

    - Production Company Contact Zip

    - Production Company Contact Country

    - Production Company Contact Phone

    - Production Company Contact Fax

    - Production Company Contact Pager

    - Production Company Contact Email

    - Production Company Contact Title

    - Production Company Contact Other Title

    - Production CompanyProduction Contact

  - The container is in one independent component and can be reused.

[MOSFP-8] Step 3 Component

- Description:

  - As a developer, I want the information of Step 3 (Production Contact Information) to be displayed in a card, organized and separate from each text field, so that users can easily distinguish what data belongs to who.

- Acceptance Criteria:

  - The container shows all of the fields indicated by the project owner, respectively:

    - Production Contact First Name

    - Production Contact Last Name

    - Production Contact Address

    - Production Contact City

    - Production Contact State

    - Production Contact Zip

    - Production Contact Country

    - Production Contact Phone

    - Production Contact Fax

    - Production Contact Pager

    - Production Contact Email

    - Production Contact Title

    - Production Contact Other Title

    - Production Contact

  - The container is in one independent component and can be reused.

[MOSFP-9] Step 4 Component

- Description:

  - As a developer, I want the information of Step 4 (Production Information) to be displayed in a card, organized and separate from each text field, so that users can easily distinguish what data belongs to who.

- Acceptance Criteria:

  - The container shows all of the fields indicated by the project owner, respectively:

    - Production Title

    - Production Type

    - Extras

    - Cast

    - Crew

    - Dollars Spent Locally

    - Production Start Date

    - Application Fee

    - Hotel Name

    - Hotel Location

    - Number of Room Nights

    - Production Language

    - Country of Origin

  - The container is in one independent component and can be reused.

[MOSFP-10] Step 5 Component

- Description:

  - As a developer, I want the information of Step 1 (Location Information) to be displayed in a card, organized and separate from each text field, so that users can easily distinguish what data belongs to who.

- Acceptance Criteria:

  - The container shows all of the fields indicated by the project owner, respectively:

    - Location Name

    - Location Type

    - Address

    - State

    - Zip Code

    - Location Phone Number

    - Location Start Date

    - Location End Date

    - Location Start Time

    - Location End Time

    - Permit Fee

    - Description of scene

  - The container is in one independent component and can be reused.

[MOSFP-11] Step 6 Component

- Description:

  - As a developer, I want the information of Step 6 (Application Submission) to be displayed in a card, organized and separate from each text field, so that users can easily distinguish what data belongs to who.

- Acceptance Criteria:

  - The container shows all of the fields indicated by the project owner, respectively:

    - Description

  - The container is in one independent component and can be reused.

[MOSFP-12] Display Film Application Component

- Description:

  - As a developer, I want the information of Display Film Application to be displayed in a card, organized and separate from each text field, so that users can easily distinguish what data belongs to who.

- Acceptance Criteria:

  - The container shows all of the fields indicated by the project owner, respectively:

    - Summary of each Step

  - The container is in one independent component and can be reused.

[MOSFP-13] Backward/Forward Capability

- Description:

  - As a user, I would like the option to go back and forward a step or section in each step so that I can have the ability to modify any previous inputted fields or move forward in the film application process.

- Acceptance Criteria:

  - Ability to go back/forward a step or in a section of a step

  - Button available to change the current page

[MOSFP-14] Create Web Application Stepper

- Description:

  - As a developer I want to create the stepper component for the progression of steps in the finalized web application so that the web application is modern, simple, functional, and aesthetic.

- Acceptance Criteria:

  - Have the stepper component be aesthetic simple, functional, and modern.

[MOSFP-15] Save Information

- Description:

  - As a developer I want to move the information from the first component to the last component in the film permit process so that the information is saved accurately into the database.

- Acceptance Criteria:

  - The fields in the information in the last component successfully fetch and show data inputted throughout the steps.

  - No issues related to data (e.g. data loss, data vulnerability, etc.)

[MOSFP-16] Submit Film Permit Application

- Description:

  - As a user, I want to submit my permit application so that I am able to film in the Miami Dade County.

- Acceptance Criteria:

  - Submit button/section is implemented

  - Information is sent to the proper Miami Dade County administration

[MOSFP-17] Create Web Application Stepper on Top

- Description:

  - As a user, I want to have a stepper bar on the top of the website so that I can quickly see my progression of steps in the film application process depending on where I am in the process and how many steps I am missing in the process.

- Acceptance Criteria:

  - Stepper bar is on the top.

  - Stepper bar moves left or right depending on what step user is in

  - Stepper bar contrasts between completed and pending steps.

[MOSFP-18] Responsive Web Application

- Description:

  - As a user, I would want the website to be responsive so that I can navigate the site easily and at my convenience from any computer, mobile, or tablet device without suffering bad rendering.

- Acceptance Criteria:

  - Website renders in mobile

  - Website renders in tablet

  - Website renders in desktop

[MOSFP-19] Mock Footer

- Description:

  - As a developer, I want to mock the Footer from Miami Dade County's website as we do not have the actual code for the Footer so that the look-and-feel of the website is improved.

- Acceptance Criteria:

  - The footer should show at the bottom of the page

  - The footer should be an image, exactly the same as the one from MDC's website

  - The image should be adjusting to cover 100% of the width of the website

[MOSFP-20] Mock Header

- Description:

  - As a developer, I want to mock the Header from Miami Dade County's website as we do not have the actual code for the Header so that the look-and-feel of the website is improved.

- Acceptance Criteria:

  - The header should show at the bottom of the page

  - The header should be an image, exactly the same as the one from MDC's website

  - The image should be adjusting to cover 100% of the width of the website

[MOSFP-21] System Shell

- Description:

  - As a developer, I want to create a shell for our system with each are well identified and separate from each other so that integration of our design and the offical is available.

- Acceptance Criteria:

  - The header should show at the bottom of the page

  - The header should be an image, exactly the same as the one from MDC's website

  - The image should be adjusting to cover 100% of the width of the website

[MOSFP-22] Responsive Card

- Description:

  - As a developer, I want to make the card component responsive so that the film application process can be done with any device.

- Acceptance Criteria:

  - The information card can be rendered in any size medium without any issues.

[MOSFP-23] Collapse Date Input

- Description:

  - As a user, I'd like to see a date input box in my screen at once and still see the most relevant information about the date, so that I don't have to scroll as much.

- Acceptance Criteria:

  - A click outside the are allows the date box to collapse

  - The collapsed date box takes less vertical space than the extended card

  - The collapsed date box has enough relevant information.

[MOSFP-24] Collapse Time Input

- Description:

  - As a user, I'd like to see a time input box in my screen at once and still see the most relevant information about the time, so that I don't have to scroll as much.

- Acceptance Criteria:

  - A click outside the are allows the timebox to collapse

  - The collapsed time box takes less vertical space than the extended card

  - The collapsed time box has enough relevant information.

[MOSFP-25] Expand Date Input

- Description:

  - As a user, I'd like to see a date input box in my screen at once and then being able to expand the ones so I that I can have a better visual understanding of my choices.

- Acceptance Criteria:

  - A button allows the user to expand the card.

  - The expanded card has a date box input a more visually pleasing options.

[MOSFP-26] Expand Time Input

- Description:

  - As a user, I'd like to see a time input box in my screen at once and then being able to expand the ones so I that I can have a better visual understanding of my choices.

- Acceptance Criteria:

  - A button allows the user to expand the card.

  - The expanded card has a date box input a more visually pleasing options.

[MOSFP-27] Summary Box

- Description:

  - As a user I want to be able to have a summary box that shows the most important input field in each step of the film application process so the input is clear and an error can quickly be spotted.

- Acceptance Criteria:

  - The user is able to see their key input field after each step of the process is completed while going through the film application process.

[MOSFP-28] Collapse Summary of Submitted Application

- Description:

  - As a user, I'd like to see a summary of my submitted application in my screen at once and still see the most relevant information, so that I don't have to scroll as much.

- Acceptance Criteria:

  - A click outside the are allows the summary of my submitted application to collapse

  - The collapsed card takes less vertical space than the extended card

  - The collapsed card has enough relevant information.

[MOSFP-29] Expand Summary of Submitted Application

- Description:

  - As a user, I'd like to see a summary of my submitted application in my screen at once and then being able to expand the ones so I that I can have a better visual understanding of my choices.

- Acceptance Criteria:

  - A button allows the user to expand the card.

  - The expanded card has more information about the submitted application

[MOSFP-30] [ACCESSIBILITY] READER: NVDA

- Description:

  - As a User with accessibility, I would like to traverse the site with NVDAs screen reader so that I can navigate through it.

- Acceptance Criteria:

  - The user is able to traverse the whole website using Mac Voiceover

  - The user traverses the step cards

  - The user is able to traverse using the buttons

[MOSFP-31] [ACCESSIBILITY] READER: Voiceover

- Description:

  - As a User with accessibility, I would like to traverse the site with Mac's Voiceover so that I can navigate through it

- Acceptance Criteria:

  - The user is able to traverse the whole website using Mac Voiceover

  - The user traverses the step cards

  - The user is able to traverse using the buttons

[MOSFP-32] Animations

- Description:

  - As a developer, I want to have animations every time the step in the film application process changes so that change is clear in a fun and simple manner.

- Acceptance Criteria:

  - Animations pop up whenever the step changes

  - Animations fade away whenever the new step loads in

[MOSFP-33] Finalize Design Layout for Components and Buttons

- Description:

  - As a developer I want to finalize the design layout for each component and buttons  so that the web application is simple and aesthetically pleasing.

- Acceptance Criteria:

  - Buttons and components are simple and aesthetically pleasing

  - Buttons and components have final design

[MOSFP-34] Finalize Design for Input Fields/Component

- Description:

  - As a developer I want to finalize the design for the layout of each input field in each respective component so that the web application is simple and aesthetically pleasing.

- Acceptance Criteria:

  - Input fields are simple and aesthetically pleasing

  - Input fields have final design

[MOSFP-35] Update Fields once Submitted

- Description:

  - As a user I want the ability to update the information entered once the application summary is displayed so that the information is accurate when submitting the application.

- Acceptance Criteria:

  - Update button in Display component available

  - Update button redirects you to Step that needs updating

Pending User Stories

N/A

PROJECT PLAN

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

Hardware Resources

The following is a list of all hardware and software resources that were used in this project:

Development:

- 1 x 13-inch MacBook Pro: 2.3GHz dual-core Intel Core I5, 8GB RAM, 128GB

- 1 x 13-inch Dell XPS 9370: 8th Gen Intel Quad Core i7-8550U 1.80 GHz 15GB RAM 500GB

Client:

- Any device with a web browser and an internet connection, such as Mozilla Firefox, Internet Explorer, Safari, Google  Chrome, or Microsoft Edge.

Software Resources

Development:

- Visual Studio Code: integrated development environment

- React: is a JavaScript library for building user interfaces.

- NPM: a package manager for the JavaScript programming language

- Git: version control system software

- Microsoft Teams: project management and communication

- Google Drive: documentation software

Sprint Planning

Sprint 1

Attendees: Melanie Meza, Kent Miguel

Start time: 07:00 PM

End time: 7:43 PM

Velocity: After discussion, the velocity of the team were estimated to be <40h>.

Goal: Our goal on Sprint 1 is to create a design prototype of the web application to get feedback and direction from the product owner in regards to what ideas he wants to incorporate in the final web application solution. In addition, we want to research research the technologies and tools that were provided to in order to be prepared to deliver the final solution. It will be a successful sprint if we complete the design prototype of the web application.

User stories:  The team members indicated their willingness to work on the following user stories:

Melanie Meza:

- MOSFP-1

- MOSFP-2

- MOSFP-3

- MOSFP-4

- MOSFP-5

Kent Miguel:

- MOSFP-1

- MOSFP-2

- MOSFP-3

- MOSFP-4

- MOSFP-5

Sprint 2

Attendees: Melanie Meza, Kent Miguel

Start time: 06:00 PM

End time: 6:31 PM

Velocity: After discussion, the velocity of the team were estimated to be <42h>.

Goal: Our goal on Sprint 2 is to create the skeleton for the site and start giving shape to the final web application solution. It will be successful sprint if we complete all the components with input fields for each step in the film application process.

User stories:  The team members indicated their willingness to work on the following user stories:

Melanie Meza:

- MOSFP-9

- MOSFP-10

- MOSFP-11

- MOSFP-12

Kent Miguel:

- MOSFP-6

- MOSFP-7

- MOSFP-8

- MOSFP-13

Sprint 3

Attendees: Melanie Meza, Kent Miguel

Start time: 06:30 PM

End time: 7:12 PM

Velocity: After discussion, the velocity of the team were estimated to be <40h>.

Goal: Our goal on Sprint 3 is to create a master shell design for our system with the different areas of the page well identified and separate from each other and create a stepper feature to track the user’s process in regards to the number of steps completed, left, and current step at. It will be successful sprint if we complete the master shell design and the stepper functionality.

User stories:  The team members indicated their willingness to work on the following user stories:

Melanie Meza:

- MOSFP-15

- MOSFP-18

- MOSFP-14

Kent Miguel:

- MOSFP-19

- MOSFP-20

- MOSFP-21

- MOSFP-22

Sprint 4

Attendees: Melanie Meza, Kent Miguel

Start time: 03:15 PM

End time: 4:03 PM

Velocity: After discussion, the velocity of the team were estimated to be <42h>.

Goal: Our goal on Sprint 4 is to pass data from each step forward until the submit part of the film application process. It will be a successful sprint if we complete the data transfer through the film application process.

User stories:  The team members indicated their willingness to work on the following user stories:

Melanie Meza:

- MOSFP-16

- MOSFP-17

Kent Miguel:

- MOSFP-16

- MOSFP-17

Sprint 5

Attendees: Melanie Meza, Kent Miguel

Start time: 08:14 PM

End time: 8:53 PM

Velocity: After discussion, the velocity of the team were estimated to be <42h>.

Goal: Our goal on Sprint 5 is to implement a better design for the components and buttons. In addition, we want to create a summary box to keep track of all key inputs and make the website responsive and certain features to be expandable, like the calendar date and time. Animations would be a great feature to incorporate in between application process steps. It will be successful sprint if we make the web application more interactive and aesthetically pleasing as a whole.

User stories:  The team members indicated their willingness to work on the following user stories:

Melanie Meza:

- MOSFP-22

- MOSFP-28

- MOSFP-32

Kent Miguel:

- MOSFP-24

- MOSFP-26

- MOSFP-23

- MOSFP-25

Sprint 6

Attendees: Melanie Meza, Kent Miguel

Start time: 07:00 PM

End time: 7:30 PM

Velocity: After discussion, the velocity of the team were estimated to be <40h>.

Goal: Our goal on Sprint 6 is to finalize the design in order for the web application to be simple and aesthetic. Also, we want to expand and collapse the summary of the submitted application.

It will be a successful sprint if we end up with a finished intuitive and modern web application solution.

User stories:  The team members indicated their willingness to work on the following user

stories:

Melanie Meza:

- MOSFP-30

- MOSFP-28

- MOSFP-29

- MOSFP-31

- MOSFP-34

- MOSFP-33

- MOSFP-35

Kent Miguel:

- MOSFP-30

- MOSFP-28

- MOSFP-29

- MOSFP-31

- MOSFP-34

- MOSFP-33

- MOSFP-35

Sprint 7

Attendees: Melanie Meza, Kent Miguel

Start time: 08:00 PM

End time: 8:56 PM

Velocity: After discussion, the velocity of the team were estimated to be <41h>.

Goal: Our goal for Sprint 7 is to finish all the documentation, the final deliverables, and wrap up any minor details. In addition, our goal is to perform a successful Senior Project Showcase.

User stories:  The team members indicated their willingness to work on the following user stories:

- For this sprint, the team members will finish working on the final document, the Power Point presentation, the videos. In addition, the team members will prepare for the Senior Project Showcase.

SYSTEM DESIGN

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

Architectural Patterns

The One Stop Film Permitting Web application follows the Flux Architecture.

The application uses the Flux architectural pattern which splits the application into 4 parts: Stores, Dispatcher, Views, and Actions.

In Store, the states are managed. Store is a behavior object that manages state through methods. A store listens for actions and decides which of them to act on, for which we used a switch statement. Once store ahs made state changes, it emits a change in event.

The Dispatcher is a single object that broadcasts actions/events to all registered stores. Every event has to be registered by stores first.

The user interface component is View. Views render the user interface and handles the user interactions. It listens for store changes and re-render every time it does.

An action is a plain object that contains all the information needed to do that action.

This architecture has a unidirectional data flow since store, views, and actions can not change the state in other stores directly. An action has to be first sent to the dispatcher.

Design Patterns

The project follows the Flux architecture which allows communication between components (child and parent components) while still maintaining each component decoupled.

React facilitates maintenance and creation of components through its structure and loosely-coupled system design. It also has interoperability with existing systems within the Miami-Dade ecosystem.  React also is backed up by documentation and is user friendly.

SYSTEM VALIDATION

Test case ID: MOSFP-6-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-7-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-8-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-9-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-10-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-11-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-12-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-14-T01

- Description/Summary of Test:

  - Validate that the stepper works correctly while navigating through steps.

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results:

The stepper goes up or down a step depending on step number currently at.

- Actual Result: All the stepper functionality works

- Status (Fail/Pass): Pass

Test case ID: MOSFP-19-T01

- Description/Summary of Test:

  - Validate that the footer is in the correct position throughout application

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results:  The footer stays at the top of the web application at all times.

- Actual Result: The footer is displayed correctly throughout application

- Status (Fail/Pass): Pass

Test case ID: MOSFP-20-T01

- Description/Summary of Test:

  - Validate that the header is in the correct position throughout application

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results:  The header stays at the top of the web application at all times.

- Actual Result:  The header is displayed correctly throughout application

- Status (Fail/Pass): Pass

Test case ID: MOSFP-28-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MAC-28-T01

- Description/Summary of Test:

  - Validate that all the fields in the card are there and are correct

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: All the fields in the card component are there and are valid

- Actual Result: All the fields are correct

- Status (Fail/Pass): Pass

Test case ID: MOSFP-26-T01

- Description/Summary of Test:

  - Validate that the  time input expands one it is clicked.

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal

- Expected Results: The time input expands as it is clicked on.

- Actual Result: Time input expands correctly when it is clicked.

- Status (Fail/Pass): Pass

Test case ID: MOSFP-30-T01

- Description/Summary of Test:

  - Validate that navigation is possible using NVDA

- Pre-condition:

  - The user navigates from the Miami-Dade County Website to the MOSFP Portal using NVDA

- Expected Results: Navigation is possible through NVDA

- Actual Result: Navigation is possible accurately with NVDA.

- Status (Fail/Pass): Pass

GLOSSARY

In this chapter we listed the terms that may require some clarifications when reading this document. The glossary contains terms that are mentioned several times around this final document.

MOSFP: an Acronym that stands for Miami-Dade One Stop Film Permitting

MDC: Miami-Dade County

OFE : Miami-Dade County Office of Film and Entertainment

ITD: Information Technology Department

APPENDIX

Appendix A- UML Diagrams

[MOSFP-16] Submit Film Permit Application

[MOSFP-6] Step 1 Component

[MOSFP-10] Step 5 Component

[MOSFP-7] Step 2 Component

[MOSFP-9] Step 4 Component

[MOSFP-27] Summary Box

[MOSFP-12] Display Film Application Component

[MOSFP-35] Update Fields once Submitted

[MOSFP-15] Save Information

[MOSFP-13] Backward/Forward Capability

[MOSFP-14] Create Web Application Stepper

Complete User Case

Complete Sequence Diagram

Complete Class Diagram

Appendix B - Sprint Review Reports

Sprint 1

Meeting Info:

Team: Melanie Meza, Kent Miguel

Project Owners:  Jay Alvarez, Elio Perez

Date: September 13, 2019

Start time: 07:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- MOSFP-22

- MOSFP-28

- MOSFP-32

- MOSFP-24

- MOSFP-26

- MOSFP-23

- MOSFP-25

Sprint 2

Meeting Info:

Team: Melanie Meza, Kent Miguel

Project Owners:  Jay Alvarez, Elio Perez

Date: September 23, 2019

Start time: 07:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- MOSFP-9

- MOSFP-10

- MOSFP-11

- MOSFP-12

- MOSFP-6

- MOSFP-7

- MOSFP-8

- MOSFP-13

Sprint 3

Meeting Info:

Team: Melanie Meza, Kent Miguel

Project Owners:  Jay Alvarez, Elio Perez

Date: October 7, 2019

Start time: 07:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- MOSFP-15

- MOSFP-18

- MOSFP-14

- MOSFP-19

- MOSFP-20

- MOSFP-21

- MOSFP-22

Sprint 4

Meeting Info:

Team: Melanie Meza, Kent Miguel

Project Owners:  Jay Alvarez, Elio Perez

Date: October 21, 2019

Start time: 07:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- MOSFP-16

- MOSFP-17

Sprint 5

Meeting Info:

Team: Melanie Meza, Kent Miguel

Project Owners:  Jay Alvarez, Elio Perez

Date: November 4, 2019

Start time: 07:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- MOSFP-22

- MOSFP-28

- MOSFP-24

- MOSFP-26

- MOSFP-23

- MOSFP-25

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- MOSFP-32

Sprint 6

Meeting Info:

Team: Melanie Meza, Kent Miguel

Project Owners:  Jay Alvarez, Elio Perez

Date: November 18, 2019

Start time: 07:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- MOSFP-30

- MOSFP-28

- MOSFP-29

- MOSFP-31

- MOSFP-34

- MOSFP-33

- MOSFP-35

Appendix C- User Interface

Appendix D - USER MANUALS, INSTALLATION/MAINTENANCE DOCUMENTS

User Manual

With the current version of the application, all users have the same functionality. The user of the application may be a director, producer, or a student seeking to film in Miami-Dade County.

Step 1: Production Company Information

- Search Company Name

- If your Production Company is already registered, enter a company name on the text field and click the ‘SEARCH’ button.

- If you are trying to register a new Production Company, click the ‘ADD’ button.

- Add Production Company Name

- Existing Production Company

  - Click the “CONTINUE” button to be directed to Step 2

  - Skip to Step 2

- Add a new Production Company

  - Fill out the required information

  - Click “SAVE” to move on to Step 2

Step 2: Production Company Contact Person Information

- Search “Contact First Name” and “Contact Last Name”

- If the contact is already registered, enter the contact’s first and last name

- If you are trying to register a new contact, click the “ADD” button

2.   Add Production Company Contact

- Existing Production Company Contact

  - Click the “CONTINUE” button to be directed to Step 3

  - Skip to Step 3

- Add a new Production Company Contact

  - Fill out the required information

  - Click “SAVE” to move on to Step 3

- If Production Contact is the same person as the Production Company Contact, skip to step 4

Step 3.  Production Contact Person Information

- Search “Contact First Name” and “Contact Last Name”

- If the contact is already registered, enter the contact’s first and last name

- If you are trying to register a new contact, click the “ADD” button

2.   Add Production Company Contact

- Existing Production  Contact

  - Click the “CONTINUE” button to be directed to Step 4

  - Skip to Step 3

- Add a new Production Company Contact

  - Fill out the required information

  - Click “SAVE” to move on to Step 3

Step 4: Production Information

- Fill out the required information

  - Click “CONTINUE” when finish

Step 5: Location Request Information

- Search “Location Name”

  - If location exists, add the location

- Add location

  - Fill out the required information

- Add date range for each location

- Add more location

  - Step 5.2

- Add more date

  - Step 5.3

- Click “Continue”

Step 6: Film Permit Application Submittal

- Click “Pay Now” to enter card information

- Review Insurance Status

- Review Application Status

- Click “SUBMIT”

  - Click “HOME” if you don’t want to edit any information

Step 7: Display Summary

- Click the down arrow to expand the panel and view current information pertaining to that step of the form

- Click EDIT or DELETE locations or dates

Installation/Maintenance Manual

This section provides a step-by-step instruction on how to set up development environment and deployment environment.

Development Environment Installation:

- Prerequisites:

  - Git: Git is used to get the repository and for source control. It can be downloaded from https://git-scm.com/downloads

  - Node.js: open-source, cross-platform JavaScript run-time environment. It can be downloaded from https://nodejs.org/en/download/

  - NPM: a package manager for the JavaScript programming language. It comes with Node.js.

  - IDE: For this project, Visual Studio Code was used as an integrated development environment, but any IDE should be fine for development. It can be downloaded from https://visualstudio.microsoft.com/downloads/

- Executes:

  - Check out the git repository for the project. The git repository can be cloned from Github

  - Below is the command for cloning the git repository to a local folder.

  - git clone https://server.com/repo-name.git <local directory to clone into>

  - Once the project is cloned, open it in an IDE and view the file structure.

  - The package.json file contains all the dependencies that will need to be installed. Install all the dependencies via the following command >>npm install

  - All the dependencies will be installed and located in the node_modules folder on the root folder.

  - Once the dependencies are installed, start the application locally via the following command: >>npm start

  - The project will start on localhost:3000

Shortcoming/Wishlists:

Wishlist:

- The front-end module of the project was our main task for the project, we could have made it easier for the next group of students working on the project by also incorporating some back-end aspects into the project.

- Although the display of information is minimalistic and clean, we could have added more information as default that included each step’s key summary information so that the user could have a better understanding of what they inputted.

- The stepper function could be improved by making each step icon into a button in case the user wants to go back to the step by just clicking on the step number instead of going back until you reach your destination.

- The application could have been tested in the miami dade application to see how it would look and work in the finalized version once it was incorporated into the miami dade website.

Shortcomings:

- Throughout the whole project, we did not incorporate back-end at all since our product owner said not to. However, we did try to implement it in the beginning however, since it was too complicated we just worked on the front-end module.

References

- Miami-Dade-County. (2019). Miami-Dade County's Office of Film and Entertainment Website. [online] Available at: http://www.filmiami.org/ [Accessed August 2019].

- Miami-Dade-County. (2019). One Stop Film Permitting  [online] Available at: http://www8.miamidade.gov/filmapp/fpwsubmittal.asp?Operation=add&Process=company&Step=1&Editing=F[Accessed August 2019].

- Miami-Dade-County. (2019). Miami-Dade County's Website. [online] Available at: http://www8.miamidade.gov [Accessed August. 2019].