# Daily Scrum Meeting Minutes

Sprint #1

9/11

2:00pm to 2:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Started familiarizing myself with unity | Started familiarizing myself with unity |
| What is planned to be done until the next scrum meeting? | Continue familiarizing ourselves with unity | Continue familiarizing ourselves with unity |
| What are the hurdles? | I have never worked with Unity before | My experience with unity is very limited |

9/12

2:45pm to 3:00pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Read a lot of guides and tutorials regarding unity | Read a lot of guides and tutorials regarding unity |
| What is planned to be done until the next scrum meeting? | Read more guides, collect necessary knowledge to create shell of project | Read more guides, collect necessary knowledge to create shell of project |
| What are the hurdles? | Experience with unity is limited | Experience with unity is limited |

9/13

12:45pm to 1:00pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Created unity project with platform and box, read more guides | Created unity project with platform and box, read more guides |
| What is planned to be done until the next scrum meeting? | Figure out how to implement source control and CI/CD pipeline | Figure out how to implement source control and CI/CD pipeline |
| What are the hurdles? | - | - |

9/14

12:00pm to 12:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Repository has been properly set up | Repository has been set up and tested |
| What is planned to be done until the next scrum meeting? | Continue reading about how to deploy a CI/CD pipeline to deploy Unity projects | Continue reading about how to deploy a CI/CD pipeline to deploy Unity projects |
| What are the hurdles? | Gitlab does not have Unity project support set up easily | Gitlab does not have Unity project support set up easily |

9/17

2:00pm to 2:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Pipeline was properly set up using Unity cloud builder as opposed to gitlab’s runners | Failed to use my computer as a runner in the GitLab pipeline to overcome unity not being installed on gitlab runners |
| What is planned to be done until the next scrum meeting? | Implement testing functionality within the pipeline on Unity cloud build | Read guides on unity cloud build platform, help implement testing functionality |
| What are the hurdles? | Gitlab’s cloud “runners” do not have unity installed are unable to compile unity projects | Gitlab’s cloud “runners” do not have unity installed are unable to compile unity projects |

9/18

2:00pm to 2:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Testing was implemented and working on the pipeline | Testing was implemented and working on the pipeline |
| What is planned to be done until the next scrum meeting? | Look for avatars / 3d models and guides on how to implement | Look for avatars / 3d models and guides on how to implement |
| What are the hurdles? | Unclear on class policy on downloading art assets, not an artist | Unclear on class policy on downloading art assets, not an artist |

9/19

2:00pm to 2:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Checked out a lot of different avatar and animation options on the unity asset store | Checked out a lot of different avatar and animation options on the unity asset store |
| What is planned to be done until the next scrum meeting? | Begin to decide on initial avatar and animation implementation / learn about animation implementation | Learn about animation implementation |
| What are the hurdles? | We have very specific needs for our avatars in the final product | No avatars with caps/gowns or with easy sitting down animations |

9/20

12:30pm to 12:45pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Learned about adobe fuse and how to implement animations for models made in this program | Learned how to use adobe fuse to create characters and load them with animations such that they can be used in unity |
| What is planned to be done until the next scrum meeting? | Implement animations into game | Create model files with animations to be implemented |
| What are the hurdles? | New software: adobe fuse | New software: adobe fuse |

9/21

1:00pm to 1:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Implemented sitting animation on chair object | Loaded character models into unity with animations |
| What is planned to be done until the next scrum meeting? | Next scrum meeting is planning meeting, must organize submission for first sprint | Next scrum meeting is planning meeting, must organize submission for first sprint |
| What are the hurdles? | No requirements given for sprint submission yet | No requirements given for sprint submission yetd |

Sprint 2

9/25

11:00pm to 11:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Worked on user story 11 implementing user control over the character | Worked on user story 13 learning how to construct rmap object and its interactions with the animations |
| What is planned to be done until the next scrum meeting? | Finish the character control | Make a ramp |
| What are the hurdles? | Walking animation does not match moving speed | Learn the difference in animations walking straight vs uphill |

9/26

2:50pm to 3:05pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | I’m still working on user story 11 implementing user control over the character | I am attempting to implement the ramp for user story 13, have been mostly reading about animation nuances |
| What is planned to be done until the next scrum meeting? | I need to finish this user story today to get started with the next one | Get a ramp in game to start testing animations on, maybe look into assets for user story #16 for the stage and trying to help with #11 |
| What are the hurdles? | Animation still doesn't look smooth at it should. | Controls need to work before going up ramp can be tested |

9/27

7:00pm to 7:15pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | I’m still working on user story 11 implementing user control over the character | I am attempting to implement the ramp for user story 13, have been mostly reading about animation nuances |
| What is planned to be done until the next scrum meeting? | I need to finish this user story today to get started with the next one | Get a ramp in game to start testing animations on, maybe look into assets for user story #16 for the stage and trying to help with #11 |
| What are the hurdles | Animation still doesn't look smooth at it should. | Controls need to work before going up ramp can be tested |

10/01

5:23pm to 5:40pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Finished user story #11 avatar is now controllable | Finished user story #13 avatar is able to move up a ramp |
| What is planned to be done until the next scrum meeting? | User story #15 getting music to play in game | User story #18 getting a video to play in-game |
| What are the hurdles? | Need to learn how to do it before doing it | Need to learn how to do it before doing it |

10/03

3:50pm to 4:05pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Read about different ways to put music in the game, found bug with avatar face | Found bug with avatar face, looked into ways of fixing it , looked into ways of putting video in the game |
| What is planned to be done until the next scrum meeting? | Fix face bug, find preferred way to put music in game | Fix face bug, find way to put video in game |
| What are the hurdles? | Newly discovered bug, missed yesterday’s meeting, not much work done yesterday | Newly discovered bug, missed yesterday’s meeting, not much work done yesterday |

10/05

2:10pm to 2:20pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | I finished putting background music on the project | I have been working on learning about different video presentation formats in unity |
| What is planned to be done until the next scrum meeting? | I am already looking into developing a main menu for our simulation | Be able to play a video within the game mode |
| What are the hurdles? | From what I read so far a main menu has to transition between scenes which is something I haven't done before so I need to learn more about it. | Had some trouble with default video game object and have had to do more research for it to work as expected |

10/06

1:51pm to 2:01pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | I've started implementing a main menu for our ceremony | I have learned sufficiently to implement the video into the game, am learning about map making tools for stage and environment. |
| What is planned to be done until the next scrum meeting? | Finish the implementation of the main menu | Try different methods of putting a video into a game, finish implementation of main menu |
| What are the hurdles? | Need to finish this weekend to meet with sprint 2 deadline | Unity does not have a built in stage designer, trouble with implementing video playback in game |

10/06

1:51pm to 2:01pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | I've started implementing a main menu for our ceremony | I have learned sufficiently to implement the video into the game, am learning about map making tools for stage and environment. |
| What is planned to be done until the next scrum meeting? | Finish the implementation of the main menu | Try different methods of putting a video into a game, finish implementation of main menu |
| What are the hurdles? | Need to finish this weekend to meet with sprint 2 deadline | Unity does not have a built in stage designer, trouble with implementing video playback in game |

Sprint #3

10/09

9:51pm to 10:06pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | I've started looking organizing the scene to have multiple chairs and sections | I have started looking into different models for the plants in the scene |
| What is planned to be done until the next scrum meeting? | Finish organizing the section with chairs and email the PO to add the user story for a better stage | Wait for stage reply, keep working on tree models finding adequate ones |
| What are the hurdles? | A lot of models are for sale and not free | None |

10/12

7:59pm to 8:14pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | We have been working on trying to incorporate 3d model stage for our ceremony | We have worked together on finding and implementing a realistic 3d model for the stage that the ceremony will take place on |
| What is planned to be done until the next scrum meeting? | Merge a 3d model of a stage with the OGC scene | Have the realistic 3d model of the stage within a scene in our unity project |
| What are the hurdles? | None so far everything went pretty smoothly today | adding different format of 3d models to unity since unity is not compatible with all of them |

10/14

10:58pm to 11:13pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | We finish editing a 3d model of the stage and its already set up in the OGC scene | We finished editing a 3d model of the stage and implemented it into the ogc scene |
| What is planned to be done until the next scrum meeting? | Need to adapt the controls we had so far for movement in the ramp/stage to work with the new 3d model of the stage | Implement the functionality of the previous sprint into the new aesthetics of the next sprint |
| What are the hurdles? | finding the stage model was time consuming | None |

10/16

5:19pm to 5:44pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Finished implementation of the controls we had on the stage | Controls now work with the stage, need to make ramp instead of stairs |
| What is planned to be done until the next scrum meeting? | Finish remaining details of the scene | finish remaining details of the scene |
| What are the hurdles? | New computer at home had to set up repo and unity again | Sprint is about to end and still plenty of things to do |

10/18

6:35pm to 6:50pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Still working on scene details - organizing chairs and other 3d models in the scene | Still working on scene details, making stairs of stage into ramp |
| What is planned to be done until the next scrum meeting? | Finish OGC scene | Finish rest of details for main scene |
| What are the hurdles? | midterms for other classes | Time/Midterms |

10/20

10:06pm to 10:21pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | We added extra details to the scene the make the ceremony look more realistic | we added even more details to the scene |
| What is planned to be done until the next scrum meeting? | Start looking into next sprint user stories | Prepare for the next sprint's stories, prepare submission for the end of this sprint and all related documents |
| What are the hurdles? | Time/midterm | Time/Midterms |

Sprint 4

10/26

12:42pm to 12:57pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | We have been working on creating different avatars | I have begun creating new avatars on Adobe Fuse |
| What is planned to be done until the next scrum meeting? | Continue creating avatars | Continue working on avatars |
| What are the hurdles? | none | none |

10/31

10:35pm to 10:50pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Added avatars + animations | We have added some avatars with animations |
| What is planned to be done until the next scrum meeting? | Set up newly created avatars in the OGC scene | set up newly created avatars in OGC scene and implement animations |
| What are the hurdles? | some avatars displays some visual bugs | visual glitches in the scene |

Sprint 5

11/03

10:20pm to 10:35pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Integrating new avatars/animations into OGC scene | Avatars were integrated into the main scene |
| What is planned to be done until the next scrum meeting? | Finish integrating avatars | finish avatars and move on to next story |
| What are the hurdles? | time | time |

11/06

10:40am to 10:51am

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Working on the transition scene | submission of previous sprints materials, meeting with PO, work on transition scene |
| What is planned to be done until the next scrum meeting? | Complete transition scene | complete transition scene and move on to setting up the beginning of the scripted ceremony |
| What are the hurdles? | none | none |

11/08

3:40pm to 3:58pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Finished making transition scene and also added a smaller transition scene between the main menu and OGC | Worked on the transitional scenes between the scripted and non-scripted portions of the ceremony |
| What is planned to be done until the next scrum meeting? | Start working on the president speach video and animation | script the beginning of the president's speech and animation |
| What are the hurdles? | Finding appropriate video | Formatting the video and matching animation to it |

11/09

8:30pm to 8:45pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Look over video of speech but still undecisive. Added sound to menu icons | Added some missing animations to president to begin scripting the speech |
| What is planned to be done until the next scrum meeting? | Work on scripting for ceremony | Finish scripting intro speech portion of ceremony |
| What are the hurdles? | more information is needed in setting up triggers | need to learn about animator, still havent found video of intro speech |

11/11

9:55pm to 10:06pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Worked on moving the president to his correct position once the speech ends | Scripted presidents speech and clapping and walking off podium |
| What is planned to be done until the next scrum meeting? | Working on moving the students in a formation to get ready to walk up stage | Students lining up scripting and walking on stage, then handshake |
| What are the hurdles? | lining up the students | lining up the students such that we can easily add or remove students will be difficult |

11/13

11:00pm to 11:11pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Worked on the student formation/moving up the stage | worked on students getting into a line before getting up the stage |
| What is planned to be done until the next scrum meeting? | Finish this student formation/movement and work on the hand shaking | keep working on getting the students organized in a scalable way |
| What are the hurdles? | lining up the students | lining up the students such that we can easily add or remove students will be difficult |

11/14

11:33pm to 11:46pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Worked on the student formation walking up the stage/hand shaking | Worked on the student formation walking up the stage/hand shaking |
| What is planned to be done until the next scrum meeting? | Work on handshake animation | finish student queuing system and try to make handshake look as natural as possible |
| What are the hurdles? | time | time and student queuing |

Sprint #6

11/21

9:39pm to 9:54pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Continue to work on making more student go around the auditorium | Worked on making more than one student graduate |
| What is planned to be done until the next scrum meeting? | Make more students go around the auditorium to graduate | Continue working on having more students graduate |
| What are the hurdles? | Making each student go around takes a lot of time | Making each student go around takes a lot of time |

11/26

10:08pm to 10:23pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | put the students into an array, began coding movement for array of students | worked on moving several students through the graduation session |
| What is planned to be done until the next scrum meeting? | Work on the celebration message at the end of the ceremony | finish implementing movement of several students |
| What are the hurdles? | none | time |

11/27

7:21pm to 7:35pm

| Question | Ricardo Aparicio | Jose Andres Quesada |
| --- | --- | --- |
| What was done since last scrum meeting? | Finished array of students walking | finished coding movement for array of students |
| What is planned to be done until the next scrum meeting? | Work on adding clapping sounds at the appropriate moments | work on congratulations message at end of ceremony |
| What are the hurdles? | none | time |