Florida International University

School of Computing and Information Sciences

Senior Design Project

Final Deliverable

Project Title: Online Graduation Ceremony 1.0

Team Members:

Ricardo Aparicio

Jose Andres Quesada

Product Owner(s):

Mandayam Thirunarayanan

Mentor(s):

Mandayam Thirunarayanan

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Online Graduation Ceremony project, its methods of implementation and details surrounding its features.

Table of Contents

Contents

Introduction	5

Current System	5

Purpose of New System	5

User Stories	7

Implemented User Stories	7

Use Case	7

Use Case	8

Use Case	9

Use Case	10

Use Case	11

Use Case	12

Use Case	13

Use Case	13

Use Case	14

Pending User Stories	15

Project Plan	17

Hardware and Software Resources	18

Sprints Plan	18

Sprint 1	19

Sprint 2	20

Sprint 3	20

Sprint 4	21

Sprint 5	21

Sprint 6	22

Sprint 7	23

System Design	23

Architectural Patterns	23

Deployment Diagram	24

Design Patterns	24

System Validation	25

Glossary	31

Appendix	32

Appendix A - UML Diagrams	32

Appendix B - User Interface Design	37

Appendix C - Sprint Review Reports	38

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	46

References	46

# Introduction

Presented in the following section is an overview of the purpose of the system, along with its scope, development methodology, and definitions of terms specific to the Online Graduation Ceremony system. The development methodology includes UML diagrams and process models describing the system design, as well as documentation of every meeting that took place during development.

## Current System

The current solution that we have developed over the semester:

- Allows a user to take control of a graduating student avatar

- Allows a user to see a personalized graduation ceremony where their avatar graduates

- The ceremony is branded for the specific academic institution

- Allows a user to modify settings in a Main menu

- Is able to be hosted online and launched through a browser so that the user does not need to install a game client to their machine.

## Purpose of New System

- Online students deserve the same rituals of graduation as place-based students, and the same opportunities to hold reunions with their sometimes-worldwide cohort of peers.

- Digital graduations and reunions can provide these options for online students, using avatars and appropriate scenes on virtual reality platforms.

- Besides the increased engagement with the institution and possibly the alumni association, these virtual convocations can save travel costs otherwise required for the widely distributed online participants to attend in person.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Digital Graduation and Reunions project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

#### User Story #1- Set up repository using Git

#### As a developer I want to set up a repo using Git version control so that every developer has access to the project

Acceptance Criteria:
        1.  All developers are able to access a repo using git that contains the code to run and edit the project.

#### User Story #2- Implement CI/CD

#### As a developer I want to implement a pipeline so that we can benefit from CI/CD

Acceptance Criteria:
        1. Whenever a developer pushes any changes to the code, the entire project will be built online on Unity’s cloud servers to verify that no changes can break the existing code.

#### User Story #3- Make avatar sit on a chair

#### As a user, I like to be able to sit on a chair by clicking on it so that my avatar is able to take a seat

Acceptance Criteria:
        1. When a user clicks a chair, an avatar will move over to its position and sit down on it.

#### User Story #4- Create base project: Room and avatar

#### As a developer I want a unity project with an empty room and a character so that I can have a base to work up from

Acceptance Criteria:
        1. There must be 3d game object recognizable as a student avatar

2. This avatar must be standing in what is recognizable as an empty room.

#### User Story #5- Familiarize with Unity

#### As a developer I want to familiarize with Unity so that I can be able to utilize unity comfortably

Acceptance Criteria:
        1. N/a

#### User Story #6- Create an Avatar

#### As a user I want to have a character model to represent myself in the game world

Acceptance Criteria:
        1. As a user I would like to be able to see a 3D gameobject that represents myself in the unity project.

#### User Story #7- Set up basic animations

#### As a developer I want my character model to have a walking, sitting, and standing up animation.

Acceptance Criteria:
        1. The 3d game object to represent a student must contain the necessary skeleton and animation files in order to be able to seem as if it is walking, sitting, and standing idly.

#### User Story #8- Display a video in-game

#### As a developer I want to be able to display a video in-game so that we can later display the school president's speech

Acceptance Criteria:
        1.  I would like to see a video of my choosing played in Game View such that a user would be able to see a video of the university president giving a speech.

#### User Story #9- Setup the main menu

#### As a developer I want to set up a main menu so that the user can start the game

Acceptance Criteria:
        1. When a user opens the game they are directed to a main menu screen and not the main interactive scene which is opened by default.

#### User Story #10- Play background music

#### As a user I want to hear some background music during the ceremony so that the event is more enjoyable

Acceptance Criteria:
        1. An audio file of our choosing can be heard when we enter the OGC scene

#### User Story #11- Avatar controls

#### As a user I want to be able to control the avatar so that I can interact with the environment

Acceptance Criteria:
        1. A user is able to use the arrow keys to move his or her character/avatar around the game scene.

#### User Story #12- Make avatar walk up the ramp

#### As a user I want the avatar to be able to walk up a ramp so that I can pick up my diploma

Acceptance Criteria:
        1. The avatar can move up a sloped incline in a normal looking way

#### User Story #13-Set up a basic stage

#### As a developer I want to set up a basic stage for the ceremony so that a template of the room is already in place

Acceptance Criteria:
        1. A user using the application will be able to recognize the main scene in the game as an auditorium hosting a college graduation.

#### User Story #14 - Add tiles to the auditorium

#### As a user, I would like to see a floor with black tiles to imitate the floor in the FIU commencement ceremony building.

Acceptance Criteria:
        1. The floor of the auditorium is very similar to the floor used in the real life FIU graduation ceremony.

#### User Story #15- Create a podium

#### As a user, I would like to see a podium that looks similar enough to the one used in the FIU commencement ceremony.

Acceptance Criteria:
        1. There is a podium on stage in the auditorium

2. It is suitable for a graduation ceremony, meaning it looks similar enough to the one used at the real-life ceremony.

#### User Story #16-  File auditorium with chairs

#### As a user I would like to see multiple chairs such that some students and guests can sit, apart from the main avatar

Acceptance Criteria:
        1. There are enough chairs in the auditorium for a reasonable but small graduation ceremony

2. Other avatars are able to sit in them

#### User Story #17- Divide auditorium into areas

#### As a user I want to have separate areas for student (graduating) avatars and parent (guest) avatars

Acceptance Criteria:
        1. There are clearly discernible areas that separate parents and student/faculty avatars

#### User Story #18- Set up rails to separate areas

#### As a user i want the ramp I walk up to have rails and rails separating the students and parents

Acceptance Criteria:
        1. I would like there to be visible rails to help the separation of the areas, and also along the ramps

2. These rails are similar to the ones used in the real-life ceremony

#### User Story #20- Institution-branded banners models

#### As a user i would like the stage to have FIU branded banners to emulate the real life ceremony

Acceptance Criteria:
        1. There are banners on and off stage with the FIU logo on it.

#### User Story #21- Plants models

#### As a user I would like to see multiple different models of plants in the correct location to emulate the real life ceremony

Acceptance Criteria:
        1. There are many different types of plants visible in the auditorium in the main scene

#### User Story #22- Realistic Lighting

#### As a user I would the lighting to be similar to the lighting seen in the videos/ pictures of past ceremonies

Acceptance Criteria:
        1. The lighting looks similar to the lighting seen in videos and pictures of past real-life ceremonies.

#### User Story #23- Emergency exit door models

#### As a user I would like the auditorium to have emergency exit doors to sell the immersion of being in the auditorium

Acceptance Criteria:
        1. There are realistic emergency exit signs over the doors in the auditorium

2. These are visible

#### User Story #24- Speakers, Monitors models

#### As a user I would like the auditorium to have models of speakers at the front to sell the immersion of being in the auditorium.

Acceptance Criteria:
        1.There are realistic looking speakers at the front of the auditorium and on the stage.

2. These are visible.

#### User Story #25- Free movement area boundaries

#### As a developer, I want to limit the area where the avatar can move, so that the user does not go pass the auditorium

Acceptance Criteria:
        1. In the main interactive scene the main avatar is unable to move through any walls or go to areas that are not clearly visible by the camera.

#### User Story #26- Faculty Members Models

#### As a user I want to see the avatars of several faculty members standing on the stage to emulate a real life ceremony

Acceptance Criteria:
        1. There are many avatars to represent faculty members standing on stage.

2. The avatars are distinct from each other and from the student avatar.

#### User Story #27- Family Members Models

#### As a user I want to see the avataras of several parents  to emulate a real life ceremony

Acceptance Criteria:
        1. There are many avatars to represent family members in the scene.

2. The avatars are distinct from each other and from the student avatar.

#### User Story #28- Faculty Members Animations

#### As a developer I want to give animate the faculty avatar with a waving, sitting, standing, hand and shaking hand animation  to emulate a real life ceremony

Acceptance Criteria:
        1. All avatar models for the faculty will contain a skeleton

2. All avatar models for faculty will have waving, sitting, standing, and hand shaking animations to control their skeletons within their files.

#### User Story #29- Family Members Animations

#### As a developer I want to animate the parents avatars with a sitting, clapping, standing animation to emulate a real life ceremony

Acceptance Criteria:
        1. All avatar models for the family members will contain a skeleton

2. All avatar models for family members will have waving, sitting, standing, and hand shaking animations to control their skeletons within their files..

#### User Story #30- Main scene timer

#### As a user I would like there to be a timer that when expired i am no longer able to control my character

Acceptance Criteria:
        1. A timer begins as soon as the interactive scene is entered

2. When that timer runs out the scene is exited and the next scene is loaded

#### User Story #31- Automation Research

#### As a developer I want to start looking into how to automate the features we've already implemented so that we may automate the ceremony.

Acceptance Criteria:
        1. N/A, research task

#### User Story #32- Transitional Scene(before ceremony)

#### As a user, when the free control timer runs out I want to see a transitional scene before the scripted ceremony occurs so that I may understand the reason why I am unable to further control my character

Acceptance Criteria:
        1. A transitional scene before the scripted ceremony occurs when the main scene timer runs out.

#### User Story #33- President’s introductory speech

#### As a developer I would like the first thing that I see in the scripted graduation ceremony to be the president’s avatar giving a speech along with the video of the real life president so that users may be introduced to the ceremony

Acceptance Criteria:
        1. Video of president’s introduction is visible and audible as soon as second scene is entered

2. Avatar of president will be miming along to video and visible in center stage.

#### User Story #34- President prepares to shake hands.

#### As a developer I want the president to step back and prepare to shake the hands of the upcoming students when he is done giving his speech so that the users may be immersed in the ceremony

Acceptance Criteria:
        1. When the president is finished giving his introductory speech, he steps back the appropriate amount to shake every student’s hand.

2. After stepping back he is facing the correct direction

#### User Story #35- Automated camera movement

#### As a developer I would like the movement and placement of the camera to be automated along with key parts of the ceremony, focusing on the president when he is speaking and giving a more clear view of the room when the students are walking.

Acceptance Criteria:
        1. The camera is first zoomed into the president’s speech

2. When the speech is over  the camera pans back to show more of the stage and audience.

#### User Story #36- President walks back to podium

#### As a developer I would like the president to walk back up to the podium after all the student avatars have walked and give another short speech conferring the degrees to all the graduates officially.

Acceptance Criteria:
        1. After all graduates have walked past, president walks back to the podium and prepares to give a speech again.

#### User Story #37- All students walk up to stage

#### As a developer I would like all of the student avatar(s) to walk up to the stage in an assigned order so that they make shake the hand of the president’s avatar

Acceptance Criteria:
        1. An array of student avatars is able to walk up to the stage in order.

#### User Story #38- President handshake with all students

#### As a developer I would like all of the student avatar(s) to walk down from the stage and return to their seats after shaking the president’s hand so that the ceremony may proceed

Acceptance Criteria:
        1. An array of student avatars is able to shake hands with the president

2. An array of student avatars is able to walk down off the other side of the stage once they have done step 1.

#### User Story #39- Clapping faculty file path all students

#### As a developer I would like all of the student avatar(s) to walk through a double file of faculty avatars clapping for them in order to simulate the real graduation ceremony more accurately.

Acceptance Criteria:
        1. An array of student avatars is able to walk past a line of faculty avatars clapping through them and then return to their seats/ starting position.

#### User Story #40- Confetti Congratulations

#### As a user I would like to see confetti and a congratulatory message once the ceremony has been completed so that I may know it is over and feel congratulate

Acceptance Criteria:
        1. When the ceremony is over confetti shoots on the stage

2.  When the ceremony is over a message saying “congratulations” pops up on the user’s screen.

#### User Story #41- Clapping Sound

#### As a user I would like to hear clapping sound in between the speeches

Acceptance Criteria:
        1. When the avatars in the crowd are clapping a clapping sound is played for the users.

## Pending User Stories

#### User Story #42- Online Deployment

#### As a developer I would like to deploy the application online so that the user can access the ceremony online.

Note: We made the application run on a browser even though it was not deployed online

Acceptance Criteria

- Able to be accessed through http

- Users are able to see one another using the application if they are in the same instance

# Project Plan

The Project plan provides the requirement and organization for the development of the Digital Graduation and Reunion application. This is constituted by our project roadmap, mapping epics into sprints, and by our sprint schedule, marking required meetings through the entire semester.

## Sprint Schedule

SPP – Sprint pre-planning

SP – Sprint planning

SRW – Sprint Review

SRT – Sprint Retrospective

DSM – Daily Scrum Meetings

Sprint 1:

| Time Frame |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starts:09/10 |  |  |  |  | Ends: 09/21 |  |  |  |  |
| T | W | TH | F | S | T | W | TH | F | S |
| 09/10 | 09/11 | 09/12 | 09/13 | 09/14 | 09/17 | 09/18 | 09/19 | 09/20 | 09/21 |
| SPP | SP | DSM | DSM | DSM | DSM | DSM | DSM | DSM | SRW SRT |

Sprint 2:

| Time Frame |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starts:09/24 |  |  |  |  | Ends:10/05 |  |  |  |  |
| T | W | TH | F | S | T | W | TH | F | S |
| 09/24 | 09/25 | 09/26 | 09/27 | 09/28 | 10/01 | 10/02 | 10/03 | 10/04 | 10/05 |
| SP | DSM | DSM | DSM | DSM | DSM | DSM | DSM | DSM | SRW SRT SPP |

Sprint 3:

| Time Frame |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starts:10/08 |  |  |  |  | Ends:10/19 |  |  |  |  |
| T | W | TH | F | S | T | W | TH | F | S |
| 10/08 | 10/09 | 10/10 | 10/11 | 10/12 | 10/15 | 10/16 | 10/17 | 10/18 | 10/19 |
| SP | DSM | DSM | DSM | DSM | DSM | DSM | DSM | DSM | SRW SRT SPP |

Sprint 4:

| Time Frame |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starts:10/22 |  |  |  |  | Ends:11/02 |  |  |  |  |
| T | W | TH | F | S | T | W | TH | F | S |
| 10/22 | 10/23 | 10/24 | 10/25 | 10/26 | 10/29 | 10/30 | 10/31 | 11/01 | 11/02 |
| SP | DSM | DSM | DSM | DSM | DSM | DSM | DSM | DSM | SRW SRT SPP |

Sprint 5:

| Time Frame |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starts:11/05 |  |  |  |  | Ends:11/16 |  |  |  |  |
| T | W | TH | F | S | T | W | TH | F | S |
| 11/05 | 11/06 | 11/07 | 11/08 | 11/09 | 11/12 | 11/13 | 11/14 | 11/15 | 11/16 |
| SP | DSM | DSM | DSM | DSM | DSM | DSM | DSM | DSM | SRW SRT SPP |

Sprint 6:

| Time Frame |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starts:11/19 |  |  |  |  | Ends:11/30 |  |  |  |  |
| T | W | TH | F | S | T | W | TH | F | S |
| 11/19 | 11/20 | 11/21 | 11/22 | 11/23 | 11/26 | 11/27 | 11/28 | 11/29 | 11/30 |
| SP | DSM | DSM | DSM | DSM | DSM | DSM | DSM | DSM | SRW SRT |

## Hardware and Software Resources

- OS: Windows 8, 10, 64-bit versions only

- CPU: Intel® Core™ i7-9700K Processor

- GPU: Graphics card with DX11 capabilities. NVIDIA RTX 2070 Super.

- Software: Unity, Visual Studio 2019 with C++ Tools,  Adobe Fuse, Mixamo

## Sprint Planning Meeting Minutes

Sprint Planning 1

Sprint #: 1

Date:  9/9/19

Attendee: Ricardo Aparicio, Jose Andres Quesada, Professor Thirunarayanan

Start Time: 3:00pm

End Time: 3:35pm

This was the first meeting with the product owner. We are unclear on the state of the repository of version 1 of this project. From the documents we have received we can assume that the previous project was an offline unity build of an auditorium. Our epics will be very different depending on whether or not we will have access to the repository of this older version. If we have access to it then our epics will primarily focus on bringing this offline experience online to truly make it a functional online graduation ceremony. If we do not have access to this repository then we will have to primarily work on recreating the functionality that was created last semester in the last version of this product. Since we do not have access to the repository yet I detail the epics we have come up with assuming that last year’s project is lost.

- Create initial Environment

  - Create a Unity CI/CD pipeline

  - Create initial character models

  - Create initial basic functionality

    - Menu

    - movement

    - audio and video playback

- Add Environment details

  - Make the game actually seem like a graduation

  - Model the auditorium

  - Put in college-specific branding materials

- Script the automated ceremony

  - Create the process of a “player” graduation

    - Script the movement of the players and their reception of their diploma

  - Polish the graduation experience, put the environment to work

- (If time allows) Online deployment

  - When all is working offline, attempt to publish game and implement multiplayer features

Sprint Planning 2

Sprint #: 2

Date:  9/22/19

Attendee: Ricardo Aparicio, Jose Andres Quesada, Professor Thirunarayanan

Start Time: 3:00pm

End Time: 3:35pm

These are the stories approved by the product owner to be worked on for sprint 2 after our in-person sprint planning meeting.

- As a user I want to be able to control the avatar so that I can interact with the environment

- As a user I want the avatar to be able to walk up a ramp so that I can pick up my diploma

- As a user I want to hear some background music during the ceremony so that the event is more enjoyable

- As a developer I want to set up a basic stage for the ceremony so that a template of the room is already in place

- As a developer I want to set up a main menu so that the user can start the game

- As a developer I want to be able to display a video in-game so that we can later display the speech the school president

Sprint Planning 3

Sprint #: 3

Date:  10/08/19

Attendee: Ricardo Aparicio, Jose Andres Quesada, Professor Thirunarayanan

Start Time: 3:30pm

End Time: 4:00pm

These are the stories approved by the product owner to be worked on for sprint 2 after our in-person sprint planning meeting.

- As a user I would like the auditorium to have models of speakers at the front to sell the immersion of being in the auditorium.

- As a user I would like the auditorium to have emergency exit doors to sell the immersion of being in the auditorium

- As a user I would like to see multiple different models of plants in the correct location to emulate the real life ceremony

- As a user i want the ramp I walk up to have rails and rails separating the students and parents

- As a user I want to have separate areas for students, parents and faculty

- As a user I would like to see multiple chairs such that some students and guests can sit, apart from the main avatar

- As a user I would like to see a podium that looks similar enough to the one used in the FIU commencement ceremony.

- As a user I want to see tiles in the auditorium to have a more realistic experience

Optional:

- As a user i would like the stage to have FIU branded banners to emulate the real life ceremony

- As a user I would the lighting to be similar to the lighting seen in the videos/ pictures of past ceremonies

Sprint Planning 4

Sprint #: 4

Date:  10/22/19

Attendee: Ricardo Aparicio, Jose Andres Quesada, Professor Thirunarayanan

Start Time: 3:30pm

End Time: 4:00pm

These are the stories approved by the product owner to be worked on for sprint 4 after our in-person sprint planning meeting.

- As a developer, I want to limit the area where the avatar can move, so that the user does not go pass the auditorium

- As a user I want to see the avatars of several faculty members standing on the stage to emulate a real life ceremony

- As a user I want to see the avataras of several parents  to emulate a real life ceremony

- As a developer I want to give animate the faculty avatar with a waving, sitting, standing, hand and shaking hand animation  to emulate a real life ceremony

- As a developer I want to animate the parents avatars with a sitting, clapping, standing animation to emulate a real life ceremony

- As a user I would like there to be a timer that when expired i am no longer able to control my character

- Start looking into how to automate the features we've already implemented.

Sprint Planning 5

Sprint #: 5

Date:  11/05/19

Attendee: Ricardo Aparicio, Jose Andres Quesada, Professor Thirunarayanan

Start Time: 3:00pm

End Time: 3:30pm

These are the stories approved by the product owner to be worked on for sprint 5 after our in-person sprint planning meeting.

- As a user, when the free control timer runs out I want to see a transitional scene before the scripted ceremony occurs so that I may understand the reason why I am unable to further control my character

- As a developer I would like the first thing that I see in the scripted graduation ceremony to be the president’s avatar giving a speech along with the video of the real life president so that users may be introduced to the ceremony

- As a developer I want the president to step back and prepare to shake the hands of the upcoming students when he is done giving his speech so that the users may be immersed in the ceremony

- As a developer I would like all of the student avatars to walk up to the stage in an assigned order so that they make shake the hand of the president’s avatar

- As a developer I would like all of the student avatars to walk down from the stage and return to their seats after shaking the president’s hand so that the ceremony may proceed

- As a developer I would like all of the student avatars to walk through a double file of faculty avatars clapping for them in order to simulate the real graduation ceremony more accurately.

- As a developer I would like the movement and placement of the camera to be automated along with key parts of the ceremony, focusing on the president when he is speaking and giving a more clear view of the room when the students are walking.

- As a developer I would like the president to walk back up to the podium after all the student avatars have walked and give another short speech conferring the degrees to all the graduates officially.

- As a user I would like to see confetti and a congratulatory message once the ceremony has been completed so that I may know it is over and feel congratulated.

Sprint Planning 6

Sprint #: 6

Date:  11/19/19

Attendee: Ricardo Aparicio, Jose Andres Quesada, Professor Thirunarayanan

Start Time: 2:16pm

End Time:2:34pm

These are the stories approved by the product owner to be worked on for sprint 6 after our in-person sprint planning meeting.

These are the stories created during the sprint backlog grooming meeting in order to satisfy the next part of the epic.

- As a developer I would like all of the student avatar(s) to walk up to the stage in an assigned order so that they make shake the hand of the president’s avatar

- As a developer I would like all of the student avatar(s) to walk down from the stage and return to their seats after shaking the president’s hand so that the ceremony may proceed

- As a developer I would like all of the student avatar(s) to walk through a double file of faculty avatars clapping for them in order to simulate the real graduation ceremony more accurately.

- As a user I would like to see confetti and a congratulatory message once the ceremony has been completed so that I may know it is over and feel congratulate

- As a developer I would like to make the audience
act more naturally and clap at the appropriate moments

- As a user I would like to hear clapping sound in between the speeches

- (optional)As a developer I would like to deploy
the application online so that the user can access the ceremony online

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained.

## Architectural Patterns

Unity lends itself to a component based architecture, as every game object present in the environment contains components, meant to represent abstractions of items such as physics, renderers, audio listeners and scripts. In order to apply the behaviors we need for the graduation ceremony to work and script components for our game objects to execute certain functions such as moving the avatar, triggering audio, video and animations.

Our project also employs event driven architecture. When the user interacts with a button in the main menu, onClick event triggers the next response. When the president’s avatar finish giving the speech it triggers the next group of animation.

Furthermore, we have thought ahead for online deployment and the architecture needed to accomplish that. We chose the client to server pattern since this software system is a web application and there will be multiple users connecting to one central server. The server will stream the game information necessary to run the 3D simulation using HTML within the browser. This 3D in-browser engine is called WebGL.

#### Deployment Diagram

Component Based

# System Validation

System validation can not be done conventionally for the majority of the stories we worked on. The main system for system validation was the build step of the pipeline. Every time any changes were pushed to the code the system verified that the program still compiled. This was all done on Unity’s cloud servers, built to compile Unity projects. The acceptance criteria of our stories was verifiable only through systems testing. A human would have to verify that each acceptance criteria was met because the abstraction of the low level code caused by using the Unity game engine.

Use Case ID:(1.1)

Details: All developers are able to access a repo using git that contains the code to run and edit the project.

Actor: Developer

Pre-conditions:

- Dev has set up repo on local machine and linked it to the cloud storage space.

Description:

- Developer can then use git bash or git gui to do version control with his code.

Post-conditions:

- Any changes will be stored on cloud.

Alternative Courses of Action:

- There is no alternative course of action

Exceptions:

N/A

Related Uses Case:

N/A

Use Case ID:(2.1)

Details:

Actor: Developer

Pre-conditions:

Developer has access to repo

Description:

Whenever a developer pushes any changes to the code, the entire project will be built online on Unity’s cloud servers to verify that no changes can break the existing code.

Expected Output:

An email confirming cloud-build of unity project is successful.

Post Condition:

Expected Output

Actual Result:

An email confirming cloud build status of project from Unity.

Status (Fail/Pass):

Pass

## Appendix A - UML Diagrams

### Class Diagrams

### Sequence Diagram

### Use Case Diagrams

## Appendix B - User Interface Design

Here one can see the design of the main menu. It has an option to start the ceremony, one to go to game options, and another to exit.

Here is the user’s view in the main interactive scene. This is where the user can control the avatar freely.

This is the final screen the user sees, once the ceremony has been completed.

This is the main interactive scene as seen from a Microsoft Edge browser tab. This is to demonstrate the functionality of the WebGl engine, which allows the game to be streamed to a browser.

## Appendix C - Sprint Review Reports

Sprint Review

Sprint #: 1

Date: 09/23/2019

Attendee: Ricardo Aparicio, Jose Quesada, Professor Thirunarayanan

Start Time: 3:00 pm

End Time: 4:00 pm

After a show and tell presentation, the implementation of the following stories were accepted by the product owner:

- User Story #8 – As a developer I want to set up a repo using Git version control so that every developer has access to the project

- User Story #9 – As a developer I want to implement a pipeline so that we can benefit from CI/CD

- User Story #12 – As a user, I like to be able to sit on a chair by clicking on it so that my avatar is able to take a sit

- User Story #10 – As a developer I want a unity project with an empty room and a character so that I can have a base to work up from

- User Story #7 – As a developer I want to familiarize with Unity so that I can be able to utilize unity comfortably

- User Story #19 – As a user I want to have a character model to represent myself in the game world

- User Story #20 – As a user I want my character model to have a walking, sitting, and standing up animation.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

<None>

Sprint Review

Sprint #: 2

Date: 10/08/2019

Attendee: Ricardo Aparicio, Jose Quesada, Professor Thirunarayanan

Start Time: 2:25 pm

End Time: 3:25 pm

After a show and tell presentation, the implementation of the following stories were accepted by the product owner:

- User Story #18 – As a developer I want to be able to display a video in-game so that we can later display the school president's speech

- User Story #17 –As a developer I want to set up a main menu so that the user can start the game

- User Story #15 – As a user I want to hear some background music during the ceremony so that the event is more enjoyable

- User Story #11 – As a user I want to be able to control the avatar so that I can interact with the environment

- User Story #13 – As a user I want the avatar to be able to walk up a ramp so that I can pick up my diploma

- User Story #19 – As a developer I want to set up a basic stage for the ceremony so that a template of the room is already in place

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

<None>

Sprint Review

Sprint #: 3

Date: 10/26/2019

Attendee: Ricardo Aparicio, Jose Quesada, Professor Thirunarayanan

Start Time: 3::30 pm

End Time: 4:00 pm

After a show and tell presentation, the implementation of the following stories were accepted by the product owner:

- As a user I would like to see a floor with black tiles to imitate the floor in the FIU commencement ceremony building.

- As a user I would like to see a podium that looks similar enough to the one used in the FIU commencement ceremony.

- As a user I would like to see multiple chairs such that some students and guests can sit, apart from the main avatar

- As a user I want to have separate areas for student (graduating) avatars and parent (guest) avatars

- As a user i want the ramp I walk up to have rails and rails separating the students and parents

- As a user i would like the stage to have FIU branded banners to emulate the real life ceremony

- As a user I would like to see multiple different models of plants in the correct location to emulate the real life ceremony

- As a user I would the lighting to be similar to the lighting seen in the videos/ pictures of past ceremonies

- As a user I would like the auditorium to have emergency exit doors to sell the immersion of being in the auditorium

- As a user I would like the auditorium to have models of speakers at the front to sell the immersion of being in the auditorium.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

<None>

Sprint Review

Sprint #: 4

Date: 11/05/2019

Attendee: Ricardo Aparicio, Jose Quesada, Professor Thirunarayanan

Start Time: 3::30 pm

End Time: 4:00 pm

After a show and tell presentation, the implementation of the following stories were accepted by the product owner:

- As a developer, I want to limit the area where the avatar can move, so that the user does not go pass the auditorium

- As a user I want to see the avatars of several faculty members standing on the stage to emulate a real life ceremony

- As a user I want to see the avataras of several parents  to emulate a real life ceremony

- As a developer I want to give animate the faculty avatar with a waving, sitting, standing, hand and shaking hand animation  to emulate a real life ceremony

- As a developer I want to animate the parents avatars with a sitting, clapping, standing animation to emulate a real life ceremony

- As a user I would like there to be a timer that when expired i am no longer able to control my character

- Start looking into how to automate the features we've already implemented.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

<None>

Sprint Review

Sprint #: 5

Date: 11/19/2019

Attendee: Ricardo Aparicio, Jose Quesada, Professor Thirunarayanan

Start Time: 12:36 pm

End Time: 12:51 pm

After a show and tell presentation, the implementation of the following stories were accepted by the product owner:

- As a user, when the free control timer runs out I want to see a transitional scene before the scripted ceremony occurs so that I may understand the reason why I am unable to further control my character

- As a developer I would like the first thing that I see in the scripted graduation ceremony to be the president’s avatar giving a speech along with the video of the real life president so that users may be introduced to the ceremony

- As a developer I want the president to step back and prepare to shake the hands of the upcoming students when he is done giving his speech so that the users may be immersed in the ceremony

- As a developer I would like the movement and placement of the camera to be automated along with key parts of the ceremony, focusing on the president when he is speaking and giving a more clear view of the room when the students are walking.

- As a developer I would like the president to walk back up to the podium after all the student avatars have walked and give another short speech conferring the degrees to all the graduates officially.

The following ones were partially rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- As a developer I would like all of the student avatar(s) to walk up to the stage in an assigned order so that they make shake the hand of the president’s avatar

- As a developer I would like all of the student avatar(s) to walk down from the stage and return to their seats after shaking the president’s hand so that the ceremony may proceed

- As a developer I would like all of the student avatar(s) to walk through a double file of faculty avatars clapping for them in order to simulate the real graduation ceremony more accurately.

- As a user I would like to see confetti and a congratulatory message once the ceremony has been completed so that I may know it is over and feel congratulated.

Sprint Review

Sprint #: 6

Date: 12/1/2019

Attendee: Ricardo Aparicio, Jose Quesada, Professor Thirunarayanan

Start Time: 2:20 pm

End Time: 2:51 pm

After a show and tell presentation, the implementation of the following stories were accepted by the product owner:

- As a developer I would like all of the student avatar(s) to walk up to the stage in an assigned order so that they make shake the hand of the president’s avatar

- As a developer I would like all of the student avatar(s) to walk down from the stage and return to their seats after shaking the president’s hand so that the ceremony may proceed

- As a developer I would like all of the student avatar(s) to walk through a double file of faculty avatars clapping for them in order to simulate the real graduation ceremony more accurately.

- As a user I would like to see confetti and a congratulatory message once the ceremony has been completed so that I may know it is over and feel congratulate

- As a developer I would like to make the audience
act more naturally and clap at the appropriate moments

- As a user I would like to hear clapping sound in between the speeches

(optional)As a developer I would like to deploy

The following ones were partially rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- (optional) As a developer I would like to deploy the application online so that the user can access the ceremony online.

Note: We made the application run on a browser even though it was not deployed online

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

https://www.youtube.com/playlist?list=PLG3lylzOg8Fh77UJIZvBLEEAjW0_-vzmk

4 video playlist

References

https://docs.unity3d.com/ScriptReference/   -  Used to learn about the scripting APIs in unity

https://docs.microsoft.com/en-us/dotnet/csharp/language-reference/  -  Used to learn about the C# language