Florida International University

School of Computing and Information Sciences

Software Engineering Focus

# Final Deliverable

Project Title:

Robotics Academy

Team Members: Alejandro Perez, Pablo Diaz Amor

Product Owner(s): Dr. Shahin Vassigh

Instructor: Dr. Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

# Abstract

This document presents the information necessary to gain a good understanding of the planning, design, implementation, and testing done with the goal of having a live website of the Robotics Academy Project to improve visibility on the internet. This document describes the initial, 1.0 iteration of this project.

The document begins with a brief introduction of the project and the current system it aims to improve on. It then outlines the project plan, system design, and how the implemented functionality was validated.

# Table of Contents

Final Deliverable	1

Abstract	3

Table of Contents	4

Introduction	5

User Stories	6

Implemented User Stories	6

System Design	32

Architectural Patterns	32

Design Patterns	32

System Decomposition	33

System Validation	34

Glossary	35

Appendix	36

Appendix A - UML Diagrams	36

System Design	36

Sequence Diagram	37

Appendix B - User Interface Design	38

Appendix C - Sprint Review Reports	45

References	104

# Introduction

A team of researchers from Florida International University (FIU) have been awarded a $1 million grant by the National Science Foundation to assess the employment impacts of adopting automation and robotic technologies in the building industry, evaluate how businesses can prepare for a robotic-driven future, and develop a training program to prepare the workforce for the adoption of advanced technologies.

Artificial Intelligence (AI) is being widely used to create intelligent software applications and robotic machines that learn from experience, process vast amounts of data to reach independent conclusions, and interact with other machines and humans using a common language. Automation and machine intelligence promise to fuel economic growth, produce new occupations, and free humans from dangerous and mundane jobs. However, it is also expected that these technologies will lead to massive job displacement, alter skill profiles for existing jobs, and change how people work. Thus, understanding the impacts of automation on the economy and developing progressive training and educational programs is essential to capturing the opportunities and minimizing the adverse impacts of increasing automation.

Dr. Shahin Vassigh and her team, from the Florida International University, needed a web portal to display the project’s progress, collaborators, team members, etc.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Robotics Academy project. These user stories served as the basis for the implementation of the project’s features. Since this was the first iteration, we broke down the major chunks of the system into Epics and set out to complete the first of these Epics: Create a website for online visibility.

This Epic resulted in the creation of the Robotics Academy website where a user can see the project’s program and progress, the latest news, its collaborators, its team members, the summit that took place at FIU (where a webcast was live-streamed for the website), the courses offered by the program, among all the information regarding the project.

## Implemented User Stories

RAW-U001: Install Laravel

As a developer, I would like to have Laravel instance setup, so that the website can be setup

Acceptance Criteria:

- Laravel project is installed and ready in the repository

RAW-U002: Transform design into code

As a user, I would like to to see the landing page, so that I can understand what the project is about

Acceptance Criteria:

- The project is available as a live website

- The project mimics the design provided

RAW-U003: Migrate Robotics Home repository to Github

As a product owner, I would like to have the home academy project on Github, so that it can be integrated with any DevOps tool.

Acceptance Criteria:

- The source code is on Github

- The server es pulling from Github

RAW-U004: Adjust Responsive design

As a user, I would like that when the screen changes size the content adjusts to the sizes, so I can properly visualize all the content on any screen

Acceptance Criteria:

- The content looks fine on the following width breakpoints: 640px, 768px, 1024px, 1280px

RAW-U005: Fix the navbar logo

As a user, I would like to see more spacing into the 2 images of the logo, so the website looks more visually appealing

Acceptance Criteria:

- The logo of the navbar images has more space in between them

RAW-U006: Adjust big image height

As a user, I would like the big image of the home page to be 80% of the screen height instead of 100%, so it is visually more appealing.

Acceptance Criteria:

- The big image of the home page is 80% of the screen height

RAW-U007: Change home page Our Program font

As a user, I would like the font of "Our program" on the home page to be the same as the other headings, so it is visually more appealing.

Acceptance Criteria:

- The font of "Our Program" is the same as the other headers

RAW-U008: Move headings to the left

As a user, I would like the headings "OUR PARTNERS" and "OUR PROGRESS" to be left-aligned, so it is visually more appealing.

Acceptance Criteria:

- The heading "OUR PARTNERS" is left-aligned

- The heading "OUR PROGRESS" is left-aligned

RAW-U009: Change the FAV.ico

As a user, I would like the fav.ico to be the new one provided, so it is visually more appealing.

Acceptance Criteria:

- The fav.ico is the new one provided

RAW-U010: Trigger animation on hover

As a user, I would like home page animation to be triggered on hover, so the website is a little bit more interactive

Acceptance Criteria:

- The home page animation triggers when you hover over it

RAW-U011: Create an anchor menu on the right

As a user, I would like to have an anchor menu on the right of the home page, so it is easier to navigate through the page

Acceptance Criteria:

- There is an anchor menu of the night that takes to the different sections of the page

RAW-U012: Change heading our progress

As a user, I would like to change the heading of "our progress" to "latest news", so I can see the latest news which is more accurate with the content being displayed in that section

Acceptance Criteria: The heading "our progress" is changed to "latest news"

RAW-U013: Create the timeline page

As a user, I would like to have a timeline page, so I can see the project's timeline

Acceptance Criteria:

- There is a milestone link on the top navbar between "home" and "immersive learning" that takes you to the milestones page

- There is a page milestone where a timeline like this one is showed: https://www.xkool.ai/about-us?locale=en, for the actual content, take a look at the image attached

RAW-U014: Add names to the pictures in our team section

As a user, I would like to have the names of the people in the team, so I can see who the participants of the project are

Acceptance Criteria:

- The names of people in our team section are underneath each picture. Take a look at the PSD in the google drive for the actual design, there is a little bit more than just the names

RAW-U015: Add a link to the NSF website

As a user, I would like to have a link to the NSF website, so I can read about the government program called NSF

Acceptance Criteria:

- When clicking on the NSF picture of the home page, it takes you to the nsf.gov website

RAW-U016: Change Read more button in the home page

As a user, I would like the read more button to link to the summary PDF and to have round corners, so I can see the project summary and it is more visually appealing

Acceptance Criteria:

- The read more button links to the summary PDF

- The read more button has round corners

RAW-U017: Change the latest news card style

As a user, I would like the cards on the "latest news" section to look more like the ones on bootstrap CSS, so it looks more visually appealing

Acceptance Criteria:

- The cards of the "latest news" have the style of the one in bootstrap CSS

RAW-U018: Make Navbar responsive

As a user, I would like the navbar to be responsive to the smallest size, so it looks more visually appealing.

Acceptance Criteria:

- When the navbar reduces it turns the nav menu into a condensed small box.

RAW-U019: Make Our Team Responsive

As a user, I would like the "Our Team" section to be responsive to the smallest size, so it looks more visually appealing.

Acceptance Criteria:

- As the page shrinks all the pictures take the right arrangement.

RAW-U020: Make Our Partners Responsive

As a user, I would like the "Our Partners" section to be responsive to the smallest size, so it looks more visually appealing.

Acceptance Criteria:

- As the page shrinks, place the logos one below the other.

RAW-U021: Remove Robotics Academy

As a user, I would like the "Robotics Academy" section in the anchor menu to be removed, since it does not relate to any other section.

Acceptance Criteria:

- The "Robotics Academy" tab in the anchor menu is removed.

RAW-U022: Make Anchor Menu Tabs Blue

As a user, I would like the anchor menu to be blue when over the section, since it more visually appealing to the user and matches the rest of the page.

Acceptance Criteria:

- The anchor menu is blue when hovering the sections.

RAW-U023: Make OUR PROGRAM text match

As a user, I would like the "OUR PROGRAM" title to match the rest of the font, so that it is more visually appealing.

Acceptance Criteria:

- The OUR PROGRAM text matches with the rest of the page.

RAW-U024: Make title and bubbles match in Milestones

As a user, I would like the timeline titles and the bubbles in the "Milestones" section to match the color of the page, so that it is more visually appealing.

Acceptance Criteria:

- The color of the titles and bubbles matches the rest of the page.

RAW-U025: Make Documentation For User Stories

As a developer, I would like to document all the user stories, in order for developers that may take over the project fully understand the project.

Acceptance Criteria:

- Proper descriptions for the user stories are available.

- Corresponding UML diagrams are availbale.

RAW-U026: Make Documentation For User Stories

As a developer, I would like to document all the user stories, in order for developers that may take over the project fully understand the project.

Acceptance Criteria:

- Proper descriptions for the user stories are available.

- Corresponding UML diagrams are availbale.

RAW-U027: Make Milestones Animation Faster

As a user, I would like to trigger the animations for the timeline faster, so that it looks visually better and not lagging.

Acceptance Criteria:

- The animation triggers faster.

RAW-U028: Add the Right Info to the Timeline

As a developer, I would like to show the right information under each of the timeline sections, so that the user is reading the right information.

Acceptance Criteria:

- The correct information is added under each of the timeline sections.

RAW-U029: Change Anchor Menu Color

As a user, I would like to change the color of the anchor menu to green, in order to match the rest of the page and is more visually appealing.

Acceptance Criteria:

- Change the anchor color to green.

RAW-U030: Add NSF Logo to the Nav Bar

As a developer, I would like to add the NSF logo to the navbar, in order to include one of the partners.

Acceptance Criteria:

- The NSF is added to the Navbar.

RAW-U031: Add and Remove Tabs in the NavBar

As a user, I would like to add a Summit tab to the navbar and delete all but the Home and Milestones tab, in order to avoid having misleading information.

Acceptance Criteria:

- The Summit tab is added to the navbar.

- All tabs but the Summit, Home, and Milestones are deleted.

- A working landing page for Summit is present.

RAW-U032: Add Correct Info to Latest News

As a developer, I would like to have all the right information and links updated in the Latest News sections, so that the user sees the correct information.

Acceptance Criteria:

- The correct information is being shown.

- All links are added to the different news

RAW-U033: Milestones Animation Trigger on Ready

As a user, I would like the Milestones animation to be trigger on ready so that it is easier to understand.

Acceptance Criteria:

- Animation triggers on ready.

- Execute animations a second after the other.

RAW-U034: Add Images and Fix Sizes in Latest News

As a user, I want to see corresponding images to the articles and the sizes to be fixed, so that it is more visually appealing.

Acceptance Criteria:

- Images are added.

- All sizes are fixed.

RAW-U035: Make Anchor Menu Tabs Back to Blue

As a user, I would like the anchor menu to be blue when over the section, since it more visually appealing to the user and matches the rest of the page.

Acceptance Criteria:

- The anchor menu is blue when hovering the sections.

RAW-U036: Create an RSVP page that is going to embed a google form

As a user, I would like to RSVP to the summit, so I can be taken into account when the event is taking place

Acceptance Criteria:

- There is a new page "summit-rsvp" that contains an embedded google form

RAW-U037: Create a Summit page

As a user, I would like to see an agenda of the Summit, so I can understand what is going to be done at the event

Acceptance Criteria:

- There is a page summit on the website where the user can read the agenda of the event

RAW-U038: Create button on the home page to RSVP

As a user, I would like an RSVP button to the summit to be visible as soon as I open the home page, so I can RSVP to the event

Acceptance Criteria:

- There is a button on the main picture of the home page that takes the user to the rsvp page

RAW-U039: Create button to RSVP on the summit page

As a user, I would like an RSVP button to the summit to be visible as soon as I open the summit page, so I can RSVP to the event

Acceptance Criteria:

- There is a button on the summit page that takes the user to the rsvp page

RAW-U040: Make the nav links to be active when the URL matches

As a user, I would like to have the navbar link highlighted on the current page, so I can see where I am on the website

Acceptance Criteria:

- The navbar link is highlighted depending on the current URL

RAW-U041: Make sure that the main image in the home page looks good on mobile

As a user, I would like the main image on the home page to stretch out, so it is visually more appealing.

Acceptance Criteria:

- The main image of the home page adjusts its size for mobile devices

RAW-U042: Make sure that the navbar is ok in Safari

As a user, I would like the navbar to be the same way it is in chrome, so it is visually more appealing.

Acceptance Criteria:

- The navbar looks exactly the same way it does in chrome

RAW-U043: Fix the big size screen layout

As a user, I would like the website to work on large screens, so it is visually more appealing.

Acceptance Criteria:

- The website layout does not break on large screens

RAW-U044: Change home page animation

As a user, I would like the home page animation to be changed, so it is visually more appealing.

Note: folder in the drive with all the images is called: Interactive InfoG NEW

Acceptance Criteria:

- The home page animation uses the new images provided

RAW-U045: Change home page image

As a user, I would like the home image to be changed, so it is visually more appealing.

NOTE: image file name is: Robo-Ception.png

Acceptance Criteria:

- The home page image uses the new image provided

RAW-U046: Move navbar links to the right

As a user, I would like the navbar links to be moved to the right, so it is visually more appealing.

Acceptance Criteria:

- The navbar links are right-aligned

RAW-U047: Add more people to our team

As a user, I would like the new team members to be added to our team section, so I can see all the members of the team

Acceptance Criteria:

- The new 3 team members are added to the "our team section"

RAW-U048: Add the new partners to the home page

As a user, I would like the new sponsors to be added to the home page, so I know who they are

Acceptance Criteria:

- The new 6 partners are added to the home page

RAW-U049: Move the RSVP button in the home page

As a user, I would like the RSVP button to be centered, so it looks more visually appealing

Acceptance Criteria:

- The RSVP button in the home page is centered

RAW-U050: Add project summary to the summit page

As a user, I would like to have a button on the summit page that takes me to project summary, so I can see what the project is about

Acceptance Criteria:

- There is a new button on the summit page that has a link to the project summary

RAW-U051: Move FIU and NSF to Footer

As a user, I would like to see FIU and NSF in the footer instead of Our Partners, because they are not partners.

Acceptance Criteria:

- FIU and NSF are in the footer.

- Both are made responsive.

RAW-U052: Refactor the OUR TEAM section

As a developer, I would like to refactor the "Our Team" section, so it is more visually easier to work with.

Acceptance Criteria:

- All images have the correct naming.

- Divs are correctly placed with flex-rows and flex-cols.

RAW-U053: Make OUR TEAM Responsive

As a user,  I would like the "Our Team" section to be responsive, so that it is more visually appealing.

Acceptance Criteria:

- All team members' sizes are responsive.

- All margins between team members are responsive.

RAW-U054: Make All Partners Smaller

As a user, I would like to see all the partners smaller, because they consume a lot of space and is not as visually appealing.

Acceptance Criteria:

- All partners are smaller in different dimensions.

RAW-U055: Change the Background Banner

As a developer, I would like to change the background banner to the newest version, so that the users have the latest model.

Acceptance Criteria:

- The newest banner is added.

RAW-U056: Add New Image for Main Banner

As a developer, I would like to change the banner image, so that the newest product is shown to the users.

Acceptance Criteria:

- The newest image is uploaded to the banner.

RAW-U057: Adjust Partners' Sizes

As a user, I would like to see the partners in a smaller size to all the different screen dimensions, so that it looks more visually appealing.

Acceptance Criteria:

- All partners are resized to the newest requirements.

RAW-U058: Change main image height

As a developer, I would like to change the banner image height, so that it looks more visually appealing

Acceptance Criteria:

- The banner image height is 500 px height

RAW-U059: Modify navbar logo

As a developer, I would like to change the logo separation and add the link to the home page, so it is more visually appealing and the navigation works better

Acceptance Criteria:

- The separation between the navbar logos is smaller

- The logo has a link to the home page

RAW-U060: Change partners logos separation

As a developer, I would like the partners' logos to be a little bit more close on big screens, so it looks more visually appealing

Acceptance Criteria:

- The separation of the partners' logos is smaller on bigger screens

RAW-U061: Create dynamic google form URL loader

As a user, I would like to RSVP to all the workshops through the website, so I can let the Robotics Academy that I'm attending

Acceptance Criteria:

- There is a dynamic page that loads google forms using their token

RAW-U062: Add workshop link to navbar

As a user, I would like the workshop link on the navbar, so everybody knows that this is coming

Acceptance Criteria:

- There is a workshops link on the right of the navbar

RAW-U063: Fix Gap Between Buttons in Summit in Mobile Form

As a user, I would like to make the buttons closer to each other, so that it looks more visually appealing.

Acceptance Criteria:

- The gap between buttons is erased.

RAW-U064: Change our partners to be our collaborators

As a user, I would like the "Our Team" section to be changed to "Our Collaborators", so it looks more visually appealing.

Acceptance Criteria:

- Our partners text is replaced for our collaborators

RAW-U065: Remove anchor menu

As a user, I would like the anchor menu to be removed, so it looks more visually appealing.

Acceptance Criteria:

- The anchor menu is removed

RAW-U066: Change our team icons separation

As a user, I would like to change the separation in our team so it is smaller, so it is visually more appealing.

Acceptance Criteria:

- The separation between the logos of our team is smaller

RAW-U067: Make NFS Logo in NavBar Smaller

As a user, I would like to make the NSF logo smaller, so that it looks more visually appealing.

Acceptance Criteria:

- The NSF logo is smaller.

RAW-U068: Make the Navbar Links Bigger

As a user, I would like to make the navbar links bigger so that it looks more visually appealing.

Acceptance Criteria:

- NavBar links are made bigger.

RAW-U069: Update Main Animation

As a developer, I would like to update to the newest animation, so that the user can use our latest product.

Acceptance Criteria:

- New images are added.

- Only spins once, and on the first hover.

- Display new info images on clicks.

- When hovering, flashing happens.

- On mouse leave, close new animations.

RAW-U070: Change the Summit Program Text

As a user, I would like to have the summit content updated, so I can see the most updated information

Acceptance Criteria:

- The summit program content matches the document on google drive document "Updated Summit Schedule"

RAW-U071: Create the keynote speakers button

As a user, I would like to have a link called "keynote speakers", so I can see who are the speakers of the summit

Acceptance Criteria:

- There is a top button on the summit page called "keynote speakers" that takes you to a new page containing 4 cards. The information is in the google drive folder called "Summit keynote speakers". Make sure that the picture of the card is at least 2/3 of the height of the card

RAW-U072: Rename workshops to be courses

As a user, I would like to rename "workshops" to be "courses", so I can have an accurate description of the content

Acceptance Criteria:

- The navbar link is changed to "courses", and the actual page content says "Page under construction"

RAW-U073: Change link in the milestones

As a user, I would like to change the link of "NBC News" to take me to the same link as the middle card in the home page, so I can have an accurate redirect of the content

Acceptance Criteria:

- The milestones link "NBC News" takes the user to the same link as the middle card in the home page

RAW-U074: Add Instagram icon

As a user, I would like to remove all the social media links and add the Instagram icon, so I can see the Instagram account of the school

Acceptance Criteria:

- Only the Instagram icon should be in the footer, and it should point to https://www.instagram.com/theroboticsacademy/

RAW-U075: Change the Our Team pictures

As a user, I would like to change our team pictures to white and black, so they look more visually appealing

Acceptance Criteria:

- The pictures in our team section are in black and white. The pictures are going to be in google drive -> content -> headshots

RAW-U076: Add links to our team pictures

As a user, I would like the pictures of each team member to link to their FIU profile, so I can read their information

Acceptance Criteria:

- Each team picture links to its profile on the FIU website. There is a document under Content -> Headshots that contains all the links

RAW-U077: Add links to the collaborator’s logo

As a user, I would like each collaborator picture to link to their website, so I can read about who they are

Acceptance Criteria:

- Each collaborator picture links to its website. In google drive -> Content -> Partners Logo, there is going to be a document containing all the links

RAW-U078: Rearrange Summit top buttons

As a user, I would like to change the order of the top buttons, so they appear in the order of importance

Acceptance Criteria:

- The top buttons of the summit page must be in the following order: RSVP, Keynotes, Project Summary

RAW-U079: Change students pictures order

As a user, I would like the student’s pictures to be in the order that they are involved in the project, so I can see the importance of each person

Acceptance Criteria:

- The pictures should be: Julia Ramirez, Samuel Mor, Sophia Cabral, Daniela Rodriguez, Mathews Sta, Mario Jacas, Christian Moreyra, Erik Coltey

RAW-U080: Change Jorge Tubela to be Jorge Tubella

As a user, I would like the name of Jorge to be correctly spelled, so I can accurately know who he is

Acceptance Criteria:

- The name Jorge Tubela should be Jorge Tubella

RAW-U081: Change keynote speakers image for Matt

As a user, I would like the picture of matt to be changed, so it looks more visually appealing

Acceptance Criteria:

- The picture of Matt is changed to a better one

RAW-U082: Fix the cards right border white

As a user, I would like the cards not to have a right border white, so it looks more visually appealing

Acceptance Criteria:

- The cards do not have a white border

RAW-U083: Change Keynote Speakers Sizing

As a user, I would like to see the keynote speakers cards smaller, so that they look more visually appealing.

Acceptance Criteria:

- The cards are squared.

- They following a 1/4 empty, 1/4 card, 1/4 card, 1/4 empty format.

RAW-U084: Add button Exhibit Summitals to the summit page

As a user, I would like to have a button project submittals in the summit page, so I can have the ability to add my submittals

Acceptance Criteria:

- The Exhibit submittals button is in the summit page before the project summary

- Coordinate with Masoud about the submission of the form

RAW-U085: Break the student’s pictures to be in 2 rows

As a user, I would like the picture of the students to be broken into 2 rows, so it looks more visually appealing

Acceptance Criteria:

- The pictures of the students are in 2 rows

RAW-U086: Change Summit Buttons Arrangement

As a user, I would like to rearrange the buttons to two columns when the size of the page is small so that it looks more visually appealing.

Acceptance Criteria:

- When in SM, change the arrangement of the buttons to two columns.

- When in SM, make the columns centered.

RAW-U087: Change courses page content to be smaller

As a user, I would like the content of the courses page to be smaller, so it looks more visually appealing

Acceptance Criteria:

- The content of the courses page is smaller

RAW-U088: Make Animation Work in Different Sizes

As a user, I would like the animation to work in different sizes so that it looks more visually appealing.

Acceptance Criteria:

- The animation works in XL.

- The animation is done completely through JavaScript.

RAW-U089: Update the Summit Address

As a user, I would like to have the summit address changed to the correct information so that the current information is present.

Acceptance Criteria:

- Update the address to Ernest R.Graham Center, University Park, FL 33174

RAW-U090: Make Keynote Speakers' Page Images Not Cut-off

As a user, I would like to make Keynote Speakers' Page images not cut-off, so that they look more visually appealing.

Acceptance Criteria:

- Images are not cut off.

RAW-U091: Update Phillip Yuan's Page

As a user, I would like to update Philip Yuan's page link to the most recent one, so that the latest information is present.

Acceptance Criteria:

- Philip Yuan's page link is updated to https://caup.tongji.edu.cn/caupen/c1/a3/c11079a115107/page.htm

RAW-U092: Remove Member's Section Space

As a user, I would like for the space between the top line of the team member section to be removed, so that it looks more visually appealing.

Acceptance Criteria:

- The space in the first row of members is removed.

RAW-U093: Fix Typos in Andrew Tsay's Card

As a user, I would like to fix some typos in Andrew Tsay's Card description, so that the content is neat and professional.

Acceptance Criteria:

- The word "break" in Andrew Tsay's Card description is removed.

RAW-U094: Update Summit Schedule

As a user, I would like to update the Summit Schedule, so that the newest information is displayed.

Acceptance Criteria:

- Under Content -> Summit Schedule(only the program)

RAW-U095: Add Links to the Summit Schedule

As a user, I would like to access links inside the Summit Program, so that I can learn more about the speakers and their programs.

Acceptance Criteria:

- Add links to speakers and their programs, under Content -> Summit Schedule -> links.

RAW-U096: Update Content for the Main Animation

As a user, I would like to update the main animation with the most current information, so that the newest content is shown to the world.

Acceptance Criteria:

- Graphics/Images changed, under Content -> InteractiveInfoG

RAW-U097: Swap Latest News and Our Team Sections.

As a user, I would like to see the Latest News section where Our team currently is, so that it makes more logical and information sense.

Acceptance Criteria:

- Our Team and Latest News sections are swapped.

RAW-U098: Our Team Section is Hidden Until Called

As a user, I would like to display: hidden "Our Team" until it is called by the user so that unnecessary information is not showing on the main page.

Acceptance Criteria:

- A new tab called "Our Team" is added to the navbar to the right.

- When the tab is clicked display the Our Team section.

- When clicked, also scroll to the section.

RAW-U099: Add New logos to the Footer

As a user, I would like to add new logos regarding FIU to the footer, so that all sections of FIU are included

Acceptance Criteria:

- Under Content -> FIU logos(2)

- Left: Communications..., middle: NSF, Right: Engineer...

RAW-U100: Rearrange the Title of the Sections

As a user, I would like to rearrange the title of the different sections, so that it looks more visually appealing.

Acceptance Criteria:

- The titles are rearranged.

RAW-U101: Change Our Team Section

As a user, I would like to change "our team" section to have pictures, so the website looks more visually appealing

Acceptance Criteria:

- Our team section should be equal to the picture attached

RAW-U102: Remove Clickable Images that do not have Links

As a user, I would like to remove the clickable options in the Our Team sections for the ones that do not have a link, so that it does not redirect to the top.

Acceptance Criteria:

- Make Team members without links not clickable.

RAW-U103: Take out buttons

As a user, I would like the RSVP and Exhibit submittals buttons to be taken out, so people can no longer submit any form

Acceptance Criteria:

- By Thursday afternoon/night the buttons the RSVP and Exhibit submittals should be gone

RAW-U104: Center Eye Logo in NavBar

As a user, I would like to center the Eye logo in the navbar, so that it looks more visually appealing.

Acceptance Criteria:

- Eye logo is centered

RAW-U105: Delete EIT under Andrew

As a user, I would like to delete "EIT" under Andrew, so that unnecessary info is not displaying.

Acceptance Criteria:

- "EIT" under Andrew, New Summit Content is deleted.

RAW-U106: Add the summit webcast to the website

As a user, I would like to have a page where the webcast of the summit is transmitted, so I can watch it online

Acceptance Criteria:

- There is a new page where the webcast of the summit can be embedded

RAW-U107: Fix NavBar for Smaller Devices

As a user, I would like to accommodate the navbar to fit all tabs nicely, so that it looks more visually appealing.

Acceptance Criteria:

- All tabs are accommodated accordingly to the screen size.

RAW-U108: Make Summit Program Links Blue

As a user, I would like to make the Summit Program Links blue so that users know they are clickable.

Acceptance Criteria:

- Links are made blue.

RAW-U109: Our Team Tab Only Active in Home Page

As a user, I would like to display the Our Team tab in the navbar only when the user is on the home page, so that code follows a logical idea.

Acceptance Criteria:

- Our Team Tab is only visible on the home page.

RAW-U110: Add Webcast Button

As a user, I would like to add a button on the home page and the summit page, so that users can access the webcast.

Acceptance Criteria:

- "Live Stream Now" button is added to the pages

RAW-U111: Rearrange the Order of the Summit Program

As a user, I would like to rearrange the order in which the Summit Program is displayed, so that it matches with the actual schedule.

Acceptance Criteria:

- The New Order for the Summit Program is present.

RAW-U112: Change Main Page Image Button

As a user, I would like to change the main page picture button from Live Stream to Register for Courses, so that the link to the newest section of the web application is present.

Acceptance Criteria:

- The button is changed from Live Stream to Register for Courses.

RAW-U113: Change Live Stream Button in Summit

As a user, I would like to change the Live Stream button in the Summit Page to List of Attendees, so that a link to the most recent information is available.

Acceptance Criteria:

- The button Live Stream is changed to List of Attendees.

RAW-U114: Add Summit Node in Milestones

As a user, I would like to create a new node in the Milestones page called Summit, so that the newest milestone is recorded in the timeline

Acceptance Criteria:

- A node called summit is added to the top in the Milestones page.

RAW-U115: Rearrange Summit Page Buttons

As a user, I would like to rearrange the Summit Page buttons, so that they have a logical order of importance.

Acceptance Criteria:

- The order of the buttons are: Key Note Speakers, List of Attendees, Project Summary

RAW-U116: Add Courses Available

As a user, I would like to create cards in the Courses section representing the different courses available for registration, so that students can register in advance for them

Acceptance Criteria:

- All new courses are added.

- Cards have a hover effect with information being displayed.

- The google forms for registration are linked to the register buttons

- Cooper Hewitt is the font.

RAW-U117: Create Courses Registration Pages

As a user, I would like to create the different registration pages for the different courses, so that users can register for them

Acceptance Criteria:

- The different google forms are embedded into the corresponding registration pages.

RAW-U118: Create Gallery for Summit Node

As a user, I would like to create a gallery popup window in the Milestones Summit Node, so that the users can see what happened at the event.

Acceptance Criteria:

- A gallery popup window is created for content relating to the event.

RAW-U119: Update Summit Node Gallery

As a user, I would like to update some pictures in the Summit Node Gallery, so that it looks more visually appealing.

Acceptance Criteria:

- Newest pictures in the gallery are updated.

RAW-U120: Create Animation for Team Members

As a user, I would like to display each of the Team Members' names and titles on the same picture, as the user hovers over them, so that it looks more visually appealing.

Acceptance Criteria:

- The Name and Title shows in the same picture.

- The background turns white with a little bit of opacity.

RAW-U121: Add List of Summit Attendees

As a user, I would like to add the list of Summit attendees, so that all users know who attended the summit.

Acceptance Criteria:

- A list of attendees is added to a page linked to the "List of Attendees" button under Summit Page.

- All attendees have links to their own pages.

RAW-U122: Make the Main Animation Work On Safari

As a user, I would like to make the Main Animation work on Safari, so that I have flexibility with different browsers.

Acceptance Criteria:

- The main animation works on Safari

RAW-U123: Make Team Members Cards Round

As a user, I would like to make the Team Member Cards have round corners so that it looks more visually appealing and matches the rest of the page.

Acceptance Criteria:

- The cards have round corners.

- The overlay has round corners

RAW-U124: Make the News Section Slidable

As a user, I would like to make the News Section slidable, that when more news is added they can be viewed by sliding on the x-axis.

Acceptance Criteria:

- The News Section is slidable on the x-axis.

RAW-U125: Make Milestones Animation work on Safari

As a user, I would like to make the Milestones Animation work on Safari, so that I have flexibility with different browsers.

Acceptance Criteria:

- The Milestones Animation works on Safari.

RAW-U126: Make Our Team Animation work on Safari

As a user, I would like to make Our Team Animation work on Safari, so that I have flexibility with different browsers.

Acceptance Criteria:

- Our Team animation works on Safari

RAW-U127: Make ScrollTop Function Work

As a developer, I would like to have the ScrollTop function work on the Our Team Animation, so that the animation is fully working.

Acceptance Criteria:

- Our Team animation supports the scrollTop function.

RAW-U128: Change Text In Summit Card Inside News Section

As a user, I would like to change the text of the Summit Card in the News section, so that the information is current.

Acceptance Criteria:

- The text is the following: The Robotics Academy Summit was organized to launch the Project's research phase. The one-day summit featured four keynote speakers - industry-leading business owners who are noted analysts of automation and AI technologies across the global economy.

RAW-U129: Resize Images in Courses

As a user, I would like to resize all the images in the course section, so that it makes the website faster.

Acceptance Criteria:

- All images are resized.

RAW-U130: Change Summit Schedule to Summit Report

As a user, I would like to change the Summit Schedule Section to Summit Report, so that a report is public to the users to see what occurred in the Summit Event.

Acceptance Criteria:

- The Summit Schedule is removed.

- The new Summit Report it added.

RAW-U131: Added Google Analytics

As a product owner, I would like to add Google Analytics to the project, so that the number of users using the page can be tracked.

Acceptance Criteria:

- The website supports Google Analytics

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

Based on the requirements of the platform and the fact that the product owners needed a working version as soon as possible, we decided to implement the traditional Browser/Server model that suited the project very well. This would allow us to have a working version of the website in almost no time, with the ability to improve and change with future requirements to suit the needs of the project. This would also make maintenance easier and the project more resilient. At the end of this iteration, we ended up with one web application that was fully generated on the server-side and sent to the browser. When the project is fully realized there will be three additional web portals, one for the Forum, one for Academy/Learning and another for the Administration.

## Design Patterns

MVC: For the development of the first iteration (Robotics Academy Website), we used a PHP Framework called Laravel, which uses the Model-View-Controller design pattern. In our specific case, we only used the Controller-View logic since we are not connecting the website to any data-source.

Front Controller: The front controller design pattern is used to provide a centralized request handling mechanism so that all requests will be handled by a single handler. This handler can do the authentication/ authorization/ logging or tracking of requests and then pass the requests to corresponding handlers. The following are the entities of this type of design pattern.

## System Decomposition

The system where the website is running is just a simple virtual machine running on Ubuntu 18.04. It has Apache 2 listening on port 80 with the PHP module enabled so every time a new request comes in through port 80 Apache passes it to PHP, which then using the Fronted Controller design pattern executes Laravel.

# System Validation

In our case, as no logic is being handled, but all pages contain static content, we are only implementing one test case (specifically a feature test), where it makes sure that all the URIs of the website work.

RAW-T001:

- Description: Verify that all the URIs of the website are reachable

- Pre-condition: N/A

- Expected Results: All the URIs of the website when accessed individually should return an HTTP status code 200

- Actual Results: Results were as expected

- Status (Fail/Pass): Pass

# Glossary

Product Owner: Dr. Shahin Vassigh

User: A person visiting the website

Developer(s): Alejandro Perez and Pablo Diaz-Amor

# Appendix

## Appendix A - UML Diagrams

### System Design

### Sequence Diagram

## Appendix B - User Interface Design

Home page of the website

Milestone page (each of the points in the milestone takes you to different resources)

Summit Page (before the summit)

Summit Page (after the summit)

Courses page

Keynote Speakers page

Summit Attendees page

## Appendix C - Sprint Review Reports

Meetings' Template

Sprint 1

Date: 09/09/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Nothing, Sprint just started | Nothing, Sprint just started |
| What is planned for today? | Plan Sprint 1 | Plan Sprint 1 |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/10/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Planned Sprint 1 | Planned Sprint 1 |
| What is planned for today? | Create features with User Stories | Create features with User stories. |
| Are there any obstacles or objections? | No objections | Use Agile or Scrum. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/11/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created features with User Stories | Created features with User Stories |
| What is planned for today? | Meet with Product Owner to finalize initial requirements | Meet with Product Owner to finalize initial requirements |
| Are there any obstacles or objections? | React or Vue for front end | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/12/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner and finalized initial requirements | Met with Product Owner and finalized initial requirements |
| What is planned for today? | Work in the backend of the project. | Work in the frontend of the project. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/13/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in the backend of the project. | Worked in the front of the project. |
| What is planned for today? | Work in the backend of the project. | Work in main landing page |
| Are there any obstacles or objections? | No objections | Main landing page, PHP? |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/16/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in the backend of the project. | Worked in main landing page |
| What is planned for today? | Work in main landing page | Work in main landing page |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/17/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in main landing page | Worked in main landing page |
| What is planned for today? | Work in animations for the main landing page | Work in animations for the main landing page |
| Are there any obstacles or objections? | Pure CSS for animations? | JavaScript for animations? |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/18/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in animations for the main landing page | Worked in animations for the main landing page |
| What is planned for today? | Meet with product owner to evaluate and get feedback! | Meet with product owner to evaluate and get feedback! |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/19/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with product owner, evaluated and got feedback! | Met with product owner, evaluated and got feedback! |
| What is planned for today? | Fix and add new content and animations provided | Fix and add new content and animations provided |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 1

Date: 09/20/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Fixed and added new content and animations provided | Fixed and added new content and animations provided |
| What is planned for today? | Review work done, pre plan the next steps. | Review work done, pre plan the next steps. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 09/23/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Reviewed work done, pre-planned the next steps. | Reviewed work done, pre-planned the next steps. |
| What is planned for today? | Review how to divide work for Sprint 2 and meeting the requirements. | Review how to divide work for Sprint 2 and meeting the requirements. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 09/24/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Reviewed how to divide work for Sprint 2 and meeting the requirements. | Reviewed how to divide work for Sprint 2 and meeting the requirements. |
| What is planned for today? | Create a set of preliminary User Stories. | Create a set of preliminary User Stories. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 09/25/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created features with User Stories. | Created features with User Stories. |
| What is planned for today? | Meet with Product Owner to obtain the latest updates. Start developing the User Stories. | Meet with Product Owner to obtain the latest updates. Start developing the User Stories. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 09/26/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner to obtain the latest updates. Started developing the User Stories. | Met with Product Owner to obtain the latest updates. Started developing the User Stories. |
| What is planned for today? | Work on making the Nav Bar aligned and Responsive. | Work on team member section. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 09/27/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked on making the Nav Bar aligned and Responsive. | Worked on team member section. |
| What is planned for today? | Work in current developed Animation. | Work in current developed Animation. |
| Are there any obstacles or objections? | Use JavaScript in further developing of the animations. | Use CSS in further developing of the animations. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 09/30/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in current developed Animation. | Worked in current developed Animation. |
| What is planned for today? | Create anchor menu on the right of the screen. | Create new Timeline page to display steps of the project. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 10/01/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created anchor menu on the right of the screen. | Created new Timeline page to display steps of the project. |
| What is planned for today? | Make all sections of the project to be responsive. | Work in timeline animation. |
| Are there any obstacles or objections? | No objections. | JavaScript for animations? |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 10/02/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Made all sections of the project to be responsive. | Worked in timeline animation. |
| What is planned for today? | Meeting with product owner postponed for Monday. Next week will have two meetings. Start thinking ahead to Sprint 3. | Meeting with product owner postponed for Monday. Next week will have two meetings. Start thinking ahead to Sprint 3. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 10/03/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Started thinking and pre-planning Sprint 3. | Started thinking and pre-planning Sprint 3. |
| What is planned for today? | Plan in more details Sprint 3. Work in documentation. | Plan in more details Sprint 3. Work in documentation. |
| Are there any obstacles or objections? | What is the best way to go with documentation? | What is the best way to go with documentation? |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 2

Date: 10/04/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in documentation. | Worked in documentation. |
| What is planned for today? | Review all work done and goals accomplished. | Review all work done and goals accomplished. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/07/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Reviewed work done, pre-planned the next steps. | Reviewed work done, pre-planned the next steps. |
| What is planned for today? | Review how to divide work for Sprint 3 and meeting the requirements. | Review how to divide work for Sprint 3 and meeting the requirements. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/8/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Reviewed how to divide work for Sprint 3 and meeting the requirements. | Reviewed how to divide work for Sprint 3 and meeting the requirements. |
| What is planned for today? | Work on Animations, Trigger on ready, make them faster. | Fix sizes of images to fit the page. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/09/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked on Animations, Trigger on ready, make them faster. | Fixed sizes of images to fit the page. |
| What is planned for today? | Meet with Product Owner to obtain the latest updates. Input most current information in the website. | Meet with Product Owner to obtain the latest updates. Create a Summit page. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/10/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner to obtain the latest updates. Input most current information in the website. | Met with Product Owner to obtain the latest updates. Created a Summit page. |
| What is planned for today? | Create RSVP page and form for Summit. | Update Home image, add button from home to link to Summit RSVP. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/11/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created RSVP page and form for Summit. | Updated Home image, added button from home to link to Summit RSVP. |
| What is planned for today? | Update Home animation with the newest content. | Refactor OUR TEAM section. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/14/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Updated Home animation with the newest content. | Refactored OUR TEAM section. |
| What is planned for today? | Create background banner. Meet with Product Owner. | Add new partners and rearrange them. Meet with Product Owner. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/15/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created background banner. Met with Product Owner. | Added new partners and rearrange them. Met with Product Owner. |
| What is planned for today? | Add new links in navbar, and new courses page. | Work on restructuring the webpage. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/16/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Added new links in navbar, and new courses page. | Worked on restructuring the webpage. |
| What is planned for today? | Start thinking ahead to Sprint 4. | Start thinking ahead to Sprint 4. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/17/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Started thinking and pre-planning Sprint 4. | Started thinking and pre-planning Sprint 4. |
| What is planned for today? | Plan in more details Sprint 4. Work in documentation. Create a dynamic google form url loader. | Plan in more details Sprint 4. Work in documentation. Add new logos, partners and Social media links. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 3

Date: 10/18/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Planned in more details Sprint 4. Worked in documentation. Created a dynamic google form url loader. | Planned in more details Sprint 4. Worked in documentation. Added new logos, partners and Social media links. |
| What is planned for today? | Review all work done and goals accomplished. | Review all work done and goals accomplished. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/21/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Reviewed work done, pre-planned the next steps. | Reviewed work done, pre-planned the next steps. |
| What is planned for today? | Meet with Product Owner. Review how to divide work for Sprint 4 and meeting the requirements. | Meet with Product Owner. Review how to divide work for Sprint 4 and meeting the requirements. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/22/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner. Reviewed how to divide work for Sprint 4 and meeting the requirements. | Met with Product Owner. Reviewed how to divide work for Sprint 4 and meeting the requirements. |
| What is planned for today? | Add links to pages for all corresponding components in the website. Update members’ pictures. | Update the Summit Program Schedule. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/23/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Added links to pages for all corresponding components in the website. Updated members’ pictures. | Updated the Summit Program Schedule. |
| What is planned for today? | Update specifics on all the team members information, links and formatting. | Add new interactive buttons in the Summit Page. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/24/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Updated specifics on all the team members information, links and formatting. | Added new interactive buttons in the Summit Page. |
| What is planned for today? | Create new page where the pictures and information of Summit speakers are going to be found. | Add styling to all the cards in the website. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/25/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created new page where the pictures and information of Summit speakers are going to be found. | Added styling to all the cards in the website. |
| What is planned for today? | Fix team members orientation, depending on order of importance to the project. Fix Overflow in the website. | Add newest content to the Summit schedule, and speakers. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/28/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Fixed team members orientation, depending on order of importance to the project. Fixed Overflow in the website. | Added newest content to the Summit schedule, and speakers. |
| What is planned for today? | Meet with Product Owner. | Meet with Product Owner. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/29/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner. | Met with Product Owner. |
| What is planned for today? | Add new button to the Summit Page where all the Exhibit Submittals are going to be located. | Create a new milestones page with animation. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/30/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Added new button to the Summit Page where all the Exhibit Submittals are going to be located. | Created a new milestones page with animation. |
| What is planned for today? | Work in Milestones animation. Start thinking ahead to Sprint 5. | Work in Milestones animation. Start thinking ahead to Sprint 5. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 10/31/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in Milestones animation. Start thinking ahead to Sprint 5. | Worked in Milestones animation. Start thinking ahead to Sprint 5. |
| What is planned for today? | Plan in more details Sprint 5. Work in documentation. | Plan in more details Sprint 5. Work in documentation. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 4

Date: 11/01/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in documentation. | Worked in documentation. |
| What is planned for today? | Review all work done and goals accomplished. | Review all work done and goals accomplished. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/04/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Reviewed work done, pre-planned the next steps. | Reviewed work done, pre-planned the next steps. |
| What is planned for today? | Meet with Product Owner. Review how to divide work for Sprint 5 and meeting the requirements. | Meet with Product Owner. Review how to divide work for Sprint 5 and meeting the requirements. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/05/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner. Reviewed how to divide work for Sprint 5 and meeting the requirements. | Met with Product Owner. Reviewed how to divide work for Sprint 5 and meeting the requirements. |
| What is planned for today? | Add new required styling for the page. | Fix some responsive issues in the website. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/06/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Added new required styling for the page. | Fixed some responsive issues in the website. |
| What is planned for today? | Create a page for a live webcast of the Summit. | Restructure sections in the landing page. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/07/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created a page for a live webcast of the Summit. | Restructured sections in the landing page. |
| What is planned for today? | Update Main animation to the newest requirements. | Create Animation for Team Members to be hidden and displayed when called. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/08/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Updated Main animation to the newest requirements. | Create Animation for Team Members to be hidden and displayed when called. |
| What is planned for today? | Create carrousel gallery in Milestones page. | Create carrousel gallery in Milestones page. |
| Are there any obstacles or objections? | Consider using fancy box? | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/11/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created carrousel gallery in Milestones page. | Create carrousel gallery in Milestones page. |
| What is planned for today? | Meet with Product Owner. | Meet with Product Owner. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/12/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner. | Met with Product Owner. |
| What is planned for today? | Fix Navbar for smaller devices in order to make it responsive. | Add new page containing all Summit Attendees |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/13/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Fixed Navbar for smaller devices in order to make it responsive. | Added new page containing all Summit Attendees |
| What is planned for today? | Work in overall typos and small styling issues. Start thinking ahead to Sprint 6. | Work in overall typos and small styling issues. Start thinking ahead to Sprint 6. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/14/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in overall typos and small styling issues. Start thinking ahead to Sprint 6. | Worked in overall typos and small styling issues. Start thinking ahead to Sprint 6. |
| What is planned for today? | Plan in more details Sprint 6. Work in documentation. | Plan in more details Sprint 6. Work in documentation. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 5

Date: 11/15/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in documentation. | Worked in documentation. |
| What is planned for today? | Review all work done and goals accomplished. | Review all work done and goals accomplished. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/18/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Reviewed work done, pre-planned the next steps. | Reviewed work done, pre-planned the next steps. |
| What is planned for today? | Meet with Product Owner. Review how to divide work for Sprint 6 and meeting the requirements. | Meet with Product Owner. Review how to divide work for Sprint 6 and meeting the requirements. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/19/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner. Reviewed how to divide work for Sprint 6 and meeting the requirements. | Met with Product Owner. Reviewed how to divide work for Sprint 6 and meeting the requirements. |
| What is planned for today? | Create new animation for team members. | Create new animation for team members. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/20/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created new animation for team members. | Created new animation for team members. |
| What is planned for today? | Create new animation for the latest news sections, so that the news scroll when more news are added. | Create new animation for the latest news sections, so that the news scroll when more news are added. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/21/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created new animation for the latest news sections, so that the news scroll when more news are added. | Created new animation for the latest news sections, so that the news scroll when more news are added. |
| What is planned for today? | Work in all animations not working. | Work in all animations not working. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/22/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in all animations not working. | Worked in all animations not working. |
| What is planned for today? | Add google analytics to the project. | Work on the courses page content. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/25/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Added google analytics to the project. | Worked on the courses page content. |
| What is planned for today? | Meet with Product Owner. | Meet with Product Owner. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/26/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Met with Product Owner. | Met with Product Owner. |
| What is planned for today? | Work on the courses’ registration pages. | Work on the courses page content. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/27/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked on the courses’ registration pages. | Work on the courses page content. |
| What is planned for today? | Create animation for courses content. | Create animation for courses content. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/29/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Created animation for courses content. | Created animation for courses content. |
| What is planned for today? | Work in documentation and final details. | Work in documentation and final details. |
| Are there any obstacles or objections? | No objections. | No objections. |
| Attended? | ✔ | ✔ |

Meetings' Template

Sprint 6

Date: 11/30/2019

Start Time: 3:00pm

End Time: 3:30pm

|  | Alejandro Perez | Pablo Diaz Amor |
| --- | --- | --- |
| What was accomplished yesterday? | Worked in documentation and final details. | Worked in documentation and final details. |
| What is planned for today? | Review all work done and goals accomplished. | Review all work done and goals accomplished. |
| Are there any obstacles or objections? | No objections | No objections |
| Attended? | ✔ | ✔ |

# References

Ubuntu: https://ubuntu.com/

Apache: https://www.apache.org/

PHP: https://www.php.net/

Laravel: https://laravel.com/

JQuery: https://jquery.com/

FancyApps: http://fancyapps.com/fancybox/3/

Slick: https://kenwheeler.github.io/slick/