# Tuesday September 10

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:23PM

End time: 11:15PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Went over what I learned in the first PO meeting with Gersch.

  - Started reading over the previous team’s documentation.

### What is planned to be done until the next scrum meeting?

  - Read further into the previous team’s project documentation.

### What are the hurdles?

  - General lack of knowledge about the web app functionality and the technologies used to build and maintain it.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Conference call with Ronyo to catch up on the instructions provided by the product owner.

### What is planned to be done until the next scrum meeting?

  - Gain access to and review project documentation from Spring 2019.

### What are the hurdles?

  - Gaining privileges to access documentation.

  - Reading through many pages of documentation.

# Wednesday September 11

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 5:03PM

End time: 7:28PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Read more documentation and began watching previous team tutorial videos.

  - Discussed team eligibility plans.

### What is planned to be done until the next scrum meeting?

  - Become more familiar with the project architecture and continuing watching past team’s videos.

  - Finish team eligibility so that our work can officially begin.

### What are the hurdles?

  - General lack of knowledge about the web app functionality and the technologies used to build and maintain it.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Accessed the previous team’s Confluence account and reviewed the final documentation, repository files, and youtube channel.

  - Started the team eligibility documentation

### What is planned to be done until the next scrum meeting?

  - Watch the tutorial videos on previous team’s youtube channel

  - Complete the development of the eligibility documentation by including the UML diagrams and Project plan overview

### What are the hurdles?

  - Getting familiar with the project requirements, and understanding the work completed from the previous project requirements.

# Thursday September 12

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 5:40PM

End time: 6:11PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Mostly finished reading documentation and continued watching and following along with previous teams videos.

  - Began trying to set up the project’s development environment.

  - Finished team eligibility requirement.

### What is planned to be done until the next scrum meeting?

  - Try to finish setting up development environment to allow us to begin properly testing web app functionality locally.

  - Continue familiarising myself the functionality of the web app currently.

### What are the hurdles?

  - Lack of understanding the dev tools, specifically the database, causing the web app to not be fully functional locally.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed the eligibility documentation

  - Started setting up the new project environment provided by the PO on devops

### What is planned to be done until the next scrum meeting?

  - Start diving into the vip and vip-dev backend databases to understand its requirements

  - Review the vip and vip-dev frontend website to understand its uses and features

### What are the hurdles?

  - Understanding brand new website with unknown functionality using trial and error methods.

# Friday September 13

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:00PM

End time: 9:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Research on Firebase and NoSQL in general

  - Getting dev environment set up and familiarising myself

### What is planned to be done until the next scrum meeting?

  - Finish install dev environment and understanding local database

  - Access live database to retrieve or reset admin password

### What are the hurdles?

  - Lack of understanding on how to access the live database to resolve log in issues.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Watched tutorial videos

  - Researched Scrum methodology and definitions, i.e. effort, AC, ..

### What is planned to be done until the next scrum meeting?

  - Install web app environment and database framework in my system.

  - Setup Effort points to work items

  - Reach out with introduction message to Senior Project Web App and Mobile Judge.

  - Read the Final Deliverable document

### What are the hurdles?

  - Time and effort to understand and go through all the information given to us from the previous team

# Monday September 16

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 8:09PM

End time: 8:45PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Successfully set up development environment including web app and local database to mirror the functionality of the live web app and database.

  - Gained ability to log in to live admin account to test admin functionality and use confirm the rest of the student/faculty functionality works as intended.

  - Learned how to change a user on the local dev database into an admin or faculty member thus allowing us to test the web app fully without making potentially unwanted changes to the live website/database.

### What is planned to be done until the next scrum meeting?

  - Test web page functionality further by going through the project proposal process as a faculty user, applying to projects as test users, and approving all of this as an admin user.

  - Note any issues that do or don’t arise in this testing for further discussion.

### What are the hurdles?

  - Lack of understanding of proper website functionality due to the prior lack of admin credentials making it so that we could not test much functionality before now.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Setup MongoDB, Git, and VSCode.

  - Successfully accessed vip-dev and vip on cis.fiu.edu servers.

  - Obtained accurate credentials for the admin account to the live web site.

  - Ability to edit local database users into Pi user type in order to approve test projects

### What is planned to be done until the next scrum meeting?

  - Watch 4 to 5 more tutorial videos.

  - Add users and project data into the local database and approve project with Pi account.

### What are the hurdles?

  - Enough time to dive deep into the maintenance tabs on the admin panel website.

  - Enough time to create all the example data for user profiles and projects.

# Tuesday September 17

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:20PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Restored/copied live database from vip.fiu.edu for local use in testing.

  - Further tested web app functionality like proposing projects and apply to projects.

  - Gotten more familiar with database structure.

### What is planned to be done until the next scrum meeting?

  - Become more familiar with the way the web app interfaces with the database to gain a better understanding to provide support to users.

  - Write user stories and tasks to reflect the testing process for the various features of the web app (project proposal, applying to projects, etc.).

### What are the hurdles?

  - None for this meeting.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Connected with Eric Johnson from IT support at his office on campus in regards to SSH’ing into the VIP-DEV server and updating the server to the latest build of Ubuntu.

  - Watched four video tutorials for feature testing.

### What is planned to be done until the next scrum meeting?

  - Copy database from vip server and add users and projects to local database to have data for testing.

### What are the hurdles?

  - None for today

# Wednesday September 18

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Detailed testing of Site Summary section of the Admin Maintenance section of the Admin Panel by comparing provided statistics to the site summary statistics comparing numbers to queries in live database as well as ensure the numbers are being updated live as well.

### What is planned to be done until the next scrum meeting?

  - Testing project approval process and testing user confirmation using admin Pi/CoPi accounts.

### What are the hurdles?

  - No hurdles right now.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Copied the VIP database to my local machine and restored the database to my local server for testing

  - Tested semester maintenance features inside the admin panel

### What is planned to be done until the next scrum meeting?

  - Setup more user stories on the kanban board that reflect the work completed from testing website features

### What are the hurdles?

  - None at this time

# Thursday September 19

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Testing to ensure that projects can be approved as an admin user through the project maintenance tab of the admin panel.

  - Testing to confirm that the admin panel could be used to confirm newly created user accounts approving them being added to the system properly.

### What is planned to be done until the next scrum meeting?

  - Test the functionality of creating and approving a project proposal.

  - Test the functionality of applying to a project as a user and confirming that application as a faculty or admin.

### What are the hurdles?

  - No hurdles currently.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Added user stories and tasks on the kanban board that relate to the features that were tested

  - Continued to test the admin panel’s semester maintenance features

  - Started testing the admin panel’s admin maintenance features

### What is planned to be done until the next scrum meeting?

  - Begin testing the admin panel’s course maintenance features

  - Begin testing the admin panel’s project maintenance features

### What are the hurdles?

  - None at the moment

# Friday September 20

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Testing the functionality of proposing a project as faculty and then confirming that project has been successfully approved by the admin and that these changes have been accurately reflected in the database immediately as well as on the website as expected.

  - Testing the ability of a user to successfully apply to a project and have the application properly approved and managed by the admin/PO so that teams are properly constructed and reflected in the database.

### What is planned to be done until the next scrum meeting?

  - Test User Maintenance tab functionality in the admin panel.

### What are the hurdles?

  - No hurdles.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed the testing for admin panel’s semester maintenance

  - Completed the testing for admin panel’s course maintenance

### What is planned to be done until the next scrum meeting?

  - Resolve issue with vip-dev web server

### What are the hurdles?

  - Understanding the backend issues with the vip-dev server

# Monday September 23

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 8:20PM

End time: 8:50PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Tested all functionality of the User Maintenance tab of the admin panel (search, add/removal of users, save/restore user changes)

  - Tested functionality of Skill Maintenance tab of the admin panel, specifically ensure the addition and removal of skills.

### What is planned to be done until the next scrum meeting?

  - Complete documentation about Sprint 1 (standup meetings, retrospective, review, etc.)

### What are the hurdles?

  - Confirming meeting time and the processes involved in closing out a sprint.

Gersch Schiff:

### What was done since the last scrum meeting?

  - After the rcpbind issue was resolved by IT support, I:

    - Successfully SSH’d into the vip-dev server and,

    - Successfully backed up the vip-dev server into my local machine.

### What is planned to be done until the next scrum meeting?

  - Validate all the sprint daily standup meetings notes

  - Complete the sprint retrospective meeting

  - Complete sprint review meeting

### What are the hurdles?

  - Agree on a specific time with my partner

# Tuesday September 24

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Completed Sprint Daily Standup notes

  - “” “” Sprint Retrospective notes

  - Complete Self Evaluation

  - Completed Teammate Evaluation

  - Completed PO Evaluation

### What is planned to be done until the next scrum meeting?

  - Talk with SPWA team about boilerplate to get info for use in planning

### What are the hurdles?

  - Understanding boilerplate development technologies

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed the Sprint Daily Standup meeting notes for sprint 1

  - Completed the Sprint Retrospective meeting notes for sprint 1

  - Completed the self assessment for sprint 1

  - Completed the teammate assessment for sprint 1

  - Completed the PO assessment for sprint 1

  - Decided on using .net 3.0 moving forward with the other team members

### What is planned to be done until the next scrum meeting?

  - Complete boiler plate for .net 3.0 in agreement with the three other teams

### What are the hurdles?

  - Understanding how to develop a boiler plate

  - Understanding the facets of .net 3.0

  - Communicating between all three teams

  - Coming to agreement on how to maintain repo structure and methods for modifications with the three teams

# Wednesday September 25

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:10PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Completed Sprint Planning Meeting

  - Researched Blazor

  - Researched EForT Project Architecture Repository Pattern

### What is planned to be done until the next scrum meeting?

  - Redo Sprint Plan and Planning Video based on PO feedback

  - Research EForT Project Architecture Repository Pattern in SPWA Repo

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed Sprint #1 Planning meeting

  - Watched videos from microsoft on developing blazer pages with .Net framework

### What is planned to be done until the next scrum meeting?

  - Continue watching video on developing .net with blazor

  - Re-evaluate the features for sprint 3 according to the feedback given to us by our PO

### What are the hurdles?

  - none

# Thursday September 26

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00 PM

End time: 10:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Researched Blazor further attempting to become more comfortable with its infrastructure.

### What is planned to be done until the next scrum meeting?

  - Work further on the project proposal use case diagram

  - Go over more tutorials on blazor

  - Research wireframing with tools like Adobe XD

### What are the hurdles?

  - Time spent learning to use required tools

Gersch Schiff:

### What was done since the last scrum meeting?

  - Continued watching tutorials for developing in .net with blazor

  - Developed new features for sprint 3 with approval from PO

### What is planned to be done until the next scrum meeting?

  - Find a wireframing application to design components of new VIP project

  - Redesign a simpler user interface for the Project View feature

### What are the hurdles?

  - Taking time to learn new design tools

# Friday September 27

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00 PM

End time: 10:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Came to an agreement on using Figma to wireframe the VIP webapp

  - Worked on Project Proposal Sequence Diagram

### What is planned to be done until the next scrum meeting?

  - Work on proect proposal class diagram

### What are the hurdles?

  - Lack of understanding of the other teams project structure

Gersch Schiff:

### What was done since the last scrum meeting?

  - Agreed to use Figma for designing simpler version of VIP project

### What is planned to be done until the next scrum meeting?

  - Research current database relationships and extract what is useful and discard what is unnecessary

### What are the hurdles?

  - Taking time to comb through all the old database fields from the old VIP project

# Monday September 30

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00 PM

End time: 10:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Created mockup of Project View in Figma

  - Worked on sequence diagram of Project Approval

  - Use Case/Sequence diagram of Project Approval

### What is planned to be done until the next scrum meeting?

  - Mockup of Project Editing

### What are the hurdles?

  - Lack of surety in making design decision of the page flow of the webapp in completing the mockup

Gersch Schiff:

### What was done since the last scrum meeting?

  - Started working on database diagrams for new VIP project components

### What is planned to be done until the next scrum meeting?

  - Complete the Sequence diagram for the Project View feature

  - Branch out from SPWA team repository and organize local directory

  - Setup our own boilerplate with blazor pages while we wait for SPWA

### What are the hurdles?

  - Not knowing exactly what will be required in the database so that all teams are on the same page

# Tuesday October 1

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00 PM

End time: 10:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Interactive mockup of the Project Editing feature including design and flow between different pages.

### What is planned to be done until the next scrum meeting?

  - Project Proposal Mockup

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed the Sequence diagram for VIP project components

  - Started working on a use case diagram for VIP project components

  - Set up a main branch for VIP team, and individual branches for each developer

  - Continuing research on boilerplate with blazor pages

### What is planned to be done until the next scrum meeting?

  - Complete the Use Case diagram for the project

  - Have some website functionality with blazor boilerplate

### What are the hurdles?

  - Taking time to learn how to develop a blazor boilerplate

# Wednesday  October 2

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:15 PM

End time: 10:45 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Interactive Mockup of the Project Proposal process in Figma

### What is planned to be done until the next scrum meeting?

  - Begin implementing Project Proposal functionality using .Net Core 3.0 with Blazor

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Created a use case diagram for the project view feature

  - Installed and tested

### What is planned to be done until the next scrum meeting?

  - Create spreadsheet with tables that relate to the VIP database

### What are the hurdles?

  - None

# Thursday  October 3

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:18 PM

End time: 10:50 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Implemented Project Proposal functionality using .Net Core 3.0 with Blazor

### What is planned to be done until the next scrum meeting?

  - Implement a more reasonable Project View to display the projects currently in the system

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Created spreadsheet with tables that relate to the VIP database

  - Install and test MatBlazor package for designing project view pages

### What is planned to be done until the next scrum meeting?

  - Create ER diagram for database

### What are the hurdles?

  - Understanding the full scope of what goes in the new database

# Friday October 4

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:55 PM

End time: 10:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Implemented a grid based responsive Project View/Display page reading from the list of projects that will later be read from the database

### What is planned to be done until the next scrum meeting?

  - Worked further on implementing Project Proposal functionality in .Net Core 3.0 with Blazor

### What are the hurdles?

  - Lack of practice with MatBlazor and unfamiliarity with page structure

Gersch Schiff:

### What was done since the last scrum meeting?

  - Created ER diagram for database

  - Installed and tested MatBlazor package for designing project view pages

### What is planned to be done until the next scrum meeting?

  - Create Relational diagram for project view

  - Build out project webpage using the MatBlazor framework

### What are the hurdles?

  - Taking the time to learn web development with the MatBlazor framework

# Monday October 7

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:20 PM

End time: 10:00 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Continued implementing project view while learning MatBlazor

  - Worked further on implementing Project Proposal functionality in .Net Core 3.0 with Blazor

  - Implement Project Approval functionality

### What is planned to be done until the next scrum meeting?

  - Complete Sprint 2 end of sprint documentation

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Created relational diagram for project view

  - Continued developing simplified version of project webpage with matblazor

### What is planned to be done until the next scrum meeting?

  - Complete Sprint #2 Daily Scrum meeting notes

  - Complete Sprint #2  Retrospective meetings

  - Complete Sprint #2 Review meeting

### What are the hurdles?

  - None

# Tuesday October 8

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:45 PM

End time: 11:10 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Finished implementing project view in code for sprint demo.

  - Created Project Proposal page and nav element

  - Complete Sprint 2 Evaluations

### What is planned to be done until the next scrum meeting?

  - Complete Sprint 2 Documentation and Sprint 3 Planning

### What are the hurdles?

  - Coordination meetings to complete documentation

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed video report for sprint 2

  - Completed the self assessment for sprint 2

  - Completed the teammate assessment for sprint 2

  - Completed the PO assessment for sprint 2

### What is planned to be done until the next scrum meeting?

  - Complete daily standup notes for sprint 2

  - Complete retrospective notes for sprint 2

  - Complete planning notes for sprint 3

### What are the hurdles?

  - Finding the time to meet with partner

# Wednesday October 9

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 11:00 PM

End time: 11:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Completed Sprint 2 Documentation

  - Implemented ability to query database from within the code

### What is planned to be done until the next scrum meeting?

  - Modify ProjectService to actually use the database to load projects there

### What are the hurdles?

  - Learning to use SqlClient while actively implementing with it

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed the Sprint Daily Standup meeting notes for sprint 2

  - Completed the Sprint Retrospective meeting notes for sprint 2

### What is planned to be done until the next scrum meeting?

  - Research, install, and test the  Entity Framework on our VIP project

  - Complete the class diagram

  - Implement classes within the new entity file structure

### What are the hurdles?

  - Taking time to learn a new platform

  - Restructure the file system of the VIP project

# Thursday October 10

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:45 PM

End time: 10:15 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Changed ProjectService to use the database and load the projects from there and return them as a list

### What is planned to be done until the next scrum meeting?

  - Modify Project page to use new ProjectService that gets project listings from database

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Started working on class diagram

### What is planned to be done until the next scrum meeting?

  - Complete class diagram

### What are the hurdles?

  - Learning class diagram best practices

  - Coming up with the attributes and methods for all the classes

# Friday October 11

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:11 PM

End time: 10:46 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Modified Project page to use new ProjectService that gets project listings from database

### What is planned to be done until the next scrum meeting?

  - Adjust database queries in ProjectService to edit projects and validate them

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Continued working on the class diagram

  - Watched UML class diagram tutorials

### What is planned to be done until the next scrum meeting?

  - Continue to work on completing the class diagram

  - Begin developing the implementation of the class diagram

### What are the hurdles?

  - Deciding which methods go with each class

  - Deciding on the proper classes of the diagram

# Monday October 14

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Adjusted database queries in ProjectService to edit projects and validate them

  - Created function/query to set projects as approved

  - Update project modal based on chosen project

### What is planned to be done until the next scrum meeting?

  - Work further on updating project modal based on chosen project

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed VIP class diagram structure

### What is planned to be done until the next scrum meeting?

  - Setup Database to reflect class diagram

### What are the hurdles?

  - Choosing the right database platform

# Tuesday October 15

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Worked further on updating project modal based on chosen project

### What is planned to be done until the next scrum meeting?

  - Work further on updating project proposal page and nav element

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Research databases platforms that are compatible with ER framework and class diagram structure

### What is planned to be done until the next scrum meeting?

  - Open database from SPWA team

### What are the hurdles?

  - Database format

# Wednesday October 16

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Worked further on updating project proposal page and nav element

### What is planned to be done until the next scrum meeting?

  - Create Insert Project Proposal Query/Function

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Research how to restore Windows SQL Server backup on MacOS

### What is planned to be done until the next scrum meeting?

  - Continue attempting to open SPWA project database

### What are the hurdles?

  - Compatibility issues with windows and macOS files

# Thursday October 17

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Created Insert Project Proposal Query/Function

### What is planned to be done until the next scrum meeting?

  - Adjust SQL Query to automatically fill in project model variables

### What are the hurdles?

  - None.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Connected with SPWA in effort to share files and restore their database

### What is planned to be done until the next scrum meeting?

  - Download and install required software on MacOS to open

### What are the hurdles?

  - MacOS is not compatible with SQL Server

# Friday October 18

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Adjusted SQL Query to automatically fill in project model variables

### What is planned to be done until the next scrum meeting?

  - Edit Project Query/Function

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Downloaded and installed Docker app Download and install Azure Data Studio

### What is planned to be done until the next scrum meeting?

  - Learn how to use docker app and azure data studio to restore SPWA database using mdf, ldf, and bak files

### What are the hurdles?

  - Working with unknown files

# Monday October 21

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Edit Project Query/Function

  - Create query for getting unapproved projects from the database

  - Created and tested new branch with SPWA team to integrate Data Access

### What is planned to be done until the next scrum meeting?

  - Complete Sprint 3 Documentation

### What are the hurdles?

  - Catching up with undocumented work to complete recent documentation

Gersch Schiff:

### What was done since the last scrum meeting?

  - Successfully restored SPWA database through docker and azure data studio

### What is planned to be done until the next scrum meeting?

  - Find local database platform to test data before merging with SPWA project database

### What are the hurdles?

  - Configuring new apps

# Tuesday October 22

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Completed Sprint 3 Documentation

  - Filled out Self, Teammate and PO Evaluation

### What is planned to be done until the next scrum meeting?

  - Finish Project Proposal and Project Editing functions for Sprint Demo

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Reconfigure and signup again for free trial of Azure Portal account

  - Sprint 3 meeting notes and evaluations

### What is planned to be done until the next scrum meeting?

  - Look into compatibility of Azure Portal SQL database services

### What are the hurdles?

  - Quick turn around time to get database up and going

# Wednesday October 23

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:30PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Made further changes to Project Proposal process and Project Editing process

  - Rounded out features and recorded Sprint Demo

### What is planned to be done until the next scrum meeting?

  - Research Entity Framework and how to implement it as advised to avoid having to make sql queries client-side

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Successfully reactivated Azure Portal account services and configured local database for testing

### What is planned to be done until the next scrum meeting?

  - Code SQL functions to connect VIP project to the azure sql database

### What are the hurdles?

  - Azure database server may only work by paying a service fee

# Thursday October 24

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:03PM

End time: 10:42PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Researched Entitiy Framework and how to implement it as advised to avoid having to make sql queries client-side

  - Planned meeting with SPWA team’s Arturo to get guidance on how to go about using the EF Core and working with their project

### What is planned to be done until the next scrum meeting?

  - Meet with SPWA team’s Arturo

  - Implement EF Core in integrating with SPWA project

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Tested CRUD functions on SQL code code against VIP project

### What is planned to be done until the next scrum meeting?

  - Begin working on building the evaluation feature

### What are the hurdles?

  - none

# Friday October 25

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:20PM

End time: 10:43PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Met with Arturo and had him explain how to work with the SPWA project’s implementation of EF Core and provided us with the updated database to allow it to work properly.

### What is planned to be done until the next scrum meeting?

  - Re-implement project management functionality based on the new EF Core capabilities.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Transfer all survey questions and fields from google platform

### What is planned to be done until the next scrum meeting?

  - Organize code structure in razor style through pages, shared, and data directories.

### What are the hurdles?

  - none

# Monday October 28

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:31PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Re-implemented ability to submit new projects and edit them without the proper roles for now.

### What is planned to be done until the next scrum meeting?

  - Meet with PO to address working with the MJ team.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Continue working on building the evaluation pages in VIP project

### What is planned to be done until the next scrum meeting?

  - Conference call with Prof. and all teams to discuss next steps

### What are the hurdles?

  - none

# Tuesday October 29

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:11PM

End time: 10:32PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Had meeting with PO and Mobile Judge team going over current state of the projects.

  - Went over scrum meeting documentation to begin filling in holes and fix issues with our practice moving forward.

### What is planned to be done until the next scrum meeting?

  - Speak with other teams to organize coordination on completing the diagrams the PO has asked for.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Met with the Prof. and all teams and discussed focusing on creating a merged ER diagram and Class Diagram between the three teams.

### What is planned to be done until the next scrum meeting?

  - Continuing to work on transferring all the data from the current evaluation pages

### What are the hurdles?

  - Keeping up with daily standup meeting notes

# Wednesday October 30

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:26PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Worked on Class Diagram for fused Vertically Integrated Projects, Senior Project Web App, and Mobile Judge hybrid project

### What is planned to be done until the next scrum meeting?

  - Work further on Class/ER Diagram for fused Vertically Integrated Projects, Senior Project Web App, and Mobile Judge hybrid project

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed transferring all data from current survey

### What is planned to be done until the next scrum meeting?

  - Code response fields and create array to store users responses

### What are the hurdles?

  - none

# Thursday October 31

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:56PM

End time: 10:20PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Work further on Class/ER Diagram for fused Vertically Integrated Projects, Senior Project Web App, and Mobile Judge hybrid project

### What is planned to be done until the next scrum meeting?

  - Meet with SPWA and MJ teams to work further on Class/ER Diagram for fused Vertically Integrated Projects, Senior Project Web App, and Mobile Judge hybrid project

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Continued development on evaluation pages

### What is planned to be done until the next scrum meeting?

  - Schedule to meet with SPWA and MJ teams to discuss Class diagrams and ER diagrams

### What are the hurdles?

  - Merging VIP project class diagram with SPWA project structure

# Friday November 1

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 7:02 PM

End time: 7:29 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Met with SPWA and MJ team to coordinate moving forward with integrating our projects and the diagrams

### What is planned to be done until the next scrum meeting?

  - Rework Evalution model/class so that it can be added to the EF and properly displayed as part of our diagrams

  - Adjust some fields of the Project model to better encapsulate the desired functionality

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Conference call with SPWA and MJ team

### What is planned to be done until the next scrum meeting?

  - Complete developing the evaluation pages

  - Work on designing the VIP class and ER diagrams with SPWA and MJ team

### What are the hurdles?

  - Making sure MJ project integrates with the SPWA project

# Monday November 4

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 8:00PM

End time: 8:51PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Completed Entity Relationship Diagram and Class Diagram

  - Created new Evaluation model that encompasses all 3 evaluation types so that they can be represented in the same table

  - Added Evaluation questions and implemented the model on the razor pages

  - Added checks to make sure all of the questions are answered

### What is planned to be done until the next scrum meeting?

  - Complete Sprint 4 Documentation/Demo/Review/Retrospective

  - Complete Sprint 5 Planning

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed ER and Class diagrams

  - After adding the survey questions, added response fields and functions

### What is planned to be done until the next scrum meeting?

  - Complete sprint 4 Review and Retrospective documents

  - Sprint 5 planning documentation

  - Continue to improve the Class and ER diagrams

### What are the hurdles?

  - None

# Tuesday November 5

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:08PM

End time: 10:37PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Completed Sprint 4 Documentation/Demo/Review/Retrospective

  - Completed Sprint 5 Planning

### What is planned to be done until the next scrum meeting?

  - Work with SPWA team to implement the Evaluation model into the EF and look into getting proper instructions on how to do so ourselves so we are less dependent on them to make progress on our end.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed sprint 4 retrospective and review documents

  - Completed sprint 5 planning documents

  - Completed ER and Class diagrams with SPWA and MJ teams

### What is planned to be done until the next scrum meeting?

  - Begin researching C# validation components to validate evaluation forms as users input data in the response fields

  - Begin designing interface for PO review of the evaluation results

### What are the hurdles?

  - none

# Wednesday November 6

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00PM

End time: 10:37PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Reviewed changes to the Evaluation model as well as other models and the inclusion of these as tables in the database

  - Began learning/experimenting how to interact with the EF with these new models/tables

### What is planned to be done until the next scrum meeting?

  - Work on implementing Evaluation entries being properly saved in the model and both saved in and retrieved from the database.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Researched validation methods using Blazor and .Net framework

### What is planned to be done until the next scrum meeting?

  - Implement new validation methods

### What are the hurdles?

  - Finding methods that work with .Net framework and Blazor components

# Thursday November 7

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:30 PM

End time: 10:05 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Started working with/learning to use Arturo’s MJContext to work with the new database tables, specifically evaluations to make the EvaluationService

### What is planned to be done until the next scrum meeting?

  - Work further with/learning to use Arturo’s MJContext to work with the new database tables, specifically evaluations to make the EvaluationService

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Continuing to research methods for validating integers, radio buttons, and null inputs for surveys

### What is planned to be done until the next scrum meeting?

  - Attempt to use regular expressions to validate user input

  - Learn components

### What are the hurdles?

  - Understanding how to use regular expressions for validation with C#

# Friday November 8

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:45 PM

End time: 10:15 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Work further with/learning to use Arturo’s MJContext to work with the new database tables, specifically evaluations to make the EvaluationService

### What is planned to be done until the next scrum meeting?

  - Start focusing work on creating EvaluationService to make it possible to Create, Update, and Get Evaluation listings from the database

### What are the hurdles?

  - None.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Began implementing Blazor’s built-in validation feature

### What is planned to be done until the next scrum meeting?

  - Create new models and add the required data annotations to each question for Blazor to validate

  - Create new pages that handle the new “DataAnnotationsValidator” component.

### What are the hurdles?

  - none

# Monday November 11

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00 PM

End time: 10:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Worked on creating EvaluationService to make it possible to Get Evaluation listings from the database

### What is planned to be done until the next scrum meeting?

  - Add ability to Create and Update Evaluation listings in the database.

### What are the hurdles?

  - Inability to get in contact with SPWA team members.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Started implementing Blazor’s built-in validation feature

  - Started coding new models with data annotations for each survey question

  - Started coding new pages that implements DataAnnotationsValidator component

### What is planned to be done until the next scrum meeting?

  - Continue implementing validation feature, coding new models and pages with data annotations.

### What are the hurdles?

  - none

# Tuesday November 12

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:05 PM

End time: 10:35 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Made CreateEvaluationAsync and UpdateEvaluationAsync to give the ability to add and update evaluation table entries from within a razor page.

### What is planned to be done until the next scrum meeting?

  - Troubleshoot Evaluation listing changes being actively reflected in the database.

### What are the hurdles?

  - Continued inability to get in contact with members of the SPWA team to get instruction on creating a working Service.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Change of direction with new models and pages

  - Unable to change models and pages due to SPWA team’s database structure

  - Therefore, unable to use Blazor’s built-in data annotations validator component

### What is planned to be done until the next scrum meeting?

  - Need to research how to make custom validation methods that can be implemented with current models and pages.

### What are the hurdles?

  - Time management

Wednesday November 13

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 7:00 PM

End time: 7:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Wrote EvaluationService to communicate between front-end evaluation pages for SE, Teammate, and POs and the backend database.

### What is planned to be done until the next scrum meeting?

  - Add to EvaluationService and troubleshoot issues adding entries to the database.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Researched custom validation methods

  - Learned regular expression validation methods

### What is planned to be done until the next scrum meeting?

  - Implement regular expressions in C#

  - Implement method that validates input at the front-end level

### What are the hurdles?

  - none

# Thursday November 14

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:30 PM

End time: 11:00 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Troubleshooted issues with my implementation of the EvaluationService adding evaluation entries to the database.

### What is planned to be done until the next scrum meeting?

  - Update Product Owner Evaluation to use the new EvaluationService to submit evaluations.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed implementation of custom validation methods for integers compatible with the one evaluation model and three evaluation pages.

### What is planned to be done until the next scrum meeting?

  - Continue to implement customized validation methods for strings, checkboxes and radio buttons.

### What are the hurdles?

  - none

# Friday November 15

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:00 PM

End time: 10:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Update Product Owner Evaluation to use the new EvaluationService to submit evaluations.

### What is planned to be done until the next scrum meeting?

  - Update Teammate Evaluation to use the new EvaluationService to submit evaluations.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Continued to implement validation statements for null inputs and included error messages

### What is planned to be done until the next scrum meeting?

  - Make validation more efficient by making them respond immediately to input, before pressing the submit button

### What are the hurdles?

  - none

# Monday November 18

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 6:00 PM

End time: 6:30 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Updated Product Owner Evaluation to use the new EvaluationService to submit evaluations.

  - Updated Student Self Evaluation to use the new EvaluationService to submit evaluations.

  - Merged validation written by Gersch to my branch and adjust to work with the changes I’ve made.

### What is planned to be done until the next scrum meeting?

  - Write parser for Evaluation answer.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed validation methods for all questions and survey types

  - Made validation more efficient by using client-side validation as user types data into field

### What is planned to be done until the next scrum meeting?

  - Complete evaluation review view

### What are the hurdles?

  - none

# Tuesday November 19

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 11:15 PM

End time: 11:45 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Researched and some failed attempts at writing evaluation answer parser.

### What is planned to be done until the next scrum meeting?

  - Work to change members field type in the project model so that the system works properly again.

### What are the hurdles?

  - Unable to get in contact with SPWA team members to resolve issues we’re having with the project model making changes impossible currently until we figure it all out ourselves.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Installed Virtual Machine with Windows OS in order to be compatible with EF Core framework and load database on the browser without errors

### What is planned to be done until the next scrum meeting?

  - Continue to install software dependencies in virtual machine such as Visual Studio etc..

### What are the hurdles?

  - Application build performance impacted negatively with virtual machine

# Wednesday November 20

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 7:20 PM

End time: 7:50 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Work to change members field type in the project model so that the system works properly again. Currently still failing but learning more about the system.

### What is planned to be done until the next scrum meeting?

  - Work further to successfully change members field type in the project model so that the system works properly again.

### What are the hurdles?

  - Unable to get in contact with SPWA team members to resolve issues we’re having with the project mode. The source of the issues was found to be changes made by them without talking to us that went unnoticed as we had moved to working on other features.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Completed installation of Virtual Machine and software dependencies on a Windows OS in order to run the application server locally

### What is planned to be done until the next scrum meeting?

  - Add an evaluation review page

### What are the hurdles?

  - Virtual machine performance

# Thursday  November 21

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:30 PM

End time: 11:00 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Work to change members field type in the project model so that the system works properly again. Currently still failing but learning more about the system.

### What is planned to be done until the next scrum meeting?

  - Work further to successfully change members field type in the project model so that the system works properly again.

### What are the hurdles?

  - Unable to get in contact with SPWA team members to resolve issues we’re having with the project mode. The source of the issues was found to be changes made by them without talking to us that went unnoticed as we had moved to working on other features.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Added evaluation review page

### What is planned to be done until the next scrum meeting?

  - Add evaluation review model file

  - Add evaluation review link on navigation bar

### What are the hurdles?

  - none

# Friday  November 22

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 8:05 PM

End time: 8:35 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Successfully changed members field type in the project model so that the system works properly again and allows us to make changes to the student assigned to a project.

  - Re-implemented ability for a student user to apply to a project and save their ID to the database.

### What is planned to be done until the next scrum meeting?

  - Add Project selector to EvalReview page populated by projects in the database.

  - Work on Showcase presentation, poster, and deliverable.

### What are the hurdles?

  - Lack of time due to previous hurdles.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Added evaluation review link in the NavMenu.razor file

  - Added evaluation review model file to system files

  - Added table data connected with model file requirements

### What is planned to be done until the next scrum meeting?

  - Remove the sprint field response from the answer arrays for each evaluation page

  - Add project dropdown list to evaluation review page

  - Add sprint dropdown list to evaluation review page

### What are the hurdles?

  - none

# Monday November 25

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 9:26 PM

End time: 9:56 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Added Project selector to EvalReview page populated by projects in the database.

  - Worked on project showcase poster.

### What is planned to be done until the next scrum meeting?

  - Update project name dropdown on the Evaluation Review page to properly populate listings from the database to match Projects page.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Added projects dropdown menu to filter evaluations from each project

  - Added sprint dropdown menu to filter evaluations by sprints

  - Fixed bug in bind-value error inside the teammate evaluation page

  - Created a new variable for the sprint response for each evaluation page

### What is planned to be done until the next scrum meeting?

  - Improve the UI/UX of the navigation bar

### What are the hurdles?

  - none

# Tuesday November 26

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 11:36 PM

End time: 12:06 AM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Updated project name dropdown on the Evaluation Review page to properly populate listings from the database to match Projects page.

### What is planned to be done until the next scrum meeting?

  - Write a function for getting a specific Evaluation from the database to facilitate sorting on the Evaluation Review page.

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Moved the navigation bar from the left side to the top of the browser for a more centered UX

  - Organized the navigation menu links

  - Added missing evaluation pages links to navigation menu

### What is planned to be done until the next scrum meeting?

  - Continue working on UI/UX

### What are the hurdles?

  - none

# Wednesday November 27

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 6:58 PM

End time: 7:28 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Worked on writing a function for getting a specific Evaluation from the database to facilitate sorting on the Evaluation Review page.

### What is planned to be done until the next scrum meeting?

  - Work further on writing a function for getting a specific Evaluation from the database to facilitate sorting on the Evaluation Review page.

### What are the hurdles?

  - Inability to get in contact with SPWA team for any advice or instruction this late in the project.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Updated the style of the user login/logout content on the navbar to match the rest of the content

### What is planned to be done until the next scrum meeting?

  - Continue to improve the UI/UX

### What are the hurdles?

  - none

# Thursday November 28

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 10:07 PM

End time: 10:37 PM

### What was done since the last scrum meeting?

  - Worked on writing a function for getting a specific Evaluation from the database to facilitate sorting on the Evaluation Review page.

  - Attempted to write an answer parser to facilitate properly display an evaluation on the evaluation review page.

### What is planned to be done until the next scrum meeting?

  - Work further on writing an answer parser to facilitate properly display an evaluation on the evaluation review page.

### What are the hurdles?

  - Inability to get in contact with SPWA team for any advice or instruction this late in the project.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Fixed validation bug inside evaluation pages by subtracting one from the size of the response array

### What is planned to be done until the next scrum meeting?

  - Continue to improve UI/UX

  - Work on the project board for the showcase

### What are the hurdles?

  - none

# Friday  November 29

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 7:21 PM

End time: 7:51 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Worked further on writing an answer parser to facilitate properly display an evaluation on the evaluation review page.

### What is planned to be done until the next scrum meeting?

  - Retarget to focus on tying up loose and preparing for the project showcase.

  - Finish Project Poster

  - Finish Project Documentation

### What are the hurdles?

  - None.

Gersch Schiff:

### What was done since the last scrum meeting?

  - Continue to work on project board for the showcase

### What is planned to be done until the next scrum meeting?

  - Submit the project board for feedback from professor

### What are the hurdles?

  - none

# Monday December 2

Attendees: Ronyo Corneille, Gersch Schiff

Start time: 8:48 PM

End time: 9:18 PM

Ronyo Corneille:

### What was done since the last scrum meeting?

  - Added submission form validation for PO product submissions to ensure it didn’t cause a crash.

  - Finished Presentation

  - Finished Poster Board

  - Worked further of project documentation

### What is planned to be done until the next scrum meeting?

  - Finish project documentation

  - Improve project poster board

  - Refine presentation

### What are the hurdles?

  - None

Gersch Schiff:

### What was done since the last scrum meeting?

  - Submitted project board to professor for feedback

  - Received general feedback from professor through microsoft teams

### What is planned to be done until the next scrum meeting?

  - Implement feedback and submit the project board for printing

### What are the hurdles?

  - none