#### Sprint #1

Attendees:  Ronyo Corneille, Gersch Schiff

Start time: 9:03PM

End time: 9:22PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes we finished the PBIs we set out to.

- Did we do a good job estimating the points (time required) for each user story?

  - No, a lot of our time was spent resolving issues with the environment early on which inflated the point required for those. That being said every PBI/task after that was estimated with reasonable accuracy.

- Did each team member work as scheduled?

  - Yes, all team members completed the required 20 hours per week of work.

What went right?

- We accomplished all of the PBIs we planned to complete.

- Our time commitments were met without issue.

How to address the issues in the next sprint?

- How to improve the process?

  - Be more accurate and open with assessments of PBI difficulty early on.

  - Being diligent tracking the time with more accuracy and more often.

- How to improve the product?

  - Continue good communication with teammate and continue formatting the user stories properly.

  - Automate the testing process as much as possible moving forward with the “new” product.

#### Sprint #2

Attendees:  Ronyo Corneille, Gersch Schiff

Start time: 10:27PM

End time: 10:56PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Not ultimately as we underestimated the difficulty of learning the tools needed to properly implement the features.

- Did we do a good job estimating the points (time required) for each user story?

  - Estimates were lower than they should have been due to underestimating time spent becoming comfortable with the tools and agreeing on a workable design.

- Did each team member work as scheduled?

  - Yes.

What went right?

- The work we got done is very much applicable to our path forward and our understanding of the tools has grown exponentially so moving forward will be a much more streamlined experience.

- Our PO has confirmed with us that our path is promising and we’ve captured the essence of the functionality that needs to be implemented so we are sure our core ideas are good.

How to address the issues in the next sprint?

- How to improve the process?

  - Work more closely with the SPWA and MJ teams to integrate in the shortest time and better understand the scope of the project and how we fit into that plan.

- How to improve the product?

  - Redesign class structure based on the soon to be updated class diagram once approved by our PO.

#### Sprint #3

Attendees:  Ronyo Corneille, Gersch Schiff

Start time: 10:30PM

End time: 11:PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, but there is still much room to improve in terms of communicating with other teams faster to move reliant stories/features along more quickly.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes we believe we did.

- Did each team member work as scheduled?

  - Yes.

What went right?

- What was accomplished is very much integral to the product and future work. None of the stories were misguided ideas, everything is absolutely necessary and will be expanded upon further and present in the final version in some fashion.

How to address the issues in the next sprint?

- How to improve the process?

  - Work not just closer with the SPWA team but much earlier so that we can move onto our own work iteratively.

- How to improve the product?

  - Focus in on implementing things with immediate value and bringing everything into a functional state.

#### Sprint #4

Attendees:  Ronyo Corneille, Gersch Schiff

Start time: 7:30 PM

End time: 8:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Although we had good velocity, during the first half of the sprint our team worked on a SQL server which was different from the PO’s direction.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we did a good estimating the points for each user story. And making sure the workload is balanced between the team.

- Did each team member work as scheduled?

  - Yes, team worked as scheduled.

What went right?

- Towards the second half of the sprint, all three teams came to an agreement for meetings during the sprint. We hashed out the Class diagram and ER diagram, and we all integrated into one main project.

- The diagrams are MVP and we are continuing the work to make them more efficient.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to meet with all three teams moving forward

  - Resolve impediments quicker

- How to improve the product?

  - Take time/step back to reflect on the epics/features of the product and

  - Quickly move to tasks that facilitate releasing an MVP

#### Sprint #5

Attendees:  Ronyo Corneille, Gersch Schiff

Start time: 10:30PM

End time: 11:00PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes. Setbacks aside, our estimated velocity was very much in line with what we could realistically accomplish.

- Did we do a good job estimating the points (time required) for each user story?

  - Our estimations were reasonably accurate outside of setbacks that were outside of our control artificially inflating the time required.

- Did each team member work as scheduled?

  - Yes.

What went right?

- We made sure to focus on features the PO actually wanted done and implementing within a reasonable time frame so that we could review them and improve functionality as well as resolve any issues that may have arisen due to the additions.

How to address the issues in the next sprint?

- How to improve the process?

  - Put more focus onto immediately resolvable issues to ensure as much of what we set out to do gets accomplished early on and reviewed for improvement thus leaving more time to assign to difficult issues that may not have an immediate solution in sight.

- How to improve the product?

  - Put more thought into designing the features such that the user experience is more reasonable and understandable as early as possible so early iterations have more staying power and relevance to the final product.

#### Sprint #6

Attendees:  Ronyo Corneille, Gersch Schiff

Start time: 10:30PM

End time:  11:00PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes. Although there were challenges communicating with other teams.

- Did we do a good job estimating the points (time required) for each user story?

  - Even with the communication setbacks, our estimated velocity was in line with what we could accomplish.

- Did each team member work as scheduled?

  - Yes

What went right?

- We accomplished the user stories we planned to complete to the best of our ability and prepared adequately for the showcase while doing so.

How to address the issues in the next sprint?

- How to improve the process?

  - This is the final sprint.

- How to improve the product?

  - Continue to develop the UI/UX