Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Wearable Technologies for High BMI

Team Members: David Reyes, Enzo Mendoza

Product Owner(s): Jessica Ramella-Roman Ph.D.

Mentor(s): Masoud Sadjadi

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS" WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the Wearable Technology for High BMI project in its first version. This document begins by introducing the issues that led to this project and the project’s purpose, then it will give an overview of the project’s architecture and implementation. Subsequently, an in-depth review of the user stories implemented throughout the fall semester that comprise version 1.0 of the project. Finally, the system design and system testing will be reviewed. The material covered in this document will provide the reader with a high-level view and understanding of the system’s architecture and features in its first iteration.

Table of Contents

Introduction

Current System

Purpose of New System

User Stories

Implemented User Stories

Scrapped User Stories

Project Plan

Hardware and Software Resources

Sprint 1

Sprint 2

Sprint 3

Sprint 4

Sprint 5

Sprint 6

System Design

Architectural Patterns

Design Patterns

System Validation

Glossary:

Appendix

Appendix A - UML Diagrams

Appendix B - User Interface Design

Appendix C - Sprint Review Reports

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

References

Repository

# Introduction

Obesity affects more than 20% of the US population, and disproportionately affects ethnic minorities. Affordable devices such as smartwatches and sensors can help users keep track of their fitness levels. Unfortunately, wearable technologies (e.g. heart rate sensors and smartwatches) do not often account for the physiological changes that characterize these individuals. For example, when getting the heart rate from an individual, the LED on the watch shines a light through the skin that reflects back, and the watch creates a graph of your pulse. However, for individuals with high bmi, their is a ticker layer of tissue that the light must traverse through, therefore the signal is weaker. As a result, measurements for blood pressure, heart rate, and other medical diagnostics in these individuals are often inaccurate. This project seeks to assist researchers by providing them with an app that facilitates and streamlines the data collection process. With sufficient data, computational models can be developed that account for the physiological changes present in these individuals and allow wearable technologies to take accurate measurements.

## Current System

This is the first version of the project in the form of an app for Android WearOS smartwatches. Although these watches often have proprietary apps that can provide certain physiological measurements such as heart rate, they often give inaccurate readings due to the way they process data from the device’s sensors. This app provides the reading directly from the device’s sensor in an effort to be as accurate as possible, additionally it possesses other features that streamline the process of gathering data. Moreover, on applicable smartwatches, PPG data will be able to be tracked as well. The data is saved in a .txt file, formatted so it can be easily be read in MATLAB by saving two attributes in two separate columns; timestamp and value of the sensor being tracked at that moment. The file is stored in Google Drive on the account that is logged in on the accompanying phone that is paired with the

## Purpose of New System

This first iteration of the app will assist researchers in gathering data so that they can develop computational models to account for the physiological changes present in these individuals. Eventually, wearable technologies will be able to account for high BMI and thereby get accurate measurements.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the Wearable Technology for High BMI project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development.

## Implemented User Stories

- Story 1: As a developer, I want a method to find and connect to the smartwatch so that I can gather data from the HRM sensor.

- Story 3: As a data gatherer, I want to press a button to start and stop data collection so that I can gather data over an arbitrary time interval.

- Story 8: As a data gatherer, I want to collect additional data from the device’s other sensors, such as the gyroscope, so that I can use it for analysis, research, studies, etc.

- Story 9: As a data gatherer, I want to save my collected data in a file so that I can export it to other devices.

- Story 11: As a data gatherer, I want to save my collected data onto a Google Drive so that I can easily access it later.

- Story 12: As a data gatherer, I want to save my data with the timestamp in the filename so that I know when it was recorded.

- Story 14: As a data gatherer, I want to choose which sensors gather data so that I can gather particular data sets.

- Story 15: As a data gatherer, I want to save the data files to a folder in Drive so that I can organize them better.

- Story 16: As a data gatherer, I want to be prompted to log-in when I start the app so that I can use Google Drive functionality.

- Story 17: As a data gatherer, I want to save a timestamp and sensor type in the title of the file saved to Google Drive so that I can easily differentiate my data.

- Story 18: As a data gatherer, I want to save data from different sensors in separate files so that I can better organize my data.

- Story 19: As a data gatherer, I want to save data in the correct format so that it can be read in MatLab.

- Story 20: As a data gatherer, I want to be prompted to grant the app the required permissions to that I can use it without going into the device’s app settings.

## Scrapped User Stories

- Story 2: As a developer, I want to collect the raw PPG data so that I can store it in a data structure.

- Story 4: As a data gatherer, I want to collect data in the correct format so that I can use it for analysis, research, studies, etc.

- Story 5: As a data gatherer, I want to identify data with an ID/serial number so that I can identify a patient’s data without using personally identifiable information.

- Story 6: As a data gatherer, I want to characterize my gathered PPG data with other non-sensitive patient information such as age, BMI, height, and weight so that I can better process my data.

- Story 7: As a data gatherer, I want to enter an ID for each patient so that they can be distinguished without using personal information.

- Story 10: As a developer, I want to use the Samsung SDK so that I can gather data from the device’s sensor.

- Story 13: As a data gatherer, I want to have an incremental ID for each data session so that I can uniquely identify them.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint planning documents are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Azure DevOps: Service used to provide version control, reporting, requirements management, and product management. Also hosted the project’s repository.

- Git: Used in conjunction with Azure DevOps as the version control system.

- Android Studio: Integrated development environment for Android.

- Google Drive REST API: API allows access to Google Drive cloud storage.

- OAuth 2.0: Used to authenticate users in order to access Google Drive.

Project Roadmap:

Sprint Plans:

| Epic ID | Title | Sprint Estimate |
| --- | --- | --- |
| 1 | Access to PPG data from HRM sensor | Sprint 1 |
| 2 | Collect PPG data over time interval | Sprint 2/3 |
| 3 | Export PPG data to external storage over WiFi | Sprint 4/5 |
| 4 | UI to facilitate sessions of data collection | Sprint 6 |

### Sprint 1

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a developer, I want a method to access the HRM sensor of the smartwatch so I can gather data from it. | To-do | Enzo Mendoza | 8 |
| 2 | As a developer, I want to collect the raw PPG data so that I can store it in a data structure. | To-do | David Reyes | 8 |

### Sprint 2

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 3 | As a data gatherer, I want to press a button to start and stop data collection so that I can gather data over an arbitrary time interval. | To-do | David Reyes | 8 |
| 4 | As a data gatherer, I want to collect data in the correct format so that I can use it for analysis, research, studies, etc. | To-do | Enzo Mendoza | 8 |
| 5 | As a data gatherer, I want to identify data with an ID/serial number so that I can identify a patient’s data without using personally identifiable information. | To-do | David Reyes | 8 |
| 6 | As a data gatherer, I want to characterize my gathered PPG data with other non-sensitive patient information such as age, BMI, height, and weight so that I can better process my data. | To-do | Enzo Mendoza | 8 |

### Sprint 3

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 7 | As a data gatherer, I want to enter an ID for each patient so that they can be distinguished without using personal information. | To-do | Enzo | 8 |
| 8 | As a data gatherer, I want to collect additional data from the device’s other sensors, such as the gyroscope, so that I can use it for analysis, research, studies, etc. | To-do | David | 8 |
| 9 | As a data gatherer, I want to save my collected data in a file so that I can export it to other devices. | To-do | Enzo | 8 |
| 10 | As a developer, I want to use the Samsung SDK so that I can gather data from the device’s sensor. | To-do | David | 8 |

### Sprint 4

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 11 | As a data gatherer, I want to save my collected data onto a Google Drive so that I can easily access it later. | To-do | David Reyes | 16 |
| 12 | As a data gatherer, I want to save my data with the timestamp in the filename so that I know when it was recorded. | To-do | Enzo Mendoza | 8 |
| 13 | As a data gatherer, I want to have an incremental ID for each data session so that I can uniquely identify them. | To-do | Enzo Mendoza | 8 |

### Sprint 5

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 14 | As a data gatherer, I want to choose which sensors gather data so that I can gather particular data sets. | To-do | David | 8 |
| 15 | As a data gatherer, I want to save the data files to a folder in Drive so that I can organize them better. | To-do | David | 8 |
| 16 | As a data gatherer, I want to be prompted to log-in when I start the app so that I can use Google Drive functionality. | To-do | Enzo | 8 |
| 17 | As a data gatherer, I want to save a timestamp and sensor type in the title of the file saved to Google Drive so that I can easily differentiate my data. | To-do | Enzo | 8 |

### Sprint 6

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 18 | As a data gatherer, I want to save data from different sensors in separate files so that I can better organize my data. | To-do | Both | 16 |
| 19 | As a data gatherer, I want to save data in the correct format so that it can be read in MatLab. | To-do | Enzo | 8 |
| 20 | As a data gatherer, I want to be prompted to grant the app the required permissions to that I can use it without going into the device’s app settings. | To-do | David | 8 |

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

## Design Patterns

In Wearable Technologies for High BMI v1.0, there is no recognizable design patterns implemented such that a reusable solution would be created.

# System Validation

Local unit tests were performed in Android Studio to validate the data gathering from sensors. Manual testing of the app was carried out throughout the development process to ensure the user interface and Google Drive features were functioning correctly.

# Glossary:

BMI: Body mass index (BMI) is a measure of body fat based on height and weight that applies to adult men and women.

PPG: A photoplethysmogram (PPG) is an optically obtained measurement that can be used to detect blood volume changes in the microvascular bed of tissue. A PPG is often obtained by using a pulse oximeter which illuminates the skin and measures changes in light absorption. PPG can be used to monitor heart rate and cardiac cycle.

# Appendix

## Appendix A - UML Diagrams

Use Case Diagram:

Class Diagram:

Sequence Diagram:

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

Sprint 1

Date: 09/23/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a developer, I want a method to access the HRM sensor of the smartwatch so I can gather data from it. | Done | Enzo Mendoza | 8 |
| 2 | As a developer, I want to collect the raw PPG data so that I can store it in a data structure. | Done | David Reyes | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |

Sprint Goal: Were all the sprint goals achieved?

We were able to complete all the main goals for the sprint: user stories 1 & 2.  Some additional things such as a build pipeline were not able to be completed. Nor were we able to create a release and set up unit tests. We would have to improve greatly on the next sprint.

Total Velocity: 16

Sprint 2

Date: 10/07/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 3 | As a data gatherer, I want to press a button to start and stop data collection so that I can gather data over an arbitrary time interval. | Done | David Reyes | 8 |
| 4 | As a data gatherer, I want to collect data in the correct format so that I can use it for analysis, research, studies, etc. | Done | Enzo Mendoza | 8 |
| 5 | As a data gatherer, I want to identify data with an ID/serial number so that I can identify a patient’s data without using personally identifiable information. | Done | David Reyes | 8 |
| 6 | As a data gatherer, I want to characterize my gathered PPG data with other non-sensitive patient information such as age, BMI, height, and weight so that I can better process my data. | Done | Enzo Mendoza | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
|  | As a <user role>, I want to <goal> so that <benefits> |  |  |  |

Sprint Goal: Were all the sprint goals achieved?

We completed all our user stories for the sprint however we encountered several difficulties. There were initially difficulties in getting the Polar smartwatch to work, it has since come to our attention that this watch is not suitable for this project because it cannot provide the required PPG data. The product owner has already ordered new watches that should be able to provide the needed data. The next sprint will require us to rewrite some portions of the code that were made using the Polar SDK to instead use the Samsung SDK.

Total Velocity: 32

Sprint 3

Date: 10/22/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 7 | As a data gatherer, I want to enter an ID for each patient so that they can be distinguished without using personal information. | Done | Enzo | 8 |
| 8 | As a data gatherer, I want to collect additional data from the device’s other sensors, such as the gyroscope, so that I can use it for analysis, research, studies, etc. | Done | David | 8 |
| 10 | As a developer, I want to use the Samsung SDK so that I can gather data from the device’s sensor. | Done | David | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 9 | As a data gatherer, I want to save my collected data in a file so that I can export it to other devices. | In - progress | Enzo | 8 |

Sprint Goal: Were all the sprint goals achieved?

- All the goals were not completed in this sprint. User Story 9 was nearly complete but still required final testing and debugging. Will be carried over to the next sprint.

Total Velocity: 31

Sprint 4

Date: 11/04/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 11 | As a data gatherer, I want to save my collected data onto a Google Drive so that I can easily access it later. | Done | David Reyes | 16 |
| 12 | As a data gatherer, I want to save my data with the timestamp in the filename so that I know when it was recorded. | Done | Enzo Mendoza | 8 |
| 13 | As a data gatherer, I want to have an incremental ID for each data session so that I can uniquely identify them. | Done | Enzo Mendoza | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
|  | As a <user role>, I want to <goal> so that <benefits> |  |  |  |

Sprint Goal: Were all the sprint goals achieved?

- All goals were completed in this sprint. Next sprint we will focus on improvements and finalizing Google Drive integration.

Total Velocity: 32

Sprint 5

Date: 11/18/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 14 | As a data gatherer, I want to choose which sensors gather data so that I can gather particular data sets. | Done | David | 8 |
| 15 | As a data gatherer, I want to save the data files to a folder in Drive so that I can organize them better. | Done | David | 8 |
| 16 | As a data gatherer, I want to be prompted to log-in when I start the app so that I can use Google Drive functionality. | Done | Enzo | 8 |
| 17 | As a data gatherer, I want to save a timestamp and sensor type in the title of the file saved to Google Drive so that I can easily differentiate my data. | Done | Enzo | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
|  | As a <user role>, I want to <goal> so that <benefits> |  |  |  |

Sprint Goal: Were all the sprint goals achieved?

- All goals were completed in this sprint. In the final we sprint we will focus on UI improvements, bug fixing, and other minor improvements to overall usage.

Total Velocity: 32

Sprint 6

Date: 12/02/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 18 | As a data gatherer, I want to save data from different sensors in separate files so that I can better organize my data. | Done | Both | 16 |
| 19 | As a data gatherer, I want to save data in the correct format so that it can be read in MatLab. | Done | Enzo | 8 |
| 20 | As a data gatherer, I want to be prompted to grant the app the required permissions to that I can use it without going into the device’s app settings. | Done | David | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
|  | As a <user role>, I want to <goal> so that <benefits> |  |  |  |

Sprint Goal: Were all the sprint goals achieved?

- All goals were achieved this sprint. The app is feature complete for its version 1.0 iteration. Although the user interface lacks visual polish it meets the needs of the users. Future iterations of this project can improve the level of polish and add additional functionality.

Total Velocity: 32

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation

Version 1.0 of the app is installed onto Android smartwatches using Android Studio debugging. In order for the app to work correctly, the OAuth client must be configured for your project. This can be done in the following way:

- Open the app’s project in Android Studio and open the Gradle pane on the right side of the screen. Navigate through the drop-down menu as follows MeasurePPG>app>tasks>android>signingReport. Double click on signingReport and record the SHA1 signing certificate it provides. (See image.)

- Go to the following website: https://developers.google.com/identity/sign-in/android/start-integrating

- Scroll down and click the “Configure a project” button.

- Sign in with a Google account.

- Select or create a project for Google Sign-in.

- Select Android from the drop-down menu.

- Enter “com.example.measureppg” for the package name.

- Enter SHA1 signing certificate you obtained from the signingReport earlier.

- Press the “Create” button.

Shortcomings

Our shortcomings come mainly from the inability to access the PPG sensor of the watch we were working with (Polar M600). This is a hardware issue, as many manufacturers do not allow access to the raw PPG data from the device’s sensor. For future development, it would be beneficial to use a smartwatch that allows access to the data of all its sensors, in order to gather all the data that is available to be extracted.

Additionally, the user interface is functional but lacks visual polish. As the first iteration was focused mainly on achieving functionality there was not sufficient time to make a polished or visually appealing user interface.

Wishlist

- Polished UI

- PPG data access (hardware dependent)

# References

- https://developers.google.com/identity/sign-in/android/start-integrating

- https://developers.google.com/android/guides/client-auth

- https://developers.google.com/drive/api/v3/about-sdk

# Repository

- https://github.com/reyesdavid97/MeasurePPG