## Team Planning

Sprint Summary:

Sprint 1:

Date: 09/16/19

Start time: 10:30 AM

End time: 11:00 AM

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Epics:

| Epic ID | Title | Sprint Estimate |
| --- | --- | --- |
| 1 | Access to PPG data from HRM sensor | Sprint 1 |
| 2 | Collect PPG data over time interval | Sprint 2/3 |
| 3 | Export PPG data to external storage over WiFi | Sprint 4/5 |
| 4 | UI to facilitate sessions of data collection | Sprint 6 |

Roadmap:

Overview:

The default software for smartwatches only gives its user access to their heart rate data. The raw PPG data gathered by the device’s sensor is not available to the user. This app for WearOS smartwatches allows for the collection of PPG data over specified time intervals. Available testing device is a Polar M600 smartwatch.

Stories Pulled Into Sprint 1:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a developer, I want a method to access the HRM sensor of the smartwatch so I can gather data from it. | To-do | Enzo Mendoza | 8 |
| 2 | As a developer, I want to collect the raw PPG data so that I can store it in a data structure. | To-do | David Reyes | 8 |

Sprint Goal: What are items/concept that you hope to accomplish in this sprint?

- This sprint we hope to write methods that will allow access to the device’s HRM sensor to collect PPG data.

Total Estimated Velocity: 16

Story Details:

StoryID: Story 1

Title:

As a developer, I want a method to find and connect to the smartwatch so that I can gather data from the HRM sensor.

Acceptance Criteria:

- Method can find nearby devices.

- Method can connect to found devices.

Estimate: 8

StoryID: Story 2

Title:

As a developer, I want to collect the raw PPG data so that I can store it in a data structure.

Acceptance Criteria:

- Method can collect PPG data from sensor.

- Data is stored in data structure.

Estimate: 8