## Team Review

_________________________________________________________________________________________

Sprint 1

Date: 09/23/19

Product Owner: Dr. Jessica Ramella

Scrum Master: David Reyes

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a developer, I want a method to access the HRM sensor of the smartwatch so I can gather data from it. | Done | Enzo Mendoza | 8 |
| 2 | As a developer, I want to collect the raw PPG data so that I can store it in a data structure. | Done | David Reyes | 8 |

Stories NOT Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |

Sprint Goal: Were all the sprint goals achieved?

We were able to complete all the main goals for the sprint: user stories 1 & 2.  Some additional things such as a build pipeline were not able to be completed. Nor were we able to create a release and set up unit tests. We would have to improve greatly on the next sprint.

Total Velocity: 16